## Slide 1: Status Report RAN WG2 to TSG-RAN #98
v0
Johan Johansson
RAN2 Chair (MediaTek Inc)
AI: 5.2

## Slide 2: 2022 Q4 - two meetings
R2 119bis electronic
  October 10-19: 5+3 days
  Reduced Agenda:
    Full Rel-18 Agenda,
    50% of Rel-17 WIs,
    No Maintenance for Rel16 and earlier.
R2 120 Toulouse, France
  Nov 14-18
  Full Agenda

## Slide 3: Rel-16 and earlier
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
  Rel-16 and earlier Q4 2022
  NR and Joint WIs
    27 CRs agreed (not incl Cat A CRs), was 33 last Q
    One CRs with interoperability issue, see Appendix.
  EUTRA WIs
    6 CRs agreed (not incl Cat A CRs), was 5 last Q
    No NBC CRs.
Chart: R2 120: NR & Joint Rel-15 Rel-16
| Stage-2 | User Plane | NR RRC Conn Ctrl | NR RRC Other | NR LTE Changes | NR UE capabilites | NR V2X | NR Positioning | NR SON MDT
Agreed CRs | 2 | 1 | 9 | 2 | 1 | 2 | 2 | 5 | 3
Tdocs 120 | 15 | 12 | 73 | 9 | 4 | 14 | 30 | 29 | 16
Drafts | 6 | 27 | 17 | 21 | 49 | 14 | 0
Chart: EUTRA Rel-16 & earlier
| R16- LTE other
Agreed CRs | 5
Tdocs | 25
Drafts | 14

## Slide 4: Rel-17
- Agreed CRs Does not include Cat A CRs
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
Chart: R2 119bis-e: NR & Joint Rel-17
| General | MBS | MR DCCA | SL Relay | NR NTN | ePos | enh SL | feMIMO | upto 71GHz | NR TEI17 | Other
Agreed CRs | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Tdocs 119bis-e | 28 | 64 | 26 | 65 | 92 | 47 | 57 | 32 | 12 | 26 | 52
Drafts | 76 | 107 | 85 | 144 | 211 | 102 | 58 | 48 | 14 | 20 | 155
Chart: EUTRA Rel-17
| R17 IoT-NTN
Agreed CRs | 0
Tdocs 119bis-e | 56
Drafts | 108
Chart: R2 120: NR & Joint Rel-17
| General | MBS | MR DCCA | MUSIM | eIAB | IIOT URLLC | Small Data | SL Relay | Ran Slicing | ePowSav | NR NTN | ePos | RedCap | SONMDT | QoE | enh SL | eNPN | feMIMO | Rach Ind Part | Cov Enh | upto 71GHz | NR TEI17 | Meas Gap Enh | UDC | Other
Agreed CRs | 4 | 6 | 3 | 1 | 2 | 1 | 3 | 8 | 3 | 7 | 4 | 4 | 4 | 3 | 1 | 7 | 0 | 3 | 3 | 1 | 3 | 2 | 1 | 1 | 9
Tdocs | 38 | 47 | 25 | 13 | 11 | 6 | 30 | 72 | 19 | 35 | 63 | 48 | 45 | 20 | 12 | 59 | 1 | 20 | 9 | 4 | 20 | 28 | 9 | 2 | 43
Drafts | 23 | 46 | 27 | 5 | 2 | 119 | 6 | 58 | 70 | 21 | 20 | 8 | 5 | 82 | 32 | 4 | 8 | 4 | 16
  Rel-17 Q4 2022
  NR and Joint WIs
    84 CRs agreed (not incl Cat A CRs), was 93 last Q
    CRs with interoperability issues, see appendix.
  EUTRA WIs
    8 CRs CRs agreed (not incl Cat A CRs), was 6 last Q
    No NBC CRs.
Chart: EUTRA Rel-17
| R17 LTE and IoT | R17 IoT-NTN
Agreed CRs | 3 | 5
Tdocs | 7 | 43
Drafts | 50

## Slide 5: Rel-17 NR UE capabilities
All requested RAN4 features has been implemented
WI | After 120: R1 feature list implemented
MIMO | 89:89
71G | 34:34
IIoT | 29:29
NTN | 9:9
Positioning | 13:13
RedCap | 3:3
UE power saving | 7:7
Coverage enhancement | 15:15
eIAB | 11:11
Sidelink | 14:14
MBS | 39:46
DSS | 6:6
DL1024QAM | 3:3
LTE_NR_DCenh2 | 2:2
Others (TEI17) | 5:5
 | 279 out of 286 (97.5%)

## Slide 6: Rel-17
RAN2 Chair Remarks
  Good progress in Q4. Rel-17 load is going down.
  Plan: Normal CR handling in RAN2 from now. No merge into WI-specific CRs or mega CRs. (Rapporteurs can still of course take initiative to coordinate cleanup CRs, if needed).
  Plan: A good time now to raise the bar even further regarding CR interoperability issues for all Rel-17 WIs – up to marketed release level (e.g. no additional signalling fields without additional UE capability etc, unless original functionality clearly broken).

## Slide 7: Rel-18
- Drafts include no of offline drafts on the
meeting server
- Tdocs include both input tdocs and revisions.
Chart: R2 120: Rel-18
| NC Repeater | eiPos | Nw Energy Saving | fMobEnh | XR | IoT NTN enh | NR NTN enh | UAV | eSLRelay | IDC | eMBS | Mob IAB | feSONMDT | eQOE | Other
Tdocs | 41 | 101 | 92 | 133 | 170 | 48 | 94 | 42 | 98 | 28 | 63 | 34 | 72 | 29 | 47
Drafts | 23 | 72 | 49 | 80 | 0 | 16 | 16 | 2 | 2
Chart: R2 119bis-e: Rel-18
| NC Repeater | eiPos | Nw Energy Saving | fMobEnh | XR | IoT NTN enh | NR NTN enh | UAV | eSLRelay | IDC | eMBS | Mob IAB | feSONMDT | eQOE | Other
Tdocs | 26 | 76 | 63 | 110 | 168 | 48 | 83 | 41 | 99 | 0 | 56 | 40 | 94 | 26 | 56
Drafts | 0 | 80 | 45 | 41 | 20 | 60 | 81 | 0 | 116 | 0 | 62 | 82 | 53 | 16 | 77

## Slide 8: Rel-18: RAN2 led items
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
941106 | Core part: NR NTN (Non-Terrestrial Networks) enhancements | NR_NTN_enh-Core | 23/12/2022 | 10% | RP-222654 | 20% | --
940104 | Core part: IoT (Internet of Things) NTN (non-terrestrial network) enhancements | IoT_NTN_enh-Core | 23/09/2022 | 10% | RP-220979 | 40% | --
941105 | Core part: NR support for UAV (Uncrewed Aerial Vehicles) | NR_UAV-Core | 23/12/2022 | 5% | RP-213600 | 20% | --
941102 | Core part: NR sidelink relay enhancements | NR_SL_relay_enh-Core | 23/12/2022 | 10% | RP-221262 | 30% | Study Phase Concluded in RAN2 with the recommendation to continue with scenarios 1 and 2.
941100 | Core part: Mobile Terminated-Small Data Transmission (MT-SDT) for NR | NR_MT_SDT-Core | 23/09/2022 | 0% | RP-213583 | 15% | --
940199 | Core part: Enhancements of NR Multicast and Broadcast Services | NR_MBS_enh-Core | 23/12/2022 | 10% | RP-221458 | 30% | --
940087 | Study on XR (eXtended Reality) enhancements for NR | FS_NR_XR_enh | 22/12/2022 | 30% | RP-220285 | 80% | TR 38.835 is provided to TSG RAN for Information. New target 03/2023. R2 work on RAN awareness not finished. Other objectives are finished. R2 Chair Comment: If desired, WI could start with limited scope, as long as scopes of parallel WI and SI has no direct overlap.
940198 | Core part: Further NR mobility enhancements | NR_Mob_enh2-Core | 15/12/2023 | 10% | RP-222332 | 35% | --
941103 | Core part: In-Device Co-existence (IDC) enhancements for NR and MR-DC | NR_IDC_enh-Core | 23/12/2022 | 10% | RP-213589 | 40% | --
941101 | Core part: Dual Transmission/Reception (Tx/Rx) Multi-SIM for NR | NR_DualTxRx_MUSIM-Core | 23/12/2022 | 5% | RP-220955 | 20% | SR Proposes to modify R2 TUs: Relocate 0.5 RAN2 TU from April to Feb in 2023

## Slide 9: Rel-18: Comments Selected other items
UID | Name | Acronym | GR | Target | Old % | WID | New % | Change or comment
940081 | Study on expanded and improved NR positioning | FS_NR_pos_enh2 | R1 | 22/12/2022 | 40% | RP-222616 | 100% | SI is finished from RAN2 point of view.
940080 | Study on network energy savings for NR | FS_Netw_Energy_NR | R1 | 22/12/2022 | 10% | RP-221443 | 100% | SI is finished from RAN2 point of view.
940084 | Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | FS_NR_AIML_air | R1 | 23/12/2022 | 10% | RP-221348 |  | RAN2 Chair Comment (for Info): All scope for RAN2 in this SI seems to overlap with RAN1 activities. Suggest no action at current TSG RAN, but can consider later, if the overlap continues to block possibility to make technical conclusions in RAN2.

## Slide 10: Specific RAN2 Tasks
Per FR Gaps (from TSG RAN 97): RAN2 to be tasked to progress this issue, provide results after one Quarter, and leave final decision(s) to TSG RAN.
  REPORT: RAN2 has finished this task, converged on a solution, and Technically Endorsed CRs are provided in R2-2213346, R2-2213347 for TSG RAN approval.
Intra-band EN-DC combinations (from TSG RAN 97): RAN tasks RAN4 and RAN2 to have more discussion in Q4/22 to check the inconsistency issue.
  REPORT: No complete conclusion yet. RAN2 made an intermediate conclusion that the scenarios under discussion cannot be supported with current signalling, and RAN2 can attempt to add new signalling for scenario(s) that need to be supported. Furthermore RAN2 has discussed potential inconsistencies between RAN4 and RAN2 TS and sent an LS to RAN4 accordingly.
  RAN2 Chair Proposal: The discussion is progressing in RAN2 and RAN4. No need for TSG RAN to intervene at this point in time.

## Slide 11: RAN2 Load - statistics
Chart: 
| R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120
Tdocs (no) | 2437 | 2004 | 2073 | 2272 | 2348 | 2055 | 2170 | 2462 | 2332 | 1709 | 2192
Chart: On-line (h)
| R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120
GTW (h) | 81.8 | 55.7 | 56 | 74.1 | 74.8 | 57 | 80.9 | 76.2 | 67.8 | 68.5 | 114
Chart: AT Tech Offline Disc
| R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120
Email Disc (no) | 134 | 91 | 82 | 107 | 124 | 103 | 187 | 180 | 137 | 92 | 98
Chart: Offline Draft Folders
| R2 113-e | R2 113bis-e | R2 114-e | R2 115-e | R2 116-e | R2 116bis-e | R2 117-e | R2 118-e | R2 119-e | R2 119bis-e | R2 120
Draft files (no) | 3120 | 2303 | 2056 | 2748 | 2957 | 2351 | 4229 | 4236 | 2846 | 1948 | 1027
Draft size (MB) | 481 | 406 | 353 | 305 | 474 | 357 | 851 | 1550 | 800 | 301 | 164

## Slide 12: RAN2 load - overtime
Total On-Line Time: Nominal time + Over time
63 + 327/60 = 68.5h
119bis-e W2 | MON | TUE | WED |  | 
MAIN | 16 | 10 | 14 |  | 
BO1 | 0 | 25 | 29 |  | 
BO2 | 14 | 14 | 4 |  | 
119bis-e W1 | MON | TUE | WED | THU | FRI
MAIN | 40 | 12 | 21 | 10 | -2
BO1 | 8 | 6 | 0 | 5 | 10
BO2 | 33 | 22 | 22 | 7 | 11
120 | MON | TUE | WED | THU | FRI
MAIN | 50 | 40 | 40 | 20 | 0
BO1 | 30 | 5 | 0 | 15 | 0
BO2 | 30 | 30 | 45 | -60 | 0
Total On-Line Time: Nominal time + Over Time
110 + 4 = 114h

## Slide 13: RAN2 General
Remarks on Load:
RAN2 119bis-e: The Agenda reduction was useful from load perspective and made the meeting work better (compared with e.g. August meeting, which was also a shortened e-meeting but with full agenda)
RAN2 120: F2F meeting was highly efficient from delegates time use point of view. The offline load was reduced to fraction of what it has been with e-meeting (by to great extent treat-on-line-first, continue only on promising proposals).
Other aspects:
RAN2 120: WiFi was not stable all the time, as usual/as expected. Remote participation seemed to work often but not always. GTW screen and Audio sharing worked most often (session Chairs could connect by wired Ethernet). Audio issues for remote users were observed. Tohru didn’t work well (several session chairs operated Tohru by WiFi). Luckily most Remote Users were prepared and could use local agents. The in-room IR Audio system was sensitive and cumbersome to use (no robust coverage), but worked in the end.

## Slide 14
Thank you R2 leadership
- Juha Korhonen (MCC)
- Tero Henttonen (RAN2 Vice Chair)
- Sergio Parolari (RAN2 Vice Chair)
- Kyeongin Jeong (session chair)
- Nathan Tenny (session chair)
- Diana Pani (session chair)
- Hu Nan (session chair)
- Dawid Koziol (session chair)
- Sasha Sirotkin (session chair)
- Yi Guo (session chair)
Thank you for your support last quarter
Thank you
Benoist Sebire, volunteer temporary stand-in session chair
All Rapporteurs, doing a great job.

## Slide 15: Appendix: TEI report The TEI Report lists the TEI related CRs agreed by RAN2 in 2022 Q4. Cat A CRs not listed (see tdoc lists)

## Slide 16: TEI Report Agreed CRs (except Cat A)
Rel-16 NR
R2-2213294 Clarification on inter-frequency no gap measurements in NR-DC Ericsson CR Rel-16 38.331 TEI16 3759 1 F
R2-2212761 Data volume calculation for DAPS LG Electronics Inc. CR Rel-16 38.323 TEI16 0110 F
R2-2213309 Clarification for ePWS Ericsson, Nokia, Nokia Shanghai Bell CR Rel-16 38.300 NR_newRAT-Core, TEI16 0600 1 F
Rel-17 NR CAT B/C
R2-2211745 Introduction of capabilities for emergency service related fallback [CellSelection_EmergencyFallback] Huawei, HiSilicon, Ericsson, China Unicom, CATT,
CMCC, BT, Telecom Italia, China Telecom CR Rel-17 38.306 TEI17 0822 2 C
R2-2211746 Correction on E-UTRA cell selection during emergency service fallback and EPS fallback for emergency call [CellSelection_EmergencyFallback] Huawei, HiSilicon, Ericsson, China Unicom, CATT, CMCC, BT, Telecom Italia, China Telecom CR Rel-17 38.331 TEI17 3548 3 C
R2-2213037 Release-17 UE capabilities based on R1 and R4 feature lists (TS38.306) Intel Corporation CR Rel-17 38.306 NR_MBS-Core, NR_IIOT_URLLC_enh-Core, NR_NTN_solutions-Core, NR_pos_enh-Core, NR_SL_enh-Core, NR_FeMIMO-Core, NR_cov_enh-Core,
NR_SL_relay-Core, NR_SmallData_INACTIVE, NR_RF_FR1_enh, TEI17, LTE_NR_DC_enh2-Core, NR_DSS-Core 0831 2 B
R2-2213038 Release-17 UE capabilities based on R1 and R4 feature lists (TS38.331) Intel Corporation CR Rel-17 38.331 NR_MBS-Core, NR_IAB_enh-Core, NR_IIOT_URLLC_enh-Core, NR_UE_pow_sav_enh-Core, NR_NTN_solutions-Core, NR_pos_enh-Core, NR_redcap-Core,
NR_SL_enh-Core, NR_FeMIMO-Core, NR_cov_enh-Core, NR_DL1024QAM_FR1, TEI17, NR_HST_FR2, NR_HST_FR1_enh, NR_BCS4-Core,
NR_FR2_FWA_Bn257_Bn258-Core, NR_SAR_PC2_interB_SUL_2BUL, NR_MG_enh-Core, NR_ext_to_71GHz-Core, NR_QoE-Core,
NR_ENDC_SON_MDT_enh-Core, NR_SL_relay-Core, NR_SmallData_INACTIVE, LTE_NR_MUSIM-Core, NR_RF_FR1_enh, NR_UDC-Core,
LTE_NR_DC_enh2-Core, NR_slice-Core 3621 2 B
R2-2213313 Parallel PRACH and SRS/PUCCH/PUSCH transmissions across CCs in intra-band non-contiguous CA [NC-PRACH-SimulTx] Qualcomm Incorporated,
Nokia, Nokia Shanghai Bell, Huawei, HiSilicon, Ericsson CR Rel-17 38.331 TEI17 3577 2 B

## Slide 17: TEI Report Agreed CRs (except Cat A)
Rel-17 NR CAT B/C - Technically Endorsed by RAN2
R2-2213346 Higher granularity for per-FR gap capability [MaxCCPerFRGap] Qualcomm Incorporated CR Rel-17 38.306 TEI17 0840 1 C
R2-2213347 Higher granularity for per-FR gap capability[MaxCCPerFRGap] Qualcomm Incorporated CR Rel-17 38.331 TEI17 3704 1 C
Rel-17 EUTRA CAT F
R2-2211364 Removal of FFS from LTE Relay description Nokia (rapporteur), Ericsson CR Rel-17 36.300 TEI17, LTE_Relay-Core 1374 F
R2-2211751 Correction on ue-ConfigRelease Huawei, HiSilicon CR Rel-17 36.331 TEI17 4889 F
R2-2213286 Support of Multiple CSI Subframe Sets on CQI-ReportPeriodicScell Samsung CR Rel-17 36.306 LTE_euCA-Core, TEI17 1866 F
R2-2213287 Support of Multiple CSI Subframe Sets on CQI-ReportPeriodicScell Samsung CR Rel-17 36.331 LTE_euCA-Core, TEI17 4899 F

## Slide 18: TEI Report Agreed CRs (except Cat A)
Rel-17 NR and Joint CAT F
R2-2212421 Correction to disasterRoamingFromAnyPLMN [MINT] Ericsson, Lenovo CR Rel-17 36.331 TEI17 4878 2 F
R2-2212422 Correction to disasterRoamingFromAnyPLMN [MINT] Ericsson, Lenovo CR Rel-17 38.331 TEI17 3557 2 F
R2-2213213 Corrections for DCCA enhancement ZTE Corporation (Rapporteur), Sanechips; Ericsson; CATT CR Rel-17 37.340 TEI17, LTE_NR_DC_enh2-Core 0350 4 F
F
R2-2213303 Correction to explicit indication of SI Scheduling window position [SI-SCHEDULING] Huawei, HiSilicon CR Rel-17 38.331 TEI17, NR_pos_enh-Core 3486 3 F
R2-2213338 Clarification on cell reselection priority handling for HSDN, MBS, V2X/NR sidelink, Slicing and deprioritization request Kyocera, LG Electronics,
Nokia, Nokia Shanghai Bell, Samsung, vivo, Qualcomm Incorporated CR Rel-17 38.304 5G_V2X_NRSL-Core, TEI17,
NR_MBS-Core, NR_slice-Core 0310 1 F

## Slide 19: Appendix: CRs with compatibility issues / comments

## Slide 20: CR with interoperability issues
All CRs in this quarter are backwards compatible on ASN.1 level. Below CRs are mandatory and/or has interoperability issue on functional level.
Rel-16
R2-2213315 Correction on PUSCH-Allocation configuration 38331 Rel-16 NR_IIOT-Core
R2-2213316 Correction on PUSCH configuration 38331 Rel-17 NR_IIOT-Core
  Above CRs are mandatory for NW and UE supporting the PUSCH repetition type A/B
Rel-17
R2-2213216 Correction to RRC for 71 GHz 38331 Rel-17 NR_ext_to_71GHz-Core
  Above CR is mandatory to implement for UEs and networks supporting the feature “Multi-PDSCH scheduling by single DCI” and/or the feature “configured grant based transmission in FR2-2”.
R2-2213965 Corrections for Release-17 feMIMO 38331 Rel-17 NR_feMIMO-Core
  Above CR has to be implemented by UE and network to support Release-17 codebookType1 functionality, unified TCI state operation for SRS and power control for unified TCI state.
R2-2213110 MBS Correction for RRC 38331 Rel-17 NR_MBS-Core
  Behaviour in Above CR has to be allowed by UE and network for support of PDCP initialization for multicast MRB: conditional presence of one field initialRX-DELIV-r17 changed such that implementations with strict presence checks may behave unpredictably if not implemented acc to CR.
R2-2211256 Correction to UE capability for DL-AoD 37355 Rel-17 NR_pos_enh-Core
  Above CR is Mandatory CR for UE and Network for DL-AoD, this CR corrects a mixup between two UE capabilities, with no change to signalling. The previous version didn’t make sense as the type and name didn’t match (compatibility is a secondary aspect)