3GPP TSG RAN meeting #98-e									RP-222803

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			9.4.1.3

| WI / SI Name | APT 600 MHz band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_600MHz_APT |  |  |  |  |
| Unique ID | 960097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221778 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: March 2023 | Performance part: March 2023 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 95% | Performance Part: 60% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 4 |
| --- | --- | --- |
| Rapporteur | Name | Mansoor Shafi |
|  | Company | Spark New Zealand |
|  | Email | Mansoor.shafi@spark.co.nz |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

A revised TU budget sheet is not attached but as this is a spectrum work item, the TU budget reserved for spectrum work items is applied

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#104-bis-e

- TR draft agreed. [33]

- TP on system parameter agreed. [64]

- WF on UE RF agreed [72]

- BS draft CRs agreed. [56-58,65-69]

RAN4#105

- TR draft agreed. [73]

- TP to TR on duplex spacing agreed. [101]

- TP to TR on BS requirement agreed. [91]

- UE RF CR agreed. [102]

- RRM CR agreed. [106]

- BS CRs agreed. [80,85-87,94,103-105]

- draft CR to TS 38.106 is endorsed to be included in WID scope. [88]

#### 2.4.2	Remaining Open issues

1. TR 38 892 is still in complete. Section 7 needs completion.

2. The following CRs need completion ::

| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| --- | --- | --- | --- |
| 36.104 Not yet submitted/treated | E-UTRA; BS Radio transmission and reception | RAN#98 | Core part |
| 36.141 Not yet submitted/treated | E-UTRA; BS conformance testing | RAN#99 | Perf. Part |
| To be added in a revised WID (RAN#98-e) |  |  |  |
| 38.174 Formally noted, no objections at RAN4#104-bis-e | NR; Integrated access and backhaul radio transmission and reception | RAN#98 | Core part |
| 38.176-1 Formally noted, no objections at RAN4#104-bis-e | NR; Integrated Access and Backhaul (IAB) conformance testing; Part 1: Conducted conformance testing | RAN#99 | Perf. Part |
| 38.176-2 Formally noted, no objections at RAN4#104-bis-e | NR; Integrated Access and Backhaul (IAB) conformance testing; Part 2: Radiated conformance testing | RAN#99 | Perf. Part |
| 38.106 Endorsed at RAN4#105 | NR repeater radio transmission and reception | RAN#98 | Core part |
| 38.115-1 Not yet submitted/treated | NR; Repeater conformance testing - Part 1: Conducted conformance testing | RAN#99 | Perf. Part |
| 38.115-2 Not yet submitted/treated | NR; Repeater conformance testing - Part 2: Radiated conformance testing | RAN#99 | Perf. Part |

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#104-e

- R4-2211529	Work Plan for APT NR 600 Mhz band	Spark NZ Ltd, Nokia

- R4-2211530	Skeleton TR for APT NR 600 MHz band	Spark NZ Ltd

- R4-2211532	APT 600 MHz NR band	Spark NZ Ltd

- R4-2212068	TP on System parameters for APT600	Nokia, Nokia Shanghai Bell

- R4-2212069	UE RF requirement for APT600	Nokia, Nokia Shanghai Bell

- R4-2212097	APT600 band CH36 rejection and REFSENS impact	Skyworks Solutions Inc.

- R4-2212353	On APT 600 MHz band definition for NR	Apple

- R4-2212611	Discussion on system parameters for APT 600MHz	Xiaomi

- R4-2212612	Discussion on UE RF requirements for APT 600MHz	Xiaomi

- R4-2212714	Discussion on APT 600MHz UE RF requirement	ZTE Corporation

- R4-2213335	R18 Discussion on the treatment of HIBS in bands 694-960MHz	OPPO

- R4-2213582	BS requirements for APT 600 MHz NR band	Nokia, Nokia Shanghai Bell

- R4-2213678	Revised WID for on APT 600 MHz NR band	ZTE Corporation

- R4-2213679	Discussion on system parameter for APT600MHz	ZTE Corporation

- R4-2213680	Discussion on BS RF requirements for APT600MHz	ZTE Corporation

- R4-2213681	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2213682	draft CR to TS38.174 the introduction of APT600MHz	ZTE Corporation

- R4-2213683	draft CR to TS38.176-1 the introduction of APT600MHz	ZTE Corporation

- R4-2213684	draft CR to TS38.176-2 the introduction of APT600MHz	ZTE Corporation

- R4-2213685	draft CR to TS38.106 the introduction of APT600MHz	ZTE Corporation

- R4-2214000	UE RF requirements for the APT 600 MHz band	Qualcomm Incorporated

- R4-2214001	Introduction of APT 600 MHz band	Qualcomm Incorporated

- R4-2214102	Email Discussion Summary for [104-e][124] NR_600MHz_APT	Moderator (Ericsson)

- R4-2214235	Email Discussion Summary for [104-e][124] NR_600MHz_APT	Moderator (Ericsson)

- R4-2214433	WF on system parameters for APT 600 MHz.	Huawei, HiSilicon

- R4-2214434	WF on BS requirements for APT 600 MHz.	Nokia, Nokia Shanghai Bell

- R4-2214435	WF on UE requirements for APT 600 MHz.	Skyworks Solutions Inc

- R4-2214878	Work Plan for APT NR 600 Mhz band	Spark NZ Ltd, Nokia

- R4-2214879	Skeleton TR for APT NR 600 MHz band	Spark NZ Ltd

- R4-2214880	APT 600 MHz NR band	Spark NZ Ltd

- R4-2215090	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2215102	Introduction of APT 600 MHz band	Qualcomm Incorporated

RAN4#104-bis-e

- R4-2215375	Base line TR 38 892	Spark NZ Ltd

- R4-2215637	REFSENS and Blocking requirement for n105	Skyworks Solutions Inc.

- R4-2215669	Refsens and blocking for the 600MHz APT band	Apple

- R4-2215929	TP on System parameters for APT600	Nokia, Nokia Shanghai Bell

- R4-2215930	UE REFENS for APT600	Nokia, Nokia Shanghai Bell

- R4-2215942	Asymmetric bandwidths for APT 600 MHz	Ericsson

- R4-2216156	REFSENS for APT-600	MediaTek Inc.

- R4-2216288	Initial discussion on RRM impacts due to introduction of APT 600MHz NR band	Huawei, HiSilicon

- R4-2216451	TP for TR38.892	OPPO

- R4-2216524	Draft CR to TS 38.141-1: Introduction of NR band APT600 [n105]	Ericsson

- R4-2216525	Draft CR to TS 37.105: Introduction of NR band APT600 [n105]	Ericsson

- R4-2216529	Revised WID for on APT 600 MHz NR band	ZTE Corporation

- R4-2216530	Further discussion on BS RF requirements for APT600MHz	ZTE Corporation

- R4-2216531	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2216532	draft CR to TS37.145-1 the introduction of APT600MHz	ZTE Corporation

- R4-2216533	draft CR to TS37.145-2 the introduction of APT600MHz	ZTE Corporation

- R4-2216534	draft CR to TS38.174 the introduction of APT600MHz	ZTE Corporation

- R4-2216535	draft CR to TS38.176-1 the introduction of APT600MHz	ZTE Corporation

- R4-2216536	draft CR to TS38.176-2 the introduction of APT600MHz	ZTE Corporation

- R4-2216537	draft CR to TS38.106 the introduction of APT600MHz	ZTE Corporation

- R4-2216646	In band blocking for APT 600	Qualcomm Incorporated

- R4-2216647	Variable duplex for the APT 600 MHz band	Qualcomm Incorporated

- R4-2216648	Introduction of APT 600 MHz band	Qualcomm Incorporated

- R4-2216732	draft CR to 37.104 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2216733	draft CR to 37.141 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2216734	draft CR to 38.141-2 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2216955	Email discussion summary for [104-bis-e][118] NR_600MHz_APT_part1	Moderator (Ericsson)

- R4-2216956	Email discussion summary for [104-bis-e][119] NR_600MHz_APT_part2	Moderator (Ericsson)

- R4-2216998	Email discussion summary for [104-bis-e][118] NR_600MHz_APT_part1	Moderator (Ericsson)

- R4-2216999	Email discussion summary for [104-bis-e][119] NR_600MHz_APT_part2	Moderator (Ericsson)

- R4-2217124	Base line TR 38 892	Spark NZ Ltd

- R4-2217125	TP on System parameters for APT600	Nokia, Nokia Shanghai Bell

- R4-2217126	draft CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2217127	Draft CR to TS 38.141-1: Introduction of NR band APT600 [n105]	Ericsson

- R4-2217128	Draft CR to TS 37.105: Introduction of NR band APT600 [n105]	Ericsson

- R4-2217129	draft CR to TS37.145-1 the introduction of APT600MHz	ZTE Corporation

- R4-2217130	draft CR to TS37.145-2 the introduction of APT600MHz	ZTE Corporation

- R4-2217771	Email discussion summary for [104-bis-e][118] NR_600MHz_APT_part1	Moderator (Ericsson)

- R4-2217772	Email discussion summary for [104-bis-e][119] NR_600MHz_APT_part2	Moderator (Ericsson)

- R4-2217806	WF on UE requirements for n105	OPPO

RAN4#105-e

- R4-2218046	TR 38.892	Spark NZ Ltd

- R4-2218047	UE RF parameters for n 105	Spark NZ Ltd

- R4-2218049	UE RF parameters for n 105	Spark NZ Ltd

- R4-2218050	Text proposals for TR 38 892	Spark NZ Ltd

- R4-2218127	600M_APT_REFSENS_IBB	Murata Manufacturing Co Ltd.

- R4-2218386	REFSENS and other UE requirements for n105	Skyworks Solutions Inc.

- R4-2218498	CR to TS 38.141-1: Introduction of NR band n105	Ericsson

- R4-2218499	CR to TS 37.105: Introduction of NR band n105	Ericsson

- R4-2218500	CR to TS 38.133: Introduction of NR band n105	Ericsson

- R4-2218768	Text Proposals for TR 38 892	Spark NZ Ltd

- R4-2218810	REFSENS for APT-600	MediaTek Inc.

- R4-2218824	Asymmetric bandwidths for APT 600 MHz and the REFSENS requirement	Ericsson

- R4-2219349	CR to TS38.104 the introduction of APT600MHz	ZTE Corporation

- R4-2219350	CR to TS37.145-1 the introduction of APT600MHz	ZTE Corporation

- R4-2219351	CR to TS37.145-2 the introduction of APT600MHz	ZTE Corporation

- R4-2219352	draft CR to TS38.106 the introduction of APT600MHz	ZTE Corporation

- R4-2219603	Discussion on the concept of variable duplex	OPPO

- R4-2219707	UE REFSENS and asymmetric channel bandwidth	Nokia, Nokia Shanghai Bell

- R4-2219860	TP to TR 38.892: BS requirements for APT 600 MHz NR band	Nokia, Nokia Shanghai Bell

- R4-2219861	CR to 37.104 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2219862	CR to 37.141 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2219863	CR to 38.141-2 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2219984	In band blocking for APT 600	Qualcomm Incorporated, Skyworks Solutions, Inc.

- R4-2219985	Variable duplex for the APT 600 MHz band	Qualcomm Incorporated

- R4-2219986	Introduction of APT 600 MHz band	Qualcomm Incorporated

- R4-2220016	TP for TR 38.892: n105 compatibility with legacy n71 UEs	T-Mobile USA

- R4-2220098	Topic summary for [105][118] NR_600MHz_APT_part1	Moderator (Ericsson)

- R4-2220099	Topic summary for [105][119] NR_600MHz_APT_part2	Moderator (Ericsson)

- R4-2220486	Text proposals for TR 38 892	Spark NZ Ltd, Nokia

- R4-2220487	Introduction of APT 600 MHz band	Qualcomm Incorporated

- R4-2220489	CR to TS 38.141-1: Introduction of NR band n105	Ericsson

- R4-2220490	CR to 37.104 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2220491	CR to 37.141 on introduction of Band n105	Nokia, Nokia Shanghai Bell

- R4-2220492	CR to TS 38.133: Introduction of NR band n105	Ericsson