3GPP TSG RAN Meeting #98-e	RP-222816

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			13.3.3

| WI / SI Name | UE Conformance Test Aspects for new Rel-16 NR bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_bands_BW_R16-UEConTest |  |  |  |  |
| Unique ID | 850062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200146 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2022 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Leif MATTISSON |
|  | Company | Ericsson |
|  | Email | Leif[dot]mattisson[at]ericsson[dot]com |

## 1	Work plan related evaluation

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

-

## 2.2	RAN2

-

## 2.3	RAN3

-

## 2.4	RAN4

-

## 2.5	RAN5

#### 2.5.1	Agreements

The work item was closed at RAN5#97 leaving the not completed NR bands and CBW extensions for completion under maintenance (TEI16_test) and tracked in [15] RAN5 Permanent Reference Document 21 (PRD 21).

The work plan was updated in [1]. 13 CRs were agreed in [2] to [14] at RAN5#97.

NR bands n91, n92, n93 and n94 were completed at the meeting

Completion status (see [1] for details):

- NR FR1 bands: 9 out of 11 (+4) completed

- NR FR2 bands: 0 out of 1 completed

- NR SDL bands: 1 out of 1 completed

- NR SUL bands: 1 out of 2 completed

- CBW extensions: 11 out of 15 completed

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan and status:

[1] R5-226009	WP UE Conformance Test Aspects - New Rel-16 NR bands and extension of existing NR bands; Source: Ericsson

[15] RAN5 PRD21	NR bands and CADC configuration handling in RAN5 (Release 15 and later releases)
(Can be downloaded from ftp://ftp.3gpp.org/TSG_RAN/WG5_Test_ex-T1/PRD)

CRs TS 38.508-1 – 5GS Common Test Environment:

[2] R5-227108	Test frequencies updates for band n7; Source: Keysight technologies UK Ltd

[3] R5-227840	Introduction of test frequencies for signalling testing for new NR bands n91, n92, n93 and n94; Source: Nokia, Nokia Shanghai Bell

CRs TS 38.508-2 – 5GS Common ICS:

[4] R5-225963	Additional UE declared capabilities for new NR bands n91, n92, n93 and n94; Source: Nokia, Nokia Shanghai Bell

CRs TS 38.521-1 – Transmitter & Receiver test cases SA NR FR1:

[5] R5-225955	Adding UE maximum output power for new NR bands n91, n92, n93 and n94; Source: Nokia, Nokia Shanghai Bell

[6] R5-227920	Adding UE maximum output power reduction for new NR bands n91, n92, n93 and n94; Source: Nokia, Nokia Shanghai Bell

[7] R5-225957	Adding UE additional maximum output power reduction for new NR bands n91, n92, n93 and n94; Source: Nokia, Nokia Shanghai Bell

[8] R5-225959	Adding Reference sensitivity power level for new NR bands n91, n92, n93 and n94; Source: Nokia, Nokia Shanghai Bell

[9] R5-225960	Adding in-band blocking for new NR bands n91, n92, n93 and n94; Source: Nokia, Nokia Shanghai Bell

[10] R5-225961	Adding Out-of-band blocking for new NR bands n91, n92, n93 and n94; Source: Nokia, Nokia Shanghai Bell

[11] R5-227080	Correction to test cofiguration and test requirements tables in 6.2.3; Source: Anritsu

[12] R5-227321	Updates to annex I ModifiedMPR-Behavior for band n30; Source: Keysight technologies UK Ltd

[13] R5-227870	General updates of clause 5 for R16 new CBW configurations; Source: China Unicom, Nokia

CRs TS 38.521-2 – Transmitter & Receiver test cases SA NR FR2:

None

CRs TS 38.521-4 – RF performace (Demod/QSI reporting):

None

CRs TS 38.523-3 – Protocol Abstract Test Suite:

None

CRs TS 38.533 – RRM test cases:

[14] R5-225962	Adding NR bands n91, n92, n93 and n94 to NR band group for FR1; Source: Nokia, Nokia Shanghai Bell

CRs TR 38.905 – Test point analysis:

None