3GPP TSG RAN meeting #98-e									RP-222830

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			10.3.2

| WI / SI Name | Introduction of LTE TDD band in 1670-1675 MHz |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_TDD_1670_1675MHz |  |  |  |  |
| Unique ID | 950071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220971 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2022 | Performance part: 12/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Ojas Choksi |
|  | Company | Ligado Networks |
|  | Email | ojas.choksi@ligado.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#104-bis-e [1]

- Use general SEM and spurious emission limits as worst case and not specify any UE coexistence spurious emission coexistence limit for nearby legacy bands (B24/n24/n99/n255, B4/B66/n266/n86 and B70/n70) (remaining open issues listed in [2]).

- Change to the NS value to NS_62 to avoid conflicts with allocated values to other bands.

- The draft CRs ([13]-[15], [21]-[32]) for all the TSs affected from the introduction of the LTE TDD band in 1670-1675 MHz were endorsed.

RAN4#105 [3]

- The CRs ([37] – [51]) for all the TSs affected from the introduction of the LTE TDD band in 1670-1675 MHz were agreed.

#### 2.4.2	Remaining Open issues

- None

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2217774	Email discussion summary for [104-bis-e][122] R18_LTE_TDD_1.6GHz, Moderator (Ligado Networks)

- R4-221933 Status Report to TSG RAN-97-e for the Introduction of the LTE TDD band in 1670-1675 MHz

- R4-2220101	Email discussion summary for [105][121] R18_LTE_TDD_1.6GHz, Moderator (Ligado Networks)

- R4-2215333	Band 54 protection from bands n24, n66, n70 and n255, Skyworks Solutions, Inc.

- R4-2215380	LTE TDD 1670-1675MHz UE-UE Coexistence, Murata Manufacturing Co. Ltd

- R4-2215698	Draft CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks

- R4-2215699	Draft CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks

- R4-2215707	Draft CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks

- R4-2215708	Draft CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks

- R4-2216520	Draft CR to TS 37.105: Introduction of TDD band 54, Ericsson

- R4-2216521	Draft CR to TS 37.145-1: Introduction of TDD band 54, Ericsson

- R4-2216522	Draft CR to TS 37.145-2: Introduction of TDD band 54, Ericsson

- R4-2216523	Draft CR to TS 36.133: Introduction of TDD band 54, Ericsson

- R4-2216726 draft CR to 38.141-1 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2216727 draft CR to 38.141-2 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2216728 draft CR to 36.104 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2216729 draft CR to 36.141 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2216730 draft CR to 37.104 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2216731 draft CR to 37.141 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2216428	Evaluating spurious emission coexistence limits for Bands 24, 255, 66 and 70 to protect the new LTE TDD Band 54, Ligado Networks

- R4-2216747 draft CR to 38.104 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2217696	Draft CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc., Revision of R4-2215698

- R4-2217697	Draft CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc., Revision of R4-2215699

- R4-2217698	Draft CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc., Revision of R4-2215707

- R4-2217699	Draft CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc., Revision of R4-2215708

- R4-2217700	Draft CR to TS 37.105: Introduction of TDD band 54, Ericsson, Revision of R4-2216520

- R4-2217701	Draft CR to TS 37.145-1: Introduction of TDD band 54, Ericsson, Revision of R4-2216521

- R4-2217702	Draft CR to TS 37.145-2: Introduction of TDD band 54, Ericsson, Revision of R4-2216522

- R4-2217703 draft CR to 36.104 on introduction of Band 54, Nokia, Nokia Shanghai Bell, Revision of R4-2216728

- R4-2217704 draft CR to 36.141 on introduction of Band 54, Nokia, Nokia Shanghai Bell, Revision of R4-2216729

- R4-2217705 draft CR to 37.104 on introduction of Band 54, Nokia, Nokia Shanghai Bell, Revision of R4-2216730

- R4-2217706 draft CR to 37.141 on introduction of Band 54, Nokia, Nokia Shanghai Bell, Revision of R4-2216731

- R4-2218031	CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc.

- R4-2218032	CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc.

- R4-2218033	CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc.

- R4-2218034	CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc.

- R4-2218494	CR to TS 37.105: Introduction of TDD band 54, Ericsson

- R4-2218495	CR to TS 37.145-1: Introduction of TDD band 54, Ericsson

- R4-2218496	CR to TS 37.145-2: Introduction of TDD band 54, Ericsson

- R4-2218497	CR to TS 36.133: Introduction of TDD band 54, Ericsson

- R4-2219853 CR to 38.141-1 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2219854 CR to 38.141-2 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2219855 CR to 36.104 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2219856 CR to 36.141 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2219857 CR to 37.104 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2219858 CR to 37.141 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2219859 CR to 38.104 on introduction of Band 54, Nokia, Nokia Shanghai Bell

- R4-2220497	CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc., Revision of R4-2218034

- R4-2220498	CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc., Revision of R4-2218031

- R4-2220499	CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc., Revision of R4-2218032

- R4-2220500	CR related to Introduction of new LTE TDD Band in 1670 – 1675 MHz, Ligado Networks, Nokia, Skyworks Solutions, Inc. Revision of R4-2218033

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template