TSG RAN Meeting #98e	RP-222841

Electronic Meeting, 12th – 16th December 2022

Status Report to TSG

Agenda item:			9.4.2.4

| WI / SI Name | WID on Rel-18 DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R18_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 961003 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221944 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 12/2023 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 15% | Performance Part: 15% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Sang-Wook Lee |
|  | Company | LG Electronics |
|  | Email | sangwook1.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

New combinations since latest WID revision are captured together with status updates for listed requests in the revised WID.

2.4.2	Remaining Open issues

Additional notes and status of individual combinations are captured in the band combination table included in the revised WID.

4.	References

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2218026 | TR 37.718-11-21 v0.3.0 TR Update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-18 | LG Electronics Deutschland |
| 2 | R4-2218027 | Revised WID on Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) | LG Electronics Deutschland |
| 3 | R4-2218028 | Introduction CR on new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) band combinations in Rel-18 | LG Electronics Deutschland |
| 4 | R4-2218383 | Draft CR for 38.101-3 to add DC_7A-32A_n1A-n78A | Huawei, Hisilicon |
| 5 | R4-2219102 | TP to TR 37.718-11-21 Addition of DC_3_n38-n40 | Nokia, Telefonica |
| 6 | R4-2219198 | draft CR to TS38.101-3 DC_3A-8A_n40A-n79C | ZTE Corporation |
| 7 | R4-2219419 | TP for TR 37.718-11-21: DC_1A-7A_n75A-n78A | Huawei, HiSilicon |
| 8 | R4-2219470 | draft CR for uplink support for DC_3A-3A-7A-7A-8A_n1A-n257M related combinations | CHTTL |
| 9 | R4-2220603 | draftCR to 38.101-3: Addition of DC_40A_n40A | Nokia, Telefonica |
| 10 | R4-2220604 | Draft CR for 38.101-3 to add DC_3C-20A_n28A-n78A | Huawei, Hisilicon |
| 11 | R4-2220605 | Draft CR for 38.101-3 to add DC_3A-32A_n1A-n78A and DC_3C-32A_n1A-n78A | Huawei, Hisilicon |
| 12 | R4-2220758 | TP for TR 38.718-11-21 to include DC_3-8-41_n1-n78 | Ericsson |
| 13 | R4-2220759 | TP for TR 38.718-11-21 to include DC_3-20-41_n1-n78 | Main Session |
| 14 | R4-2220760 | TP for TR 38.718-11-21 to include DC_3-41_n1-n78 | Ericsson |
| 15 | R4-2220761 | TP for TR 38.718-11-21 to include DC_8-41_n1-n78 | Ericsson |
| 16 | R4-2220762 | TP for TR 38.718-11-21to include DC_20-41_n1-n78 | Ericsson |
| 17 | R4-2220764 | TP for 37.718-11-21 to include DC_41_n1-n78 | Ericsson |
| 18 | R4-2220765 | draft CR 38.101-3 to include new EN-DC combinations with band n38 and one more NR band | Ericsson |
| 19 | R4-2220766 | draft CR 38.101-3 to include new EN-DC combinations with band n38 and n258 | Ericsson |
| 20 | R4-2220768 | TP to TR 37.718-11-21 Addition of DC_8_n38-n40 | Nokia, Telefonica |
| 21 | R4-2220769 | TP for TR 37.718-11-21 DC_3A-7A-20A_n1A-n75A and DC_3C-7A-20A_n1A-n75A | Huawei, HiSilicon |
| 22 | R4-2220770 | TP for TR 37.718-11-11: DC_3A-7A_n75A-n78A and DC_3C-7A_n75A-n78A | Huawei, HiSilicon |
| 23 | R4-2220771 | TP for TR 37.718-11-11: DC_1A-3A-7A_n75A-n78A and DC_1A-3C-7A_n75A-n78A | Huawei, HiSilicon |
| 24 | R4-2220772 | TP for TR 37.718-11-21 DC_1A-3A_n75A-n78A and DC_1C-3A_n75A-n78A | Huawei, HiSilicon |
| 25 | R4-2220781 | Draft CR to TS38.101-3 DC_(n)3AA-n257AJHIJKLM | Huawei Technologies France |
| 26 | R4-2215383 | TR 37.718-11-21 v0.2.0 TR Update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-18 | LG Electronics Deutschland |
| 27 | R4-2215555 | TP for TR 37.718-11-21 DC_1A_n8A-n257AGHIJKLM | Huawei Technologies France |
| 28 | R4-2215557 | TP for TR 37.718-11-21 DC_1A_n77A-n257AJKLM | Huawei Technologies France |
| 29 | R4-2215558 | TP for TR 37.718-11-21 DC_3A_n77A-n257GHIJKLM, DC_3A_n77(2A)-n257AGHIKLM | Huawei Technologies France |
| 30 | R4-2215559 | TP for TR 37.718-11-21 DC_8A_n3A-n257AGHIJKLM | Huawei Technologies France |
| 31 | R4-2215843 | TP for TR 37.718-11-21 to include DC_3_n26-n78 | Ericsson, Telstra |
| 32 | R4-2215844 | TP for TR 37.718-11-21 to include DC_7_n26-n78 | Ericsson, Telstra |
| 33 | R4-2215845 | TP for TR 37.718-11-21 to include DC_1-3_n26-n78 | Ericsson, Telstra |
| 34 | R4-2215846 | TP for TR 37.718-11-21 to include DC_1-7_n26-n78 | Ericsson, Telstra |
| 35 | R4-2215847 | TP for TR 37.718-11-21 to include DC_3-7_n26-n78 | Ericsson, Telstra |
| 36 | R4-2215848 | TP for TR 37.718-11-21 to include DC_1-3-7_n26-n78 | Ericsson, Telstra |
| 37 | R4-2215903 | draft CR to TS38.101-3 DC_3A_n41-n79 | ZTE Corporation |
| 38 | R4-2215904 | draft CR to TS38.101-3 DC_3A_n40A-n41C | ZTE Corporation |
| 39 | R4-2215905 | draft CR to TS38.101-3 DC_3A_n40A-n79C | ZTE Corporation |
| 40 | R4-2215906 | draft CR to TS38.101-3 DC_8A_n34A-n258 | ZTE Corporation |
| 41 | R4-2216624 | TP for TR 37.718-11-21 on table templates and error corrections | ZTE Corporation |
| 42 | R4-2216664 | TP for TR 37.718-11-21 DC_20A_n1A-n75A | Huawei, HiSilicon |
| 43 | R4-2216665 | TP for TR 37.718-11-21 DC_7A-20A_n1A-n75A | Huawei, HiSilicon |
| 44 | R4-2216666 | TP for TR 37.718-11-21 DC_7A_n1A-n75A | Huawei, HiSilicon |
| 45 | R4-2216667 | TP for TR 37.718-11-21 DC_3A-20A_n1A-n75A and DC_3C-20A_n1A-n75A | Huawei, HiSilicon |
| 46 | R4-2216668 | TP for TR 37.718-11-21 DC_3A-7A_n1A-n75A and DC_3C-7A_n1A-n75A | Huawei, HiSilicon |
| 47 | R4-2217062 | TP for TR 37.718-11-21 to include DC_1_n26-n78 | Ericsson, Telstra |
| 48 | R4-2217088 | TP for TR 37.718-11-21_DC_1A-38A_n7A-n78A | ZTE Corporation |
| 49 | R4-2217105 | TP for TR 37.718-11-21 DC_3A_n1A-n75A and DC_3C_n1A-n75A | Huawei, HiSilicon |