3GPP TSG RAN meeting #98-e								        	       RP-222844

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			9.3.2.5

| WI / SI Name | In-Device Co-existence (IDC) enhancements for NR and MR-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_IDC_Enh |  |  |  |  |
| Unique ID | 941103 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213589 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 40% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Yumin Wu |
|  | Company | Xiaomi |
|  | Email | wuyumin@xiaomi.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#120 meeting agreements:

FDM

- Reconfirm, The Rel-18 IDC solution should allow for more granular IDC indications both on serving and on non-serving frequencies.

- Only one single new finer granularity report is introduced, that applies for both serving and non-serving frequencies.

- For LTE, problematic frequencies of E-UTRA are indicated by indicating measurement object IDs (same as existing LTE, no specification impact is foreseen.)

- RAN2 down select one of solution 1, 2 or 2a based on ASN.1 details. FFS on the signalling details, how to configure, how to report.

- MN can configure IDC, FFS whether SN can configure IDC for SN

TDM

- Periodic pattern is supported; FFS on the values.

- Option 3 (i.e. UL and/or DL transmission occasion(s) solution) is not supported in Rel-18.

- The periodic pattern reported by the UE includes cycle, start offset and active duration. FFS, whether multiple patterns are supported. FFS on per CG pattern.

- RAN2 confirms the understanding that in Rel-17 NR RRC, the values from periodic pattern in MUSIM-gap is a subset of the DRX parameters.

- NR DRX values can be treated as a starting point for assistance information reported by UE. FFS, on exact values.

- RAN2 reconfirms the previous RAN2 agreement that the aperiodic traffics as described in 3GPP TR 36.816 are considered for developing the Rel-18 IDC TDM solution in RAN2.

- Autonomous denial solution is supported in Rel-18 IDC, RAN2 will not introduce other solution on aperiodic use case (i.e. no report from UE on this aperiodic issue).

General

- We will have post meeting discussions on FDM and TDM separately.

#### 2.2.2	Remaining Open issues

The following issues could be considered for the FDM solution(s)

- Reporting signaling details for adjacent channel interference and IMD interference

- Reporting procedure for MRDC

The following issues could be considered for the TDM solution(s)

- Reporting signaling details and procedure for MRDC

## 2.4	RAN4

#### 2.4.1	Agreements

None. Work has not started.

#### 2.4.2	Remaining Open issues

All objectives from WID on IDC for NR and MR-DC.

## 4.	References

R2-2212420	Report from [Post119-e][650][IDC] Comparison of FDM solutions (Ericsson)	Ericsson	discussion	Rel-18	NR_IDC_enh-Core

R2-2211740	Discussion on FDM solutions in IDC	Apple	discussion	Rel-18	NR_IDC_enh-Core

R2-2211581	FDM Solutions in IDC	Qualcomm Incorporated	discussion	Rel-18

R2-2211608	Discussion on FDM enhancement	Huawei, HiSilicon	discussion	Rel-18	NR_IDC_enh-Core

R2-2211618	Enhanced FDM solution for IDC	Intel Corporation	discussion	Rel-18	NR_IDC_enh-Core

R2-2211740	Discussion on FDM solutions in IDC	Apple	discussion	Rel-18	NR_IDC_enh-Core

R2-2211756	Discussion on FDM solution enhancements for IDC	OPPO	discussion	Rel-18	NR_IDC_enh-Core

R2-2211969	FDM solutions	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_IDC_enh-Core

R2-2211979	Discussion on the FDM Option 1 and 2	Xiaomi	discussion	Rel-18	NR_IDC_enh-Core

R2-2212412	More granular FDM indications	Ericsson	discussion	Rel-18

R2-2212652	Discussion on FDM solution for R18 IDC	vivo	discussion	Rel-18	NR_IDC_enh-Core

R2-2212668	Discussion on FDM solution enhancements	Sharp	discussion

R2-2212743	Further Consideration on the IDC FDM Solutions	ZTE Corporation, Sanechips	discussion	Rel-18	NR_IDC_enh-Core

R2-2212816	Discussion on FDM solution for IDC	Samsung	discussion	Rel-18	NR_IDC_enh-Core

R2-2212921	IDC FDM solution	LG Electronics	discussion	Rel-18	NR_IDC_enh-Core

R2-2212931	FDM solution for IDC	Lenovo	discussion	Rel-18	NR_IDC_enh-Core

R2-2211978	Summary of [Post119-e][651][IDC] Comparison of TDM solutions (Xiaomi)	Xiaomi	discussion	Rel-18	NR_IDC_enh-Core	Late

R2-2213091	Report of [AT120][651][IDC]  Leftover issue on TDM (Xiaomi)	Xiaomi	discussion	Rel-18	NR_IDC_enh-Core

R2-2211609	Discussion on TDM solution for NR IDC	Huawei, HiSilicon	discussion	Rel-18	NR_IDC_enh-Core

R2-2211583	TDM Solutions in IDC	Qualcomm Incorporated	discussion	Rel-18

R2-2211619	TDM solution for IDC	Intel Corporation	discussion	Rel-18	NR_IDC_enh-Core

R2-2211741	Discussion on TDM solutions in IDC	Apple	discussion	Rel-18	NR_IDC_enh-Core

R2-2211757	Discussion on TDM solutions for IDC	OPPO	discussion	Rel-18	NR_IDC_enh-Core

R2-2211970	TDM solutions	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_IDC_enh-Core

R2-2211980	Discussion on the TDM Option 1 and 4	Xiaomi	discussion	Rel-18	NR_IDC_enh-Core

R2-2212004	NR IDC TDM solutions and indications	Ericsson	discussion	Rel-18	NR_IDC_enh-Core

R2-2212653	MUSIM gap like solution for IDC	vivo	discussion	Rel-18	NR_IDC_enh-Core

R2-2212742	Further Consideration on the IDC TDM Solutions	ZTE Corporation, Sanechips	discussion	Rel-18	NR_IDC_enh-Core

R2-2212817	Discussion on TDM solution for IDC	Samsung	discussion	Rel-18	NR_IDC_enh-Core