# 3GPP TSG RAN Meeting #98-e	RP-222901

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			13.3.16

| WI / SI Name | UE Conformance Test Aspects – NR RRM enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RRM_enh-UEConTest |  |  |  |  |
| Unique ID | 960089 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221705 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Dec 2023 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 9% (+4%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ashwin Mohan |
|  | Company | Apple |
|  | Email | ashwin_mohan[at]apple.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1]. The work plan shows current completion status in detail.

12 CRs were agreed in [2] through [16].

Overall completion is 9% (+4%).

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1]     R5-227371	WP - UE Conformance Test Aspects – NR RRM enhancements

[2]	R5-227188	Minimum conformance requirements for EN-DC FR1 interruptions at SRS carrier-based switching test cases

[3]	R5-227189	Addition of EN-DC FR1 interruptions at NR SRS carrier based switching test case 4.5.2.8

[4]	R5-227190	Addition of EN-DC FR1 interruptions at NR SRS carrier based switching test case 4.5.2.9

[5]	R5-227191	Minimum conformance requirements for EN-DC FR2 interruptions at SRS carrier-based switching test cases

[6]	R5-227192	Addition of EN-DC FR2 interruptions at E-UTRA SRS carrier-based switching test case 5.5.2.7

[7]	R5-227193	Addition of EN-DC FR2 interruptions at NR SRS carrier-based switching test case 5.5.2.8

[8]	R5-227194	Minimum conformance requirements for SA FR1 interruptions at SRS carrier-based switching test cases

[9]	R5-227830	Addition of NR FR1 interruptions at SRS carrier-based switching test case 6.5.2.2

[10]	R5-227196	Minimum conformance requirements for Inter-frequency measurement without measurement gaps

[11]	R5-227197	Addition of SA event triggered reporting with additional mandatory gap pattern test case 6.6.2.9

[12]	R5-227198	Addition of SA FR1 event triggered reporting without gap when DRX is used test case 6.6.2.10

[13]   R5-227199	Addition of SA event triggered reporting tests for FR1 without gap when DRX is not used test case 6.6.2.11

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template