## Slide 1
Views on R18 timeline
CAICT
RP-222931
3GPP TSG RAN#98-e
12th – 16th, December 2022
Agenda 9.0

## Slide 2
Overviews on R18 timeline
Initial time plan for R18
  18 months with the assumption that all WG meetings are F2F
  R18 completion time and approval of R19 package for RAN 1/2/3 is assumed in September 2023
The overall R18 timeline is tight
  Agreements in RAN 97-e: 2 e-meetings for RAN1 and 4 e-meetings for RAN2/3/4 before September 2023
  E-meeting is less efficient than F2F meetings

## Slide 3
Wayforward Proposals
Proposal 1: R18 completion time could be shift to December 2023
Proposal 2: R19 RAN1/2/3 package is approved in December 2023
Proposal 3: R19 Workshop is considered in May/June 2023
Proposal 4: TSGs in December 2023 is considered as F2F

## Slide 4
Thanks