3GPP TSG RAN Meeting #98-e									       RP-222938

Electronic Meeting, December 12-16, 2022

Status Report to TSG

Agenda item:			9.3.1.3

| WI / SI Name | Further NR coverage enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_cov_enh2 |  |  |  |  |
| Unique ID | 940095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221858 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 06/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 15% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Nanxi LI |
|  | Company | China Telecom |
|  | Email | linanxi@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The TU allocation is updated based on RP-213697(Overview of time unit allocation for all RAN REL-18 projects from) approved in RAN#94e.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

RAN1 #110b-e

PRACH enhancements:

Agreement

For multiple PRACH transmissions with same beam, at least support to use same PRACH preamble during the multiple PRACH transmissions in one RACH attempt.

- FFS: whether different preambles can be utilized in different PRACH transmissions during the multiple PRACH transmissions in one RACH attempt.

Agreement

For multiple PRACH transmissions with same beam, at least ROs located at different time instances can be utilized for the transmissions.

- FFS: whether/how the starting RB of ROs can be different at different time instances for multiple PRACH transmissions.

- FFS: whether/how multiple PRACH transmissions located in the same time instance, e.g., for UEs with multiple Tx chains.

Agreement

For multiple PRACH transmissions with same beam, for RAR monitoring, consider the following options.

- Option 1: One RAR window per each PRACH transmission, the RAR window follows the legacy design.

  - FFS: RA-RNTI.

- Option 2: Only one RAR window for all of the multiple PRACH transmissions.

  - FFS: the start position of the RAR window.

  - FFS: RA-RNTI.

Power domain enhancements:

Agreement

The following work split principles will be adopted in RAN1 for power domain enhancement throughout Rel-18 from RAN1 perspective and send LS to RAN4 in this meeting:

- RAN1 performs link level simulations of candidate solutions for power domain enhancements to study at least the SNR variation, PAPR/CM, and EVM, brought by each solution.

  - Transparent MPR/PAR reduction solutions can be considered as a benchmark for studying the performance of non-transparent solutions.

- RAN1 is not expected to perform RF simulations of candidate solutions for power domain enhancements

  - Results of RF simulations can be included in RAN1 contributions

- RAN1 will assess RAN1 specification impact of candidate MPR/PAR reduction solutions

  - A list of candidate solutions, including necessary parameters, from RAN1 perspective should be ready before the end of RAN1 #111, and should be included in an LS to RAN4.

- RAN1 understands that RAN4 is responsible for selecting the Rel-18 MPR/PAR reduction solution, if any.

Conclusion

Sub-PRB transmission is de-prioritized for the study of MPR/PAR reduction solutions in Rel-18.

Agreement

The following spectrum extension options for frequency domain spectrum shaping with spectrum extension (FDSS-SE), are considered for studying MPR/PAR reduction enhancements in Rel-18:

- Option 1: Symmetric extension

- Option 2: Cyclic extension

- Option 3: Cyclic shift plus symmetric extension.

Agreement

The following design aspects of tone reservation (TR), are considered for studying MPR/PAR reduction enhancements in Rel-18:

- Sideband tone reservation size is expressed in integer units of RBs.

- FFS:

  - Sideband tone reservation size

  - Sideband tone reservation size determination

  - Whether PRTs are added only to data or also DMRS symbols

Agreement

For enhancements to realize increasing UE power high limit for CA and DC, RAN1 can study based on RAN4’s input

- Whether RAN1 enhancements to information exchange between UE and gNB are needed to improve scheduling and network performance when using higher power CA/DC.

  - FFS how to realize such information exchange, e.g., signalling enhancement, and what is the spec impact.

Agreement

DFT-s-OFDM is the target waveform for the study and, if applicable, the design of MPR/PAR reduction solutions in Rel-18.

Note: No doubt from RAN1 about the offline consensus “Results concerning the application of solutions for DFT-s-OFDM to CP-OFDM can be presented by companies in their contributions”.

Agreement

For power-domain enhancements targeting MPR/PAR reduction, study the following configurations for DFT-S-OFDM:

- At least pi/2-BPSK and QPSK modulation are considered

  - FFS: other modulations, e.g., 16-QAM

- Any number of RB can be considered

- The starting RB of the allocation can be any RB in the BWP

  - FFS:

    - Whether restrictions on the number of allocated RB or on the starting RB of the allocation are considered.

Agreement

At least the following candidate solutions for MPR/PAR reduction will be studied in RAN1.

- Frequency domain spectrum shaping w/ spectrum extension

- Frequency domain spectrum shaping w/o spectrum extension

- Tone reservation (which can only be w/ spectrum extension)

Agreement

The following design aspects of frequency domain spectrum shaping with spectrum extension (FDSS-SE), are considered for studying MPR/PAR reduction enhancements in Rel-18:

- Spectrum extension size is expressed in integer units of RBs.

- Both DMRS and data symbols undergo spectrum shaping

- FFS:

  - Which extensions factor(s) to consider, where extension factor (α) is given by spectrum extension size / Total allocation size.

  - Impact of shaping filter on FDSS-SE performance

  - How to extend DMRS sequence to spectrum extensions, based on either the existing ZC-sequence DMRS or low-PAPR DMRS for PUSCH (FG 16-6c)

  - How extension size is determined

Agreement

For link-level performance evaluation:

- R17 PUSCH DFT-s-OFDM waveform is the baseline for performance comparison

- Transparent schemes (to be reported by companies) can be used as benchmark for the performance assessment

All considered solutions should be configured to operate with same amount of time-frequency resource and a same spectral efficiency, that is:

- Same number of DFT-s-OFDM symbols

- Same TBS

- Same RB allocation

Note: it is understood that minor TBS variations across different waveform configurations can occur and are acceptable.

Agreement

For link-level performance evaluation, the performance of the considered MPR/PAR reduction solutions is studied using at least the metrics included in the work split principles for power domain enhancement agreed by RAN1 for Rel-18, for instance, but no limited to, , defined as the SNR variation w.r.t. baseline under the requirement BLER=10-1.

- FFS whether further definition or refinement of the metrics is needed

Note: metrics other than the ones included in the work split principles for power domain enhancement agreed by RAN1 for Rel-18 can be reported by companies.

Agreement

For link-level performance evaluation, companies are encouraged to report configuration details of the following aspects, when applicable:

- Shaping filter used for evaluating frequency domain spectrum shaping w/ and w/o spectrum extension (both the filter used at the transmitter and at the receiver should be reported, if the two filters are assumed to be mismatched).

- PRT generation algorithm used for evaluation tone reservation w/ spectrum extension.

- Design details and configuration of any transparent scheme used as benchmark

Agreement

For link-level performance evaluation of MPR/PAR reduction solutions involving the use of Tx filter, companies are encouraged to assume a Tx filter which fulfils a set of spectrum flatness requirements, e.g., existing RAN4 spectrum flatness requirements

- FFS whether the set of spectrum flatness requirements shall be the same set of constraints as in the current RAN4 spec or not.

For link-level performance evaluation of MPR/PAR reduction solutions involving the use of spectrum extensions or sideband, companies are encouraged to report whether/how the extended portion of the spectrum is handled by the receiver in the simulations.

Dynamic switching between DFT-S-OFDM and CP-OFDM:

Agreement

Dynamic waveform switching enhancement in R18 is only applicable to PUSCH channel.

Working Assumption

Support at least one of the following options for the dynamic waveform indication in R18:

- Alt 1: Indication from an UL scheduling DCI

  - Alt 1-A: New field in scheduling DCI

  - Alt 1-B: Reuse existing field in scheduling DCI

    - Alt 1-B-1: Explicit indication by repurposing field, e.g.

      - Add one column to TDRA table

      - Add one column to MCS table(s)

      - Other solutions not precluded

    - Alt 1-B-2: Implicit determination from condition(s) on scheduling information, e.g.

      - RA type, MSB of RA

      - Number of RBs (below threshold or multiple of 2,3,5)

      - Location of RB allocation within carrier and the associated MPR

      - MCS below threshold

      - Number of PUSCH repetitions (or whether PUSCH repetition is used) and/or TBoMS

      - Number of DMRS CDM group(s) without data

      - Precoding information and number of layers

      - SRI

      - Condition over multiple types of scheduling information

      - Other types of scheduling information not precluded

  - Indicated waveform applies at least to the scheduled PUSCH transmission

    - FFS: Whether it also applies to subsequent transmissions, and of which type

  - FFS: DCI formats can contain the indication

  - FFS: Indication applies only if condition(s) are satisfied (e.g. PDCCH occasion, /RNTI, /Search space of the scheduling DCI, latest PHR reported by the UE, etc.)

- Alt 2: Indication from a non-UL scheduling DCI

  - FFS: DCI formats that can provide the indication (e.g. Downlink DCI, UE-group common DCI)

  - FFS: Types of subsequent transmissions to which indication is applicable

Agreement

To study and if necessary, specify, enhancements to assist the scheduler in determining waveform switching, such as:

- Reporting power headroom related information

- Other solutions are not precluded

Agreement

Dynamic waveform switching enhancement in R18 is applicable to PUSCH scheduled by DCI format 0_1 or 0_2 in PDCCH with CRC scrambled with C-RNTI, MCS-C-RNTI, or CS-RNTI with NDI=1.

- Note: The above does not imply that dynamic switching enhancement in R18 is applicable or not applicable to other cases of PUSCH (e.g. PUSCH transmission with a Type 1 or Type 2 configured grant, PUSCH scheduled by DCI format 0_0).

RAN1 #111

PRACH enhancements:

Agreement

For multiple PRACH transmissions with same Tx beam, support to differentiate at least between multiple PRACH transmissions and single PRACH transmissions.

Agreement

For multiple PRACH transmissions with same Tx beam, to differentiate the multiple PRACH transmissions with single PRACH transmission, consider one or multiple of the following options.

- Option 1: Multiple PRACH are transmitted with separate preamble on shared ROs.

- Option 2: Multiple PRACH are transmitted on separate ROs.

- Option 3: Partial of multiple PRACHs are transmitted with separate preamble on shared ROs, while the other multiple PRACHs are transmitted on separate ROs.

- Other options are not precluded.

- Note: Shared or separate RO/preamble means that the RO/preamble is shared or separated with single PRACH transmission.

Agreement

- Study at least the following case for multiple PRACH transmissions with different Tx beams.

  - UE uses different TX beams to transmit the multiple PRACH over ROs associated with the same SSB/CSI-RS

  - FFS: UE uses different TX beams to transmit the multiple PRACH over ROs associated with different SSBs /CSI-RSs, where the different SSBs/CSI-RSs are not associated with the same RO.

  - Note: not related to decision on CFRA

Note: UE uses different TX beams to transmit the multiple PRACH over ROs associated with different SSBs/CSI-RSs, where the different SSBs/CSI-RSs are associated with the same RO is not considered.

- Working Assumption

- Simulation results for multiple PRACH transmissions with different beam(s) and same beam(s) (baseline) to be discussed in the next meeting.

- Simulation assumptions in TR 38.830 are used as the starting point for the simulation.

    - Focus on FR2.

      - UE antenna configuration 2-2-2(baseline), 1-4-1(optional)

    - Performance metric: 0.1% false alarm, 1% miss-detection

    - Companies report the number of beams, the beam widths, beam correspondence assumption, and the boresights.

  - Channel model for link-level simulation: CDL-A defined in table 7.7.1-1 in TR 38.901.

  - Both that UE fulfills beamCorrespondence requirements Without UL-BeamSweeping and UE fulfils beamCorrespondence requirements With UL-BeamSweeping can be considered in the simulation are used as starting point for simulation.

Agreement

For multiple PRACH transmissions with same Tx beam, down-select one option from the following options.

- Option 1: gNB can only configure one value for the number of multiple PRACH transmissions.

- Option 2: gNB can configure one or multiple values for the number of multiple PRACH transmissions.

  - FFS: details

Agreement

- For multiple PRACH transmissions with same Tx beam, at least SSB-RSRP threshold(s) are used to determine the number of PRACH transmissions at least for the first RACH attempt.

  - Note: whether to support multiple numbers of PRACH transmissions is separately discussed.

Power domain enhancements:

Agreement

- At least the following enhancements to information exchange between UE and gNB to facilitate higher power transmissions in CA and DC can be considered for study. Enhanced signaling, if necessary and subject to RAN4’s input, to allow:

- Determination at gNB of power class change at the UE

- Increased awareness at gNB of energy/power availability at the UE, e.g., a budget.

  - More informative PHR to be sent from UE to gNB, which may include, e.g., P-MPR related information, power headroom for carrier configured for DL but not UL, power class change indication.

- More effective scheduling decisions in the context of UL CA, e.g., best band combination, preferred carrier for servicing uplink, adaptive load sharing across sharing,

- Other options are not precluded.

Agreement

For RAN1 link-level performance evaluation of MPR/PAR reduction solutions involving the use of Tx spectrum shaping filter, companies are encouraged to use at least the following spectrum shaping filter configuration for calibration purpose:

- 2-tap, e.g., (1 0.28), 3-tap, e.g., (0.335 1 0.335), and (0.28 1 0.28)

- Truncated RRC (0.5, 0.1667)

There is no restriction to use other spectrum shaping filter coefficients in simulations, e.g., [1 0.28].

Note: the above does not have spec impact.

Agreement

The following non-transparent solutions for MPR/PAR reduction are currently under discussion in RAN1.

- Frequency domain spectrum shaping w/ spectrum extension

- Tone reservation w/ spectrum extension

In addition, transparent schemes, for instance but not limited to frequency domain spectrum shaping w/o spectrum extension or schemes based on clipping and filtering, are also being evaluated to serve as a benchmark to assess the benefits of non-transparent solutions. Companies are allowed to use any transparent transmission scheme of their choice.

Agreement

At least the symmetric spectrum extension option for frequency domain spectrum shaping with spectrum extension (FDSS-SE), are considered for studying MPR/PAR reduction enhancements in Rel-18.

Conclusion

It is RAN1 understanding that:

- Performance comparison based on net gain results combining transmitter and receiver performance is performed by RAN4.

- No final decision would be taken by RAN1 on which MPR/PAR reduction solution, will be specified in Rel-18, if any, since this is RAN4’s responsibility.

    - It does not preclude RAN1 specification impact

Agreement

For the study of the PAPR/CM of DMRS when considering tone reservation as candidate enhancement for MPR/PAR reduction in Rel-18, RAN1 to consider at least the case that PRTs are added to the DMRS symbols (in the sideband). The case of PRTs not added to DMRS symbols can be used as a benchmark.

Agreement

The LS out RAN1 aims at drafting before the end of RAN1 #111 should include at least the following three parts:

- List of candidate non-transparent and an initial list of transparent (if any) schemes considered for study by RAN1

- Schemes-specific parameterization used by RAN1 for evaluation, e.g., spectrum extension factor and cyclic shift (if applicable), sideband size, filter assumptions (if any), channel model and so on.

- Further parameterizations for used in RAN1 evaluations, e.g., carrier frequency, channel model and so on.

Agreement

The following baseline parameterization is used for link-level performance evaluation of MPR-PAR reduction solutions in RAN1 for Rel-18.

| Channel | PUSCH, 14 symbols |
| --- | --- |
| Carrier frequency and scenario | 4GHz (Urban), 28GHz (Urban) 700MHz (Rural), |
| Channel BW | 100MHz for Urban 20MHz for Rural, |
| SCS | 30 kHz (4GHz), 120 kHz (28GHz) 15 kHz (700 MHz), |
| Channel model | TDL-C 300ns for FR1 Urban (4GHz), TDL-A 30ns for FR2 Urban (28GHz), TDL-D 30ns for Rural |
| UE speed | 3km/h |
| Waveform | According to agreements |
| Modulation | According to agreements |
| Number of Tx antennas | 1, Optional: 2 |
| Number of Rx antennas | 4 for FR1 Urban, 2 for FR2, 2 or 4 for FR1 Rural, |
| Number of DMRS symbols | 2 |
| Number of PUSCH data symbols | 12 |
| HARQ configuration | No retransmissions |
| Frequency hopping | Disabled |
| Number of PRBs | Reported by companies |
| MCS | Chosen as a function of the number of PRBs to guarantee same spectral efficiency between MPR/PAR reduction solutions and baseline/benchmarks as per agreements |
| Extension factor [FDSS-SE] / sideband size [TR] (α) | [1/8, 1/4, 3/8] is encouraged. |
| BLER | 10% |

For any parameter that is not listed in the table, companies are encouraged to consider corresponding value from TR 38.830 (or TR 38.868, if the parameter is absent in TR 38.830) and report the parameter with the results.

Notes:

- Other configurations and scenarios can be studied, and corresponding results can be reported.

- RAN1 to inform RAN4 about the content of the table.

- This table can be updated in future meetings, especially if alignment with assumptions and parameterization in RAN4 is needed

Agreement

Study the PAPR/CM[/OBO] of DMRS with FDSS-SE, e.g., the following solutions:

  - Option 1 - Based on low PAPR Type 1 DMRS sequence:

    - 1-a:  A DMRS sequence is generated considering the number of PRBs in the inband + extension. The sequence length depends on the number of PRBs in the inband + extension.

    - 1-b A DMRS sequence is generated considering the number of PRBs in the inband (no extension). The sequence length depends on the number of PRBs in the inband. The sequence is then cyclically extended to span the PRBs in the extension.

    - 1-c A DMRS sequence is generated considering the number of PRBs in the inband (no extension). The sequence length depends on the number of PRBs in the inband. DMRS extension is applied similar to data to span the PRBs in the extension.

- Option 2 - Based on low PAPR type 2 DMRS sequence

    - Variances like those of Option 1 can be referred

  - Option 3 – For in-band DMRS lengths 6/12/18/24 symbols, DMRS sequence is obtained by DFT transformation of low PAPR sequence type 1. Then the sequence is extended to span the PRBs in the extension in the same way as data extension.

Note: Other solutions can be studied. Comparison with the three solutions above is encouraged. Sequence with different density between in-band and extension can be studied

Working Assumption

- The following set of configurations is for companies’ consideration for the calibration of the link performance of MPR/PAR reduction techniques.

|  |  | No spectrum extension |  | With spectrum extension |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TBS value | Tput estimation for DDDSU @4GHz | #PRBs | MCS | #PRBs before extension | #PRBs after extension | MCS | Spectrum extension factor |
| 2408 | 963.2 kbps | 16 | 7 | 14 | 16 | 8 | 1/8 |
| 5376 | ~2.15 Mbps | 32 | 8 | 28 | 32 | 9 | 1/8 |
| 272 | 108.8 kbps | 8 | 0 | 6 | 8 | 1 | ¼ |
| 1032 | 412.8 kbps | 8 | 6 | 6 | 8 | 8 | ¼ |
| 2152 | ~0.9 Mbps | 40 | 2 | 30 | 40 | 3 | ¼ |
| 4992 | ~2.0 Mbps | 40 | 6 | 30 | 40 | 8 | ¼ |
| 552 | 220.8 kbps | 16 | 0 | 10 | 16 | 2 | 3/8 |
| 1736 | 694.6 kbps | 32 | 2 | 20 | 32 | 4 | 3/8 |
| [432 | 172.8 kbps | 8 | 2 | 6 | 8 | 3 | ¼] |
| [808 | 323.2 kbps | 24 | 0 | 18 | 24 | 1 | ¼] |

- The values above serve as a common basis, but any other configuration and result reported by companies will be considered for any input related to LLS that RAN1 may provide to RAN4.

- Results of the simulations of MPR/PAR reduction solutions which companies may report in contributions to RAN1 #112 should be reported using the template in R1-2212918.

- Note: At least 10% BLER SNR is reported

Agreement

Draft LS R1-2212916 is endorsed in principle.

Agreement

Final LS R1-2212917 is endorsed.

Dynamic switching between DFT-S-OFDM and CP-OFDM:

Agreement

For DCI based solution,

- For supported dynamically scheduled PUSCH, support dynamic waveform switching indication from UL scheduling DCI

Note: “Supported dynamically scheduled PUSCH” is to be confirmed in further discussion

Note: It does not imply that the waveform switching indication applies to other transmission or not

- Indication from non-UL scheduling DCI is not supported.

Note: the working assumption made in RAN1#110b-e for “Support at least one of the following options for the dynamic waveform indication in R18” does not need to be confirmed

Working Assumption

Support new 1-bit field for dynamic waveform indication from UL scheduling DCI

- Note: no change of the current size alignment procedure between UL DCI and DL DCI

Agreement

Study the necessity of the following potential enhancements to assist the scheduler in determining waveform switching:

- Reporting power headroom related information based on PCMAX,f,c applicable to a target waveform

  - Target waveform can be same or different from waveform of an actual PUSCH transmission

  - FFS target RB allocation and/or target modulation order can be same or different from respective properties of an actual PUSCH transmission

  - FFS determination of target waveform, target RB allocation, target modulation order

  - FFS details, e.g. report PCMAX,f,c or Type 1 power headroom for a waveform, or difference thereof between waveforms

- PHR triggering enhancements, e.g.

  - Network-triggered PHR

  - PH becomes lower (higher) than a threshold

  - PHR triggered by waveform switching

- Reporting of recommended waveform or request to switch waveform

- Other solutions not precluded

2.1.2	Remaining Open issues

- PRACH coverage enhancements

  - Detailed mechanism(s) to support multiple PRACH transmissions with same beams for 4-step RACH procedure.

  - Study, and if justified, specify PRACH transmissions with different beams for 4-step RACH procedure.

- Power domain enhancements

  - Study and if necessary specify enhancements to realize increasing UE power high limit for CA and DC based on Rel-17 RAN4 work on “Increasing UE power high limit for CA and DC”, in compliance with relevant regulations.

  - Study and if necessary specify enhancements to reduce MPR/PAR, including frequency domain spectrum shaping with and without spectrum extension for DFT-S-OFDM and tone reservation.

- Detailed mechanism(s) to support dynamic switching between DFT-S-OFDM and CP-OFDM.

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify following PRACH coverage enhancements (RAN1, RAN2)

  - Multiple PRACH transmissions with same beams for 4-step RACH procedure

  - Study, and if justified, specify PRACH transmissions with different beams for 4-step RACH procedure

  - Note 1: The enhancements of PRACH are targeting for FR2, and can also apply to FR1 when applicable.

  - Note 2: The enhancements of PRACH are targeting short PRACH formats, and can also apply to other formats when applicable.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #104b-e

The progress in RAN4 #104b-e meeting is summarized below:

- The Email discussion summary for [104-bis-e][141] NR_cov_enh2_part1 was provided in R4-2217793.

- The Email discussion summary for [104-bis-e][142] NR_cov_enh2_part2 was provided in R4-2217794.

- The Way forward on enhancements of increasing UE power high limit was approved in R4-2217744.

- The Way forward on Enhancements to reduce MPR/PAR was approved in R4-2217745.

RAN4 #105

The progress in RAN4 #105 meeting is summarized below:

- The topic summary for [105][140] NR_cov_enh2_part1 was provided in R4-2220120.

- The topic summary for [105][141] NR_cov_enh2_part2 was provided in R4-2220121.

- The LS on RF simulation parameters to be used in RAN4 for power domain enhancements was approved in R4-2220842.

- The Way forward on higher power limit increasing for Rel-18 was approved in R4-2220550.

- The Way forward on the MPR reduction for coverage enhancement was approved in R4-2220841.

2.4.2	Remaining Open issues

- Continue the discussion on enhancements to realize increasing UE power high limit for CA and DC based on Rel-17 RAN4 work on “Increasing UE power high limit for CA and DC”, in compliance with relevant regulations.

- Continue the discussion on enhancement to reduce MPR/PAR.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #110b-e:

- R1-2208411	Discussion on PRACH coverage enhancements	Huawei, HiSilicon

- R1-2208412	Discussion on coverage enhancement in power domain	Huawei, HiSilicon

- R1-2208413	Discussion on dynamic waveform switching for coverage enhancement	Huawei, HiSilicon

- R1-2208488	Discussion on PRACH coverage enhancements	ZTE

- R1-2208489	Discussion on power domain enhancements	ZTE

- R1-2208490	Discussion on dynamic waveform switching	ZTE

- R1-2208575	Discussion on PRACH coverage enhancements	Spreadtrum Communications

- R1-2208576	Discussion on power domain enhancements	Spreadtrum Communications

- R1-2208577	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Spreadtrum Communications

- R1-2208671	Discussions on PRACH coverage enhancements	vivo

- R1-2208672	Discussions on power domain enhancements	vivo

- R1-2208673	Discussions on dynamic switching between DFT-S-OFDM and CP-OFDM	vivo

- R1-2208783	Work plan for Rel-18 WI on Further NR coverage enhancements	China Telecom

- R1-2208784	Discussion on PRACH coverage enhancement	China Telecom

- R1-2208785	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	China Telecom

- R1-2208846	PRACH coverage enhancements	OPPO

- R1-2208847	The study of power domain enhancements	OPPO

- R1-2208848	Supporting of dynamic switching between DFT-S-OFDM and CP-OFDM	OPPO

- R1-2208963	PRACH coverage enhancements	CATT

- R1-2208964	Discussion on power domain enhancements	CATT

- R1-2208965	Dynamic switching between DFT-S-OFDM and CP-OFDM	CATT

- R1-2209001	PRACH coverage enhancements	TCL Communication Ltd.

- R1-2209025	Discussion on PRACH Coverage Enhancement	Fujitsu

- R1-2209026	Discussion on power domain enhancements for CA/DC	Fujitsu

- R1-2209078	Discussions on PRACH coverage enhancement	Intel Corporation

- R1-2209079	Discussions on power domain enhancement	Intel Corporation

- R1-2209080	Dynamic switching between DFT-S-OFDM and CP-OFDM waveform	Intel Corporation

- R1-2209116	PRACH Coverage Enhancement using Multi PRACH Transmissions	Sony

- R1-2209117	Considerations on dynamic waveform switching for NR UL	Sony

- R1-2209130	Discussion on PRACH coverage enhancements	Panasonic

- R1-2209159	Discussion on PRACH coverage enhancement	NEC

- R1-2209160	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NEC

- R1-2209162	Discussion on dynamic waveform switching	Panasonic

- R1-2209205	Dynamic switching between DFT-S-OFDM and CP-OFDM	InterDigital, Inc.

- R1-2209223	PRACH coverage enhancements	Lenovo

- R1-2209224	Power domain enhancements	Lenovo

- R1-2209225	Discussion on dynamic switching between DFT-s-OFDM and CP-OFDM	Lenovo

- R1-2209248	Discussion on solutions for NR dynamic switching between DFT-S-OFDM and CP-OFDM	Mavenir

- R1-2209249	Discussion on solutions for NR PRACH coverage enhancement	Mavenir

- R1-2209272	Discussion on PRACH coverage enhancements	xiaomi

- R1-2209273	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	xiaomi

- R1-2209363	Discussion on PRACH coverage enhancements	CMCC

- R1-2209364	Discussion on power domain enhancements	CMCC

- R1-2209365	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	CMCC

- R1-2209412	PRACH coverage enhancements	ETRI

- R1-2209413	Dynamic switching between DFT-S-OFDM and CP-OFDM	ETRI

- R1-2209415	Discussion on triggering multiple PRACH transmissions	FGI

- R1-2209433	Discussion on Dynamic switching between DFT-s-OFDM and CP-OFDM	Fujitsu Limited

- R1-2209521	Enhancements for PRACH coverage	MediaTek Inc.

- R1-2209522	Discussion on power-domain enhancements	MediaTek Inc.

- R1-2209523	Discussion on dynamic switching between waveforms	MediaTek Inc.

- R1-2209608	Discussion on PRACH coverage enhancement	Apple

- R1-2209609	Discussion on power domain coverage enhancement	Apple

- R1-2209610	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Apple

- R1-2209661	Discussion on PRACH repetition	InterDigital, Inc.

- R1-2209662	Uplink power enhancements	InterDigital, Inc.

- R1-2209672	Discussion on PRACH coverage enhancement	Ericsson

- R1-2209673	Power Domain Enhancement Evaluation Methodology and Schemes	Ericsson

- R1-2209674	Discussion on Dynamic UL Waveform Switching	Ericsson

- R1-2209759	PRACH coverage enhancements	Samsung

- R1-2209760	Power domain enhancements	Samsung

- R1-2209761	Dynamic switching between DFT-S-OFDM and CP-OFDM	Samsung

- R1-2209788	Views on multiple PRACH transmission for coverage enhancement	Sharp

- R1-2209789	Power domain enhancements for Rel-18 CovEnh	Sharp

- R1-2209790	Dynamic switching between DFT-S-OFDM and CP-OFDM for Rel-18 CovEnh	Sharp

- R1-2209803	Discussion on PRACH repeated transmission for NR coverage enhancement	LG Electronics

- R1-2209804	Discussion on dynamic waveform switching for NR coverage enhancement	LG Electronics

- R1-2209925	Discussion on PRACH coverage enhancements	NTT DOCOMO, INC.

- R1-2209926	Discussion on power domain enhancements	NTT DOCOMO, INC.

- R1-2209927	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NTT DOCOMO, INC.

- R1-2210013	PRACH Coverage Enhancements	Qualcomm Incorporated

- R1-2210014	Power-domain enhancements	Qualcomm Incorporated

- R1-2210015	Dynamic switching between DFT-S-OFDM and CP-OFDM	Qualcomm Incorporated

- R1-2210115	Discussion on Dynamic switching between DFT-S-OFDM and CP-OFDM	CEWiT

- R1-2210165	PRACH coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2210166	RAN1 impacts for power domain enhancements	Nokia, Nokia Shanghai Bell

- R1-2210167	Dynamic switching between DFT-s-OFDM and CP-OFDM	Nokia, Nokia Shanghai Bell

- R1-2210318	FL Summary#1 of PRACH coverage enhancements	Moderator (China Telecom)

- R1-2210322	FL summary of power domain enhancements (AI 9.14.2)	Moderator (Nokia/Nokia Shanghai Bell)

- R1-2210323	FL summary #2 of power domain enhancements (AI 9.14.2)	Moderator (Nokia/Nokia Shanghai Bell)

- R1-2210324	FL summary #3 of power domain enhancements (AI 9.14.2)	Moderator (Nokia/Nokia Shanghai Bell)

- R1-2210325	FL summary #4 of power domain enhancements (AI 9.14.2)	Moderator (Nokia/Nokia Shanghai Bell)

- R1-2210326	Final FL summary of power domain enhancements (AI 9.14.2)	Moderator (Nokia/Nokia Shanghai Bell)

- R1-2210431	Summary #1 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2210432	Summary #2 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2210433	Summary #3 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2210547	Work plan for Rel-18 WI on Further NR coverage enhancements	China Telecom

- R1-2210553	FL Summary#2 of PRACH coverage enhancements	Moderator (China Telecom)

- R1-2210554	FL Summary#3 of PRACH coverage enhancements	Moderator (China Telecom)

- R1-2210563	[Draft] LS on work split principles adopted in RAN1 for power domain enhancements	Moderator (Nokia)

- R1-2210660	FL Summary#4 of PRACH coverage enhancements	Moderator (China Telecom)

- R1-2210673	[Draft] LS on enhancements to realize increasing UE power high limit for CA and DC	Moderator (Nokia)

- R1-2210674	LS on work split principles adopted in RAN1 for power domain enhancements	RAN1, Nokia

- R1-2210696	Session notes for 9.14 (Further NR coverage enhancements)	Ad-Hoc Chair (CMCC)

- R1-2210739	LS on enhancements to realize increasing UE power high limit for CA and DC	RAN1, Nokia

- R1-2210749	Summary #4 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2210782	Session notes for 9.14 (Further NR coverage enhancements)	Ad-Hoc Chair (CMCC)

RAN4 #104b-e:

- R4-2215514	Scope of the work for MPR/PAR -objective	Nokia, Nokia Shanghai Bell

- R4-2215515	Enhancements to reduce MPR/PAR	Nokia, Nokia Shanghai Bell

- R4-2215793	Power high limit and intra band UL CA	Nokia, Nokia Shanghai Bell

- R4-2215891	Discussion on power domain enhancements to reduce MPR/PAR	ZTE Corporation

- R4-2215892	Discussion on enhancement of increasing UE power high limit for  CA and DC	ZTE Corporation

- R4-2215955	The high-power limit and power-class fallback	Ericsson

- R4-2216120	Discussion on enhancement of increasing UE power high limit for CA and DC	vivo

- R4-2216121	Discussion on power domain enhancements to reduce MPR	vivo

- R4-2216149	initial discussion on enhancement of increasing UE maximum power high limit	Xiaomi

- R4-2216441	R18 Discussion on power domain enhancement	OPPO

- R4-2216588	On further enhancement for NR UL coverage	Huawei, HiSilicon

- R4-2216639	MPR reduction scope discussion in Rel-18 NR Cov-Enh	Ericsson

- R4-2216788	On UE RF coverage enhancements for Rel-18	Qualcomm Incorporated

- R4-2216977	Email discussion summary for [104-bis-e][141] NR_cov_enh2_part1	Moderator (Huawei)

- R4-2216978	Email discussion summary for [104-bis-e][142] NR_cov_enh2_part2	Moderator (Nokia)

- R4-2217020	Email discussion summary for [104-bis-e][141] NR_cov_enh2_part1	Moderator (Huawei)

- R4-2217021	Email discussion summary for [104-bis-e][142] NR_cov_enh2_part2	Moderator (Nokia)

- R4-2217744	WF on enhancements of increasing UE power high limit	Huawei, HiSilicon

- R4-2217745	WF on Enhancements to reduce MPR/PAR	Nokia, Nokia Shanghai Bell

- R4-2217746	LS on RF evaluation parameters	Nokia, Nokia Shanghai Bell

- R4-2217793	Email discussion summary for [104-bis-e][141] NR_cov_enh2_part1	Moderator (Huawei)

- R4-2217794	Email discussion summary for [104-bis-e][142] NR_cov_enh2_part2	Moderator (Nokia)

RAN1 #111:

- R1-2210879	Discussion on PRACH coverage enhancements	Huawei, HiSilicon

- R1-2210880	Discussion on coverage enhancement in power domain	Huawei, HiSilicon

- R1-2210881	Discussion on dynamic waveform switching for coverage enhancement	Huawei, HiSilicon

- R1-2211033	Discussions on issues of PRACH coverage enhancements	vivo

- R1-2211034	Discussions on issues of power domain enhancements	vivo

- R1-2211035	Discussions on issues of dynamic waveform switching	vivo

- R1-2211047	Discussion on PRACH coverage enhancements	ZTE

- R1-2211048	Discussion on power domain enhancements	ZTE

- R1-2211049	Discussion on dynamic waveform switching	ZTE

- R1-2211087	Discussion on PRACH coverage enhancements	Fujitsu

- R1-2211088	Discussion on Power domain enhancements for CA/DC	Fujitsu

- R1-2211089	Discussion on Dynamic switching between DFT-s-OFDM and CP-OFDM	Fujitsu

- R1-2211134	Discussion on dynamic waveform switching	Panasonic

- R1-2211185	PRACH coverage enhancements	CATT

- R1-2211186	Discussion on enhancements to reduce MPR/PAR	CATT

- R1-2211187	Dynamic switching between DFT-S-OFDM and CP-OFDM	CATT

- R1-2211254	Discussion on PRACH coverage enhancements	Spreadtrum Communications

- R1-2211255	Discussion on power domain enhancements	Spreadtrum Communications

- R1-2211256	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Spreadtrum Communications

- R1-2211324	Dynamic switching between DFT-S-OFDM and CP-OFDM	InterDigital, Inc.

- R1-2211350	Discussion on PRACH coverage enhancements	xiaomi

- R1-2211351	Discussion on power domain enhancements	xiaomi

- R1-2211352	Discussion on dynamic switching between DFT-s-OFDM and CP-OFDM	xiaomi

- R1-2211390	Dynamic switching between DFT-S-OFDM and CP-OFDM waveform	Intel Corporation

- R1-2211423	Discussions on PRACH coverage enhancement	Intel Corporation

- R1-2211424	Discussions on power domain enhancement	Intel Corporation

- R1-2211474	PRACH coverage enhancements	OPPO

- R1-2211475	The study of power domain enhancements	OPPO

- R1-2211476	Considerations on dynamic switching between DFT-S-OFDM and CP-OFDM	OPPO

- R1-2211537	Discussion on PRACH coverage enhancement	China Telecom

- R1-2211538	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	China Telecom

- R1-2211541	PRACH coverage enhancements	TCL Communication Ltd.

- R1-2211568	PRACH coverage enhancements	ETRI

- R1-2211569	Dynamic switching between DFT-S-OFDM and CP-OFDM	ETRI

- R1-2211573	PRACH coverage enhancements	Lenovo

- R1-2211574	Power domain enhancements	Lenovo

- R1-2211575	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Lenovo

- R1-2211592	Discussion on PRACH coverage enhancements	Panasonic

- R1-2211593	Discussion on power domain enhancements	Panasonic

- R1-2211595	PRACH coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2211596	RAN1 impacts for power domain enhancements	Nokia, Nokia Shanghai Bell

- R1-2211597	Dynamic switching between DFT-s-OFDM and CP-OFDM	Nokia, Nokia Shanghai Bell

- R1-2211630	PRACH Coverage Enhancement using Multi PRACH Transmissions	Sony

- R1-2211631	Further considerations on dynamic waveform switching for NR UL	Sony

- R1-2211705	Discussion on PRACH coverage enhancements	CMCC

- R1-2211706	Discussion on power domain enhancements	CMCC

- R1-2211707	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	CMCC

- R1-2211711	Discussion on PRACH coverage enhancements	InterDigital, Inc.

- R1-2211712	Discussion on power domain enhancements	InterDigital, Inc.

- R1-2211837	Discussion on PRACH coverage enhancement	Apple

- R1-2211838	Discussion on power domain coverage enhancement	Apple

- R1-2211839	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	Apple

- R1-2211879	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	FGI

- R1-2211881	Discussion on PRACH Resource for multiple PRACH transmissions	FGI

- R1-2211895	Discussion on PRACH coverage enhancement	Ericsson

- R1-2211896	Power Domain Enhancement Evaluation Methodology and Schemes	Ericsson

- R1-2211897	Discussion on Dynamic UL Waveform Switching	Ericsson

- R1-2211931	Discussion on PRACH repeated transmission for NR coverage enhancement	LG Electronics

- R1-2211932	Discussion on dynamic waveform switching for NR coverage enhancement	LG Electronics

- R1-2212009	Discussion on PRACH coverage enhancements	NTT DOCOMO, INC.

- R1-2212010	Discussion on power domain enhancements	NTT DOCOMO, INC.

- R1-2212011	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NTT DOCOMO, INC.

- R1-2212073	PRACH coverage enhancements	Samsung

- R1-2212074	Power domain enhancements	Samsung

- R1-2212075	Dynamic switching between DFT-S-OFDM and CP-OFDM	Samsung

- R1-2212145	PRACH Coverage Enhancements	Qualcomm Incorporated

- R1-2212146	Power-domain enhancements	Qualcomm Incorporated

- R1-2212147	Dynamic switching between DFT-S-OFDM and CP-OFDM	Qualcomm Incorporated

- R1-2212181	Views on multiple PRACH transmission for coverage enhancement	Sharp

- R1-2212182	Power domain enhancements for Rel-18 CovEnh	Sharp

- R1-2212183	Dynamic switching between DFT-S-OFDM and CP-OFDM for Rel-18 CovEnh	Sharp

- R1-2212255	Discussion on PRACH coverage enhancements	MediaTek Inc.

- R1-2212256	Discussion on power domain enhancements	MediaTek Inc.

- R1-2212257	Dynamic switching between waveforms	MediaTek Inc.

- R1-2212272	Discussion on Dynamic switching mechanism of CP-OFDM and DFT-S-OFDM	Mavenir

- R1-2212273	Discussion on issues of PRACH coverage enhancement	Mavenir

- R1-2212282	DMRS design for power domain enhancements	Indian Institute of Tech (H)

- R1-2212360	Discussion on PRACH coverage enhancement	NEC

- R1-2212361	Discussion on dynamic switching between DFT-S-OFDM and CP-OFDM	NEC

- R1-2212431	Discussion on Dynamic switching between DFT-S-OFDM and CP-OFDM	CEWiT

- R1-2212445	Summary #1 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2212446	Summary #2 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

- R1-2212562	Discussion on PRACH coverage enhancement	Ericsson

- R1-2212566	FL Summary#1 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2212567	FL Summary#2 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2212568	FL Summary#3 on PRACH coverage enhancements	Moderator (China Telecom)

- R1-2212573	FL summary of power domain enhancements (AI 9.14.2)	Moderator (Nokia)

- R1-2212574	FL summary #2 of power domain enhancements (AI 9.14.2)	Moderator (Nokia)

- R1-2212575	FL summary #3 of power domain enhancements (AI 9.14.2)	Moderator (Nokia)

- R1-2212576	FL summary #4 of power domain enhancements (AI 9.14.2)	Moderator (Nokia)

- R1-2212577	Final FL summary of power domain enhancements (AI 9.14.2)	Moderator (Nokia)

- R1-2212851	Session notes for 9.14 (Further NR coverage enhancements)	Ad-Hoc Chair (CMCC)

- R1-2212916	[Draft] LS to RAN4 for further information on RAN1 assumptions for LLS performance evaluation of MPR/PAR reduction solutions	Moderator (Nokia)

- R1-2212917	LS to RAN4 for further information on RAN1 assumptions for LLS performance evaluation of MPR/PAR reduction solutions	RAN1, Nokia

- R1-2212918	Template for reporting results of LLS performance evaluations of MPR/PAR reduction solutions	Moderator (Nokia)

- R1-2212983	Summary #3 on dynamic switching between DFT-S-OFDM and CP-OFDM	Moderator (InterDigital, Inc.)

RAN4 #105:

- R4-2218044	Spec. impact of UL power enhancement from transparent techniques	Qualcomm Incorporated

- R4-2218216	Discussion on enhancement of increasing UE power high limit for CA and DC	Fujitsu Limited

- R4-2218217	DRAFT Reply LS on enhancements to realize increasing UE power high limit for CA and DC	Fujitsu Limited

- R4-2218237	RF simulation parameters for MPR/PAR evaluations	Nokia, Nokia Shanghai Bell

- R4-2218238	Scope of the work for MPR/PAR -objective	Nokia, Nokia Shanghai Bell

- R4-2218239	RF simulation results for non-transparent schemes	Nokia, Nokia Shanghai Bell

- R4-2218240	RF simulation results for transparent schemes	Nokia, Nokia Shanghai Bell

- R4-2218248	RF specification impacts	Nokia, Nokia Shanghai Bell

- R4-2218372	Coverage enhancements using idled MIMO resources	Qualcomm Incorporated

- R4-2218373	Discussion on some transparent techniques for UL power enhancement	Qualcomm Incorporated

- R4-2218415	Scope of increasing UE power high limit for CA and DC	Nokia, Nokia Shanghai Bell

- R4-2218828	Power-class fallback reporting in the PHR for improved scheduling and enhanced network performance with SAR constraints	Ericsson

- R4-2218856	Discussion on enhancement of increasing UE power high limit for CA and DC	vivo

- R4-2218857	RF specification impact for enhancement to reduce MPR	vivo

- R4-2218877	Discussion on RF simulation parameters for enhancement to reduce MPR	vivo

- R4-2218878	RF simulation results for transparent schemes for enhancement to reduce MPR	vivo

- R4-2218879	RF simulation results for non-transparent schemes for enhancement to reduce MPR	vivo

- R4-2219042	Discussion on enhancement of increasing UE maximum power high limit	Xiaomi

- R4-2219208	Discussion on enhancement of increasing UE power high limit for   CA and DC	ZTE Corporation

- R4-2219498	On enhancements of increasing UE power high limit for CA and DC	Huawei, HiSilicon

- R4-2219499	On further enhancements to reduce MPR/PAR	Huawei, HiSilicon

- R4-2219595	R18 Clarification on inter-band 3Tx requirements	OPPO

- R4-2219795	Initial simulation results for the transparent scheme	Ericsson

- R4-2219796	Initial simulation results for non-transparent scheme	Ericsson

- R4-2219797	simualtion parameter discussion	Ericsson

- R4-2220019	View for LS on Enhancement of increasing UE power high limit for CA and DC	NTT DOCOMO INC.

- R4-2220120	Topic summary for [105][140] NR_cov_enh2_part1	Moderator (Huawei)

- R4-2220121	Topic summary for [105][141] NR_cov_enh2_part2	Moderator (Nokia)

- R4-2220550	WF on higher power limit increasing for Rel-18	Huawei

- R4-2220551	WF on the MPR reduction for coverage enhancement	Nokia

- R4-2220552	LS on RF simulation parameters to be used in RAN4 for power domain enhancements	Nokia

- R4-2220841	WF on the MPR reduction for coverage enhancement	Nokia

- R4-2220842	LS on RF simulation parameters to be used in RAN4 for power domain enhancements	Nokia