3GPP TSG RAN meeting #98-e								                       RP-222994

eMeeting, Dec 12-16, 2022

## Status Report to TSG

Agenda item:	9.3.2.2 - Core part: Mobile Terminated-Small Data Transmission (MT-SDT) for NR

| WI / SI Name | Mobile Terminated-Small Data Transmission (MT-SDT) for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: - |
| Acronym | NR_MT_SDT |  |  |  |  |
| Unique ID | 941000 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213583 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2023 | Performance part: n/a | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: Overall: 15% RAN2: 20% RAN3: 0% | Performance Part: n/a | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Eswar Vutukuri |
|  | Company | ZTE Corporation |
|  | Email | eswar.vutukuri@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#120

- For RAN paging, MT-SDT indication (at least one bit) is explicitly included per UE via a paging message.  FFS if more information for MT-SDT are needed FFS what the indication will be called.  FFS signalling details

- Rel-18 MT-SDT after the MT-SDT paging trigger is detected, RA-SDT and CG SDT solutions/procedures specified in Rel-17 is re-used as a baseline.  The detailed triggers will be discussed on case by case.  FFS on resources used for access

- UE can use non-SDT random access resources for accessing the network for an MT-SDT transfer.  The UE can also use the configured grant resources and/or MO-RA resources.

- The network should be able to differentiate why the UL access was triggered, i.e. implicit or explicit indication by the UE.

- MT-SDT is data that belongs to bearers that are configured for SDT.    FFS whether the configuration is MO-SDT or MT-SDT specific.  The network can only trigger MT-SDT if the data belongs to those bearers.

- It is possible for the network to configure only MT-SDT without MO-SDT RA resources and/or CG-SDT.  Subsequent UL/DL data belonging to SDT bearers while in INACTIVE is allowed like MO-SDT procedure.  FFS stage 3 details

- New Resume cause in RRC resume will be introduced, one code point MT-SDT indication

RAN2#119-bis

- Nothing to report (the WI was not discussed at this meeting)

#### 2.2.2	Remaining Open issues

- Remaining Stage-2 and all Stage-3 aspects of MT-SDT triggering and overall procedure

- RAN3 related procedures for MT-SDT triggering and overall procedure

- See WI description for details

## 2.3	RAN3

- Nothing to report as this WI was not treated yet

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### N/A

#### 3.1.1	Agreements with cross-TSG impacts

N/A

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

## 4.2	RAN2

RAN2#120

- R2-2211531	Work plan for the MT-SDT WI	ZTE Corporation, Sanechips	Work Plan

- R2-2211176	Mobile Terminated Small Data Transmission in RRC_INACTIVE	Samsung Electronics Co., Ltd	discussion	Rel-18	NR_MT_SDT-Core

- R2-2211249	Supporting Mobile Terminated Small Data Transmission in RRC_INACTIVE	vivo Mobile Com. (Chongqing)	discussion	Rel-18	NR_MT_SDT-Core	Late

- R2-2211283	Discussion on MT-Small Data Transmission	T-Mobile USA Inc.	discussion	Rel-18	Late

- R2-2211295	Discussion on paging triggered SDT	SHARP Corporation	discussion	NR_MT_SDT-Core

- R2-2211471	MT-SDT Baseline	Ericsson	discussion	Rel-18	NR_MT_SDT-Core

- R2-2211532	MT-SDT procedure	ZTE Corporation, Sanechips	discussion

- R2-2211732	Discussion on MT-SDT	Apple	discussion	Rel-18	NR_MT_SDT-Core

- R2-2211867	Initial considerations on MT-SDT	OPPO	discussion	Rel-18	NR_MT_SDT-Core

- R2-2211885	Initial consideration on MT-SDT	NEC	discussion	Rel-18	NR_MT_SDT-Core

- R2-2211940	DL SDT triggering and procedures	Sony	discussion	Rel-18	NR_MT_SDT

- R2-2211982	Procedures for MT SDT	Xiaomi	discussion	Rel-18	NR_MT_SDT

- R2-2212010	Discussion on Mobile Terminated Small Data Transmission	CATT	discussion	Rel-18	NR_MT_SDT-Core

- R2-2212120	Discussion on the MT-SDT procedure	Lenovo	discussion	Rel-18	NR_MT_SDT-Core

- R2-2212162	Discussion on general procedure for MT-SDT	Spreadtrum Communications	discussion	Rel-18

- R2-2212186	MT-SDT mechanism	Intel Corporation	discussion	Rel-18	NR_MT_SDT-Core

- R2-2212195	MT-SDT design principles	Huawei, HiSilicon	discussion	Rel-18	NR_MT_SDT-Core

- R2-2212199	Discussion on MT-SDT	Qualcomm Incorporated	discussion	NR_MT_SDT-Core

- R2-2212328	Mobile terminated SDT	InterDigital	discussion	Rel-18	NR_MT_SDT-Core

- R2-2212382	MT-SDT procedure	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_MT_SDT-Core

- R2-2212581	Discussion on MT-SDT	LG Electronics Inc.	discussion	Rel-18	NR_MT_SDT-Core

- R2-2212701	Discussion on MT-SDT	CMCC	discussion	Rel-18	NR_MT_SDT-Core

- R2-2212798	Mobile-terminated small data transmission	China Telecom	discussion

- R2-2212839	Stage-2 discussion on MT-SDT procedure	MediaTek Inc.	discussion	Rel-18	NR_MT_SDT-Core

RAN2#119-bis

- Nothing to report as this WI was not treated at this meeting

## 4.3	RAN3

- Nothing to report as this WI was not treated yet

## 4.1	RAN4

END