3GPP TSG RAN Meeting #98-e	RP-223010

Electronic Meeting, Dec 12th - 16th, 2022

## Status Report to TSG

Agenda item:			13.4.11

| WI / SI Name | UE Conformance - High-power UE (power class 1.5) operation in NR bands n77 and n78 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | HPUE_PC1_5_n77_n78-UEConTest |  |  |  |  |
| Unique ID | 930055 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-212581 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Mar. 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Jinwen MA, Tuomo Saynajakangas |
|  | Company | Verizon, Nokia |
|  | Email | jinwen.ma@verizonwireless.com, tuomo.saynajakangas@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#97 (the details can be found in R5-22xxxx):

- 100% overall completeness achieved

- CRs R5-228055 and R5-228056 which are under WID of NR_RF_TxD-UEConTest are intentionally to address the critical information and requirements for HPUE_PC1_5_n77_n78-UEConTest, which are were requested by the HPUE_PC1_5_n77_n78-UEConTest feature rapporteur

  - Test configuration test points of MOP for Power Class 1.5 FWA (Google’s original CR, PC1.5 UE maximum output power tests for Tx diversity, got merged with Huawei’s CR, Updating 6.2.1, 6.2D.1 and 6.2G.1 to coordinate the MOP test)

  - Configured Tx Power test case for PC1.5

#### 2.5.2	Remaining Open issues

See the work plan for details [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN5#93-e

- R5-216521	WP for HPUE_PC1_5_n77_n78-UEConTest for RAN5#93-e, Verizon

- R5-216525  SR for HPUE_PC1_5_n77_n78-UEConTest for RAN5#93-e, Verizon

- R5-216554	Addition of Power Class 1.5 implementation capability for n77 and n78, Nokia

- R5-218390	Addition of Power Class 1.5 into applicability of RF SA FR1 conformance test cases, Nokia

- R5-218477  PC1.5 MPR n77 n78, Verizon, Nokia

- R5-218478  PC1.5 MOP n77 n78, Verizon, Nokia

RAN5#94-e

- R5-220509 WP for HPUE_PC1_5_n77_n78-UEConTest for RAN5#94-e, Verizon

- R5-220510 SR for HPUE_PC1_5_n77_n78-UEConTest for RAN5#94-e, Verizon

RAN5#95-e

- R5-223152 WP for HPUE_PC1_5_n77_n78-UEConTest for RAN5#95-e, Verizon

- R5-223298 	SR UE Conformance - High-power UE (power class 1.5) operation in NR bands n77 and n78, Verizon

- R5-223303 Revised WID on UE Conformance - High-power UE (power class 1.5) operation in NR bands n77 and n78, Verizon

- R5-223770  UL MIMO MOP requirements for PC1.5 in n77 and n78, Google, Verizon

- R5-223773 Removal of PC1.5 from TC 6.2.1 MOP, CMCC

- R5-223774 Removal of PC1.5 from TC 6.2.2 MPR, CMCC

- R5-223775 Removal of PC1.5 from TC 6.2.3 A-MPR, CMCC

- R5-223777 Addition of new test case 6.2G.1 maximum output power for Tx Diversity, Huawei, HiSilicon

- R5-223778 Addition of new test case 6.2G.2 maximum output power reduction for Tx Diversity, Huawei, HiSilicon

- R5-223779 Addition of new test case 6.2G.3 additional maximum output power reduction for Tx Diversity, Huawei, HiSilicon

RAN5#96-e

- R5-224365 WP for HPUE_PC1_5_n77_n78-UEConTest for RAN5#96-e, Verizon

- R5-224365 SR UE Conformance - High-power UE (power class 1.5) operation in NR bands n77 and n78, Verizon

- R5-225754 UL MIMO MPR Tests for PC1.5 UEs, Google

R5-225753 TxD MPR test requirements for PC 1.5 FWA UEs, Google, Verizon

RAN5#97

- R5-226402 WP for HPUE_PC1_5_n77_n78-UEConTest for RAN5#96-e, Verizon

- R5-226401 SR UE Conformance - High-power UE (power class 1.5) operation in NR bands n77 and n78, Verizon

- R5-228055 Configured transmitted power for Tx Diversity, Google

- R5-228056 Updating 6.2.1, 6.2D.1 and 6.2G.1 to coordinate the MOP test, Huawei, Google

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template