3GPP TSG RAN meeting #98e										RP-223027

Electronic Meeting, 12 – 16 Dec 2022

## Status Report to TSG

Agenda item:			9.5.2.1

| WI / SI Name | Enhanced Industrial Internet of Things (IoT) and ultra-reliable and low latency communication (URLLC) support for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IIOT_URLLC_enh-perf |  |  |  |  |
| Unique ID | 860045 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220152 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 12/2022 (+3months) | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Chunli Wu |
|  | Company | Nokia |
|  | Email | Chunli.wu@nokia-sbell.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

RAN4#104-bis-e:

| Core requirements | RRM Agreements: - If PDC RS resources overlap with Type 1A/1B/2 PPW the UE is allowed longer measurement period for PDC measurements - RAN4 will develop PDC measurement delay requirements for UE Rx-Tx time difference based on the assumption that UE perform 1 sample per DRX cycle - PDC accuracy requirements for UE Rx-Tx time difference apply without DRX as well as for any DRX configuration specified in TS 38.331 |
| --- | --- |
| Performance Requirements | RRM Agreements: - Capture BB and RF error in the separate tables in accuracy requirements for UE Rx-Tx for PDC. Demodulation Agreements: - Remaining KPIs - Define the performance requirements for Prob(ACK miss)<1%, in addition to Prob(DTX to ACK)<1%. - Applicability rules and manufacturer declarations - Unless otherwise stated, PUCCH sub-slot based repetition requirement tests shall apply only if the BS supports it (see D.1XX in table [manufacturer declarations]). D.xxx; PUCCH sub-slot based repetition formats; Declaration of PUCCH sub-slot based repetition formats, i.e., format 0.; x; x. |

RAN4#105:

| Core requirements | RRM Agreements: - Introduce a scaling factor for handling overlap between PDC RS and measurement gaps - Use a scaling factor P as defined for example for L1-RSRP measurements for a UE configured with concurrent measurement gaps (Detailed description was up to CR discussion) - Introduce a scaling factor for handling collisions of PDC RS with concurrent measurement gaps and SMTC - It was agreed to use LCM when defining the requirements when DRX is in use: - fTRS, TDRX=LCMTRS, TDRX when DRX is configured |
| --- | --- |
| Performance Requirements | RRM Agreements: - RAN4 agreed on the applicability conditions and the measurement accuracy requirements. Demodulation Agreements: - Final SNR values - Use simulation results as are, despite the large ideal results span. I.e., use [1.5]dB for 38.104 and [2.1]dB for 38.141-1/2. Number of Tx antennas; Number of RX antennas; Cyclic Prefix; Propagation conditions and correlation matrix (Annex G); SNR (dB). 1; 2; Normal; TDLC300-100 Low; [1.5] / [2.1]. |

#### 2.1.2	Remaining Open issues

None

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

The work item is completed in SA2 and is in maintenance phase. No RAN dependency is observed.

#### 3.1.2	Remaining Open issues with cross-TSG impacts

All open issues are resolved, the WI of IIoT is considered as completed in SA2.

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#104-bis-e Tdoc List

R4-2215873 Remaining issues for PDC enhancement	vivo

R4-2216326 On RRM requirements for PDC enhancements	Huawei, HiSilicon

R4-2216327 CR on requirements for UE Rx-Tx measurement for PDC	Huawei, HiSilicon

R4-2216328 On measurement accuracy for PDC enhancements	Huawei, HiSilicon

R4-2216329 CR on PDC measurement accuracy requirements	Huawei, HiSilicon

R4-2216330 CR on TCs for PDC measurement	Huawei, HiSilicon

R4-2216422 Requirements for DRX case	Ericsson

R4-2216423 Requirements for DRX case	Ericsson

R4-2216508 Discussion on finalization of the requirements for NR_IIOT_URLLC	Nokia, Nokia Shanghai Bell

R4-2216509 CR on requirements for NR_IIOT_URLLC	Nokia, Nokia Shanghai Bell

R4-2216510 Measurement accuracy requirements for TUE-RX	Nokia, Nokia Shanghai Bell

R4-2216511 CR on UE Rx-Tx time difference measurement accuracy requirements for RTT-based PDC	Nokia, Nokia Shanghai Bell

R4-2216512 Draft CR to verify measurements for UE Rx-Tx time difference measurement with TRS for RTT based PDC in FR2 SA	Nokia, Nokia Shanghai Bell

R4-2216672 CR to TS 38.133 Correction to measurements core requirements for PDC	vivo

R4-2216721 Open issues in core requirements for RTT-based propagation delay compensation	Qualcomm Incorporated

R4-2216722 On performance requirements for RTT-based propagation delay compensation	Qualcomm Incorporated

R4-2216792 Draft CR to verify measurements for UE Rx-Tx time difference measurement with TRS for RTT based PDC in FR2 SA	Nokia Corporation

R4-2215543	Sub-slot based PUCCH repetition performance requirements	Nokia, Nokia Shanghai Bell

R4-2215544	Simulation Results on Sub-slot based PUCCH repetition	Nokia, Nokia Shanghai Bell

R4-2215545	Draft CR for TS 38.104 Demod performance requirement for sub-slot repetition PUCCH format 0 (Rel-17, CAT B)	Nokia, Nokia Shanghai Bell

R4-2215696	Simulation results for PUCCH sub-slot repetition	Ericsson

R4-2216034	Simulation results and discussion on remaining issues on  Rel-17 URLLC PF0 subslot repetition requirments	Huawei,HiSilicon

R4-2216037	Simulation summary of sub-slot repetition PF0 requirements	Huawei,HiSilicon

R4-2216700	Discussion and simulation results for Enhanced IIOT and URLLC support	Samsung

R4-2216701	Big CR on requirement  for Enhanced IIOT and URLLC for TS 38.141-2	Samsung

R4-2217422	Big draft CR for TS 38.104 Demodulation requirements for Enhanced IIOT and URLLC support	Nokia, Nokia Shanghai Bell

R4-2217423	Big draft CR for TS 38.141-1 Demodulation requirements for Enhanced IIOT and URLLC support (Rel-17, CAT B)	Ericsson

R4-2217424	Simulation results and discussion on remaining issues on  Rel-17 URLLC PF0 subslot repetition requirments	Huawei,HiSilicon

R4-2217425	Draft CR: Introduction of manufacturer declarations for sub-slot repetition PF0 requirements	Huawei,HiSilicon

R4-2217426	Draft CR: Introduction of applicability rules for sub-slot repetition PF0 requirements	Huawei,HiSilicon

R4-2217427	Draft CR on OTA performance requirements for PUCCH for TS 38.141-2	Samsung

R4-2217428	draftCR for TS38.141-1 general and PUCCH demodulation requirements for URLLC IIoT enhancement	Ericsson

R4-2217421	WF on enhanced IIoT and URLLC support demodulation and CSI requirements	Nokia

R4-2217488	Email discussion summary for [104-bis-e][324] NR_IIOT_URLLC_enh_Demod	Moderator (Nokia)

RAN4#105 Tdoc List

R4-2218509 Open issues in core requirements for RTT-based propagation delay compensation	Qualcomm Incorporated

R4-2218510 On performance requirements for RTT-based propagation delay compensation	Qualcomm Incorporated

R4-2218783 Remaining issues for PDC enhancement	vivo

R4-2218784 CR to TS 38.133 Correction to measurements core requirements for PDC	vivo,Nokia, Huawei, HiSilicon

R4-2219050 Discussion on remaining issues for NR_IIOT_URLL	Nokia, Nokia Shanghai Bell

R4-2219051 CR to TS 38.133: Correction to measurement core requirements for PDC	Nokia, Nokia Shanghai Bell

R4-2219052 Discussion on remaining issues for NR_IIOT_URLLC performance requirements	Nokia, Nokia Shanghai Bell

R4-2219053 Simulation Results for TRS measurement Accuracy	Nokia, Nokia Shanghai Bell

R4-2219054 Draft CR on UE Rx-Tx time difference measurement accuracy requirements for RTT-based PDC	Nokia, Nokia Shanghai Bell

R4-2219055 BigCR to 38.133: measurement accuracy requirements for RTT-based PDC	Nokia, Nokia Shanghai Bell

R4-2219329 PDC RS and MG	Ericsson

R4-2219330 Requirements for DRX case	Ericsson

R4-2219542 On RRM requirements for PDC enhancements	Huawei, HiSilicon

R4-2219543 CR on requirements for UE Rx-Tx measurement for PDC	Huawei, HiSilicon

R4-2219544 On measurement accuracy for PDC enhancements	Huawei, HiSilicon

R4-2219545 draftCR to on PDC measurement accuracy requirements	Huawei, HiSilicon

R4-2218721	Big CR for TS38.141-1 URLLC and IIoT reqirements	Ericsson

R4-2219020	Simulation results for Enhanced IIOT and URLLC support	Samsung

R4-2219021	Big CR for TS 38.141-2 Demodulation requirements for Enhanced IIOT and URLLC support	Samsung

R4-2219501	Simulation summary for sub-slot repetition PF0 requirements	Huawei, HiSilicon

R4-2219694	Updated Simulation Results on Sub-slot based PUCCH repetition	Nokia, Nokia Shanghai Bell

R4-2219695	Draft CR for TS 38.104 Demod performance requirement for sub-slot repetition PUCCH format 0 (Rel-17, CAT B)	Nokia, Nokia Shanghai Bell

R4-2220058	Topic summary for [105][212] NR_IIOT_URLLC_enh	Moderator (Nokia)

R4-2220151	Summary for [105][325] NR_IIOT_URLLC_enh_Demod	Moderator (Nokia)

R4-2220196	draft CR for TS38.141-1 PUCCH sub-slot repetition demodulation requirements	Ericsson

R4-2220197	Draft CR on OTA performance requirements for PUCCH for TS 38.141-2	Samsung

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template