3GPP TSG RAN meeting #98e										       RP-223046

Electronic Meeting, December 12-16, 2022

# Source:	CMCC, Ericsson

# Title:	Status report for WI on Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN

# Document for:	Approval

Agenda Item:	9.3.3.4

Status Report to TSG

Agenda item:			9.3.3.4

| WI / SI Name | Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_AIML_NGRAN |  |  |  |  |
| Unique ID | 941010 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-213602 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 6/2023 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 30% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Fang Xie, Angelo Centonza |
|  | Company | CMCC, Ericsson |
|  | Email | xiefang@chinamobile.com, angelo.centonza@ericsson.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#117bis-e

- General

R3-225303 Endorsed as BL CR

- Stage2 Related

R3-226056  Agreed unseen

R3-226057  Endorsed unseen as BL CR

- Procedures used for AI/ML support in the NG-RAN shall be use case agnostic.

- The cases of i) Model Training and Model Inference at the NG-RAN and ii) Model Training at OAM and Model Inference at the RAN, make use of the same procedures, with the exception that procedures for exchange of training data and feedback data (which is not related to model performance feedback) will be different for i) and ii).

- An LS to SA5 concerning procedures to signal training and feedback data from RAN to OAM can be sent when the details of such procedures are fully agreed in RAN3

- Legacy information that are used to support AI/ML are transferred via existing legacy procedures (no need to signal them via other procedures)

- Cell based UE Trajectory Prediction is transferred via existing HO signalling messages, it’s FFS on whether other way to transfer the cell based UE Trajectory Prediction information is needed.

- RAN3 will focus on non-split architecture use cases and procedures first and discuss split architecture use cases and procedures when completion for the non-split architecture use cases and procedures is achieved.

- Signalling describing the capability to support specific information predictions used for AI/ML is not pursued in this release

- Signalling describing the capability to supports specific AI/ML use cases is not pursued in this release

- AI/ML capability exchange in NG-RAN can be achieved by means of procedures for AI/ML information request, AI/ML information response and AI/ML Information Request Failure

- WA: Solutions for AI/ML information exchange over the NG interface are not considered as part of Rel18.

- Stage3 Related

Xn interface:

- Introduce a new Class 1 procedure for initiating the reporting of AI/ML Related Information and a Class 2 procedure for Data Reporting of AI/ML Related Information.

- Reporting options for the new procedure used for AI/ML Related Information to be evaluated on a case-by-case basis. Possible reporting options are one-time and periodic reporting.

- The new procedure is non-UE associated procedure. If needed, the procedure can be used to capture UE-associated information.

- The response message of the new procedure for AI/ML Related Information indicates if the requested information can be provided.

- Support the following UE performance information to be sent for feedback purposes: Average Packet Delay, Average UE Throughput DL, Average UE Throughput UL, Average Packet Error Rate.

- Predicted Resource Status Information reported in the new procedure for AI/ML Related Information can be predicted radio resources, predicted number of active UEs, and predicted number of RRC Connections.

- How to indicate validity time (e.g., implicitly with a new prediction when the previous prediction becomes invalid, explicitly with every prediction in the AI/ML output or by the request to the prediction) shall be discussed on a case by case basis.

- Cell-based UE Trajectory prediction has the same structure as UE History Information IE.

- Cell-based UE Trajectory prediction is provided as a list of cells into the future, each of which is indicated together with an expected time of stay into the cell.

Other interfaces:

- UE traffic metric takes the data volume for a UE as the starting point.

- The cell-level UE trajectory prediction function is located in gNB CU-CP.

- The location for resource status prediction in split architecture:

- For current resource status input data from gNB DU, the resource status prediction function is located in gNB CU-CP.

- For current resource status input data from gNB CU-UP, the resource status prediction function is located in gNB CU-CP.

RAN3#118

- General

R3-226105, R3-226107 R3-226932 Endorsed as BL CR

- Stage2 Related

WA: Procedures used for AI/ML support in the NG-RAN shall be “data type agnostic”.

- Stage3 Related

Xn interface:

The request in the new Class 1 procedure for initiating the reporting of AI/ML Related Information can include an ID assigned by the requesting NG-RAN node to request for reporting, which includes

- the reporting parameters

- list of cells to report

- reporting periodicity

The response in the new Class 1 procedure for initiating the reporting of AI/ML Related Information can include an ID assigned by the responding NG-RAN node which includes the confirmation on the reporting parameters requested.

The message in the Class 2 procedure for Data Reporting of AI/ML Related Information can include the corresponding IDs assigned by the NG-RAN nodes, reports result.

The "Energy Efficiency" metric should be measurable, produced and interpretable by the RAN.

Start with per node granularity EE and Per cell granularity EE could be considered if it is feasible.

WA: Take the EE defined in SA5 as the baseline for the energy efficiency of a gNB. What to be transfered between NG-RAN nodes is FFS.

UE Trajectory Prediction is transferred to the target gNB via the Handover Request.

2.3.2	    Remaining Open issues

Specify data collection enhancements and signaling support within existing NG-RAN interfaces and architecture (including non-split architecture and split architecture) for AI/ML-based Network Energy Saving, Load Balancing and Mobility Optimization.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

- RP-213602	New WI Artificial Intelligence (AI) Machine Learning (ML) for NG-RAN	CMCC

- R3-224226	Consideration on use case of mobility optimization	PML

- R3-224231	AI/ML parameter Open Issue List Discussion	InterDigital

- R3-224232	Validity Time Discussion	InterDigital

- R3-224254	AI/ML Radio Measurement Discussion	InterDigital

- R3-224255	AI/ML UE location Discussion	InterDigital

- R3-224256	Discussion on Mobility Optimization Model Outputs	InterDigital

- R3-224257	Discussion on Load Balancing Model Outputs	InterDigital Finland Oy

- R3-224258	QoS Feedback	InterDigital

- R3-224298	discussion paper	NEC

- R3-224306	XN enhancements for NG-RAN AI/ML	Qualcomm India Pvt Ltd

- R3-224307	AI/ML information exchange for NG based handover	Qualcomm India Pvt Ltd

- R3-224308	UE impacts in NG-RAN AI/ML	Qualcomm India Pvt Ltd

- R3-224359	Discussion on data collection enhancements and signaling support	NTT DOCOMO, INC.

- R3-224421	(TP for TS38.300 TS38.401) Discussion on general framework	Lenovo

- R3-224422	Discussion on resource status prediction	Lenovo

- R3-224423	Discussion on UE traffic prediction	Lenovo

- R3-224424	Discussion on AI assisted network energy saving	Lenovo

- R3-224425	Discussion on prediction and feedback transfer in mobility scenario	Lenovo

- R3-224426	(TP for TS37.483 TS37.480) Support UE traffic prediction over E1 interface	Lenovo

- R3-224427	Discussion on AI for NR DC scenario	Lenovo

- R3-224488	AI/ML Network Energy Saving	Ericsson

- R3-224489	AI/ML Load Balancing	Ericsson

- R3-224490	AI/ML Mobility Optimization	Ericsson

- R3-224491	BL CR to TS 38.423: Support for AI/ML in NG-RAN	Ericsson

- R3-224492	User consent for AI/ML processes	Ericsson

- R3-224493	MDT enhancements to support AI/ML based processes	Ericsson

- R3-224494	Guidelines and way forward on AI/ML normative work	Ericsson

- R3-224560	AI/ML Network Energy Saving	Nokia, Nokia Shanghai Bell

- R3-224561	AI/ML Load Balancing	Nokia, Nokia Shanghai Bell

- R3-224562	AI/ML Mobility Optimization	Nokia, Nokia Shanghai Bell

- R3-224563	Feedback Collection after an AI/ML Action	Nokia, Nokia Shanghai Bell

- R3-224564	Predictions Exchange between NG-RAN Nodes	Nokia, Nokia Shanghai Bell

- R3-224565	Revisiting User Consent for the Purpose of Data Collection for AI/ML	Nokia, Nokia Shanghai Bell

- R3-224566	Discussion on AI/ML Model Output Validity Time	Nokia, Nokia Shanghai Bell

- R3-224655	Discussion on AI/ML deployment and Stage-3 impacts	CATT

- R3-224656	TP on TS 37.483 for AI/ML	CATT

- R3-224657	TP on TS 38.423 for AI/ML	CATT

- R3-224658	TP on TS 38.473 for AI/ML	CATT

- R3-224659	Discussion on Stage-2 descriptions of AI/ML	CATT

- R3-224660	TP on TS 38.300 for AI/ML	CATT

- R3-224661	TP on TS 38.401 for AI/ML	CATT

- R3-224675	Discussion on remaining issues of Mobility Optimization	VIVO TECH GmbH

- R3-224716	Discussion on stage 3 related impacts of mobility optimization	LG Electronics

- R3-224770	Discussion on Data Collection and Signaling Support of AI/ML for NG-RAN	Intel Corporation

- R3-224771	Discussion on Common Aspects in Stage 2 of AI/ML based Use Cases	Intel Corporation

- R3-224772	Discussion on Stage 2 of AI/ML based network energy saving and mobility optimization	Intel Corporation

- R3-224773	(TP for NR_AIML_NGRAN BL CR for TS 38.300)	Intel Corporation

- R3-224774	Discussion on Common Aspects in Stage 3 of AI/ML based Use cases	Intel Corporation

- R3-224775	Discussion on Stage 3 of AI/ML based network energy saving and mobility optimization	Intel Corporation

- R3-224776	(TP for NR_AIML_NGRAN BL CR for TS 38.423)	Intel Corporation

- R3-224849	Discussion on AI for NG-RAN Stage 2	Samsung

- R3-224850	Discussion on AI/ML based Network Energy Saving (Stage 3)	Samsung

- R3-224851	Discussion on AI/ML based Load Balancing (Stage 3)	Samsung

- R3-224852	Discussion on AI/ML based Mobility Optimization (Stage 3)	Samsung

- R3-224853	Correction of AI/ML for NG-RAN	Samsung

- R3-224854	Correction of AI/ML for NG-RAN	Samsung

- R3-224855	Correction of AI/ML for NG-RAN	Samsung

- R3-224874	Discussion of potential impacts on signalling procedures	China Unicom

- R3-224879	Discussion on AI-RAN Function Feature	ZTE

- R3-224880	CR to TS38.300 for addition of AI/ML RAN feature	ZTE

- R3-224881	Discussion on AI/ML energy saving strategy	China Unicom

- R3-224882	Discussion on AI/ML resource status	China Unicom

- R3-224890	General considerations on support RAN AI&ML in R18	Huawei

- R3-224891	Introduction of RAN AI/ML	Huawei

- R3-224892	Introduction of RAN AI/ML	Huawei

- R3-224893	Introduction of RAN AI/ML	Huawei

- R3-224894	Discussion on the support of mobility enhancements using AI&ML	Huawei

- R3-224895	Discussion on the support of load balancing using AI&ML	Huawei

- R3-224896	Discussion on the support of energy saving using AI&ML	Huawei

- R3-224907	Considerations on Rel-18 AI ML for NG-RAN	CMCC

- R3-224908	Open issues for AI ML for NG-RAN	CMCC

- R3-224909	Stage 3 issues on Rel-18 AI ML for NG-RAN	CMCC

- R3-224910	Work plan for AI for RAN	CMCC, Ericsson

- R3-224911	Draft CR to 38.300 on AI ML for NG-RAN	CMCC

- R3-224912	Draft CR to 38.401 on AI ML for NG-RAN	CMCC

- R3-224957	Signalling Procedure to support AI/ML in RAN	China Telecom

- R3-224960	Discussion on the standard impacts of AI-RAN	ZTE

- R3-224961	Discussion on standards impacts of load prediction across multiple AI/ML based use cases	ZTE

- R3-224962	Discussion on standards impacts of trajectory prediction across multiple AI/ML based use cases	ZTE

- R3-224963	CR to TS38.423 for the unified AI/ML procedure	ZTE

- R3-224964	CR to TS38.423 to enhance the existing procedure for AIML function	ZTE

- R3-224978	Data collection via MDT in split architecture	Beijing Xiaomi Mobile Software

- R3-224983	discussion on measurements of R18 AI for RAN	CMCC

- R3-225013	CB: # AIRAN1_General_Stage2 - Summary of email discussion	CMCC - moderator

- R3-225014	CB: # AIRAN2_Stage3 - Summary of email discussion	ZTE - moderator

- R3-225058	Draft CR to 38.401 on AI ML for NG-RAN	CMCC

- R3-225110	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE

- R3-225123	CB: # AIRAN2_Stage3 - Summary of email discussion	ZTE - moderator

- R3-225189	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson

- R3-225211	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, Samsung, Lenovo, Intel

- R3-225243	CB: # AIRAN2_Stage3 - Summary of email discussion	ZTE – moderator

- R3-226105	CR to 38.401 for addition of AIML-RAN feature in the case of split architecture	ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Lenovo, Huawei, Samsung, Intel Corporation, CMCCrporation, CMCC

- R3-226107	Draft CR to 38.300 on AI/ML for NG-RAN	CMCC, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, CATT, Samsung, Lenovo, Intel Corporation

- R3-226274	Discussion on Mobility Optimization Outputs	InterDigital

- R3-226275	(TP for AIML BLCR for TS 38.423) Mobility Optimization Outputs	InterDigital

- R3-226276	Validity Time Discussion	InterDigital

- R3-226277	(TP for AIML BLCR for TS 38.423) QoS Feedback	InterDigital

- R3-226364	Discussion on XnAP impacts of non-UE-associated metrics	CATT

- R3-226365	Discussion on XnAP impacts of AI/ML for UE associated metrics	CATT

- R3-226366	TP on TS 38.420 for AI/ML	CATT

- R3-226367	TP on TS 38.423 for AI/ML	CATT

- R3-226368	Discussion on E1AP and F1AP impacts of non-UE-associated metrics	CATT

- R3-226369	Discussion on E1AP and F1AP impacts of UE-associated metrics	CATT

- R3-226376	AIML Energy Saving	NEC

- R3-226377	AIML Load balancing	NEC

- R3-226378	Predicated resource status information in AI/ML energy saving	NEC

- R3-226388	Further discussion on open issues for NG-RAN AI/ML	NTT DOCOMO, INC.

- R3-226429	Discussion on time information in prediction request	Lenovo

- R3-226430	Discussion on issues related to prediction accuracy	Lenovo

- R3-226431	Discussion on prediction and feedback transfer during handover	Lenovo

- R3-226432	Miscellaneous Xn interface issues	Lenovo

- R3-226433	(TP for TS37.483 TS37.480) Support UE traffic prediction over E1 interface	Lenovo

- R3-226434	Discussion on transferring visited cell list to old NG-RAN node	Lenovo

- R3-226495	(TP for AI/ML BLCR to TS38.423) Procedures for exchanging AI/ML-related information	Ericsson

- R3-226496	AI/ML capability discovery	Ericsson

- R3-226497	(TP for AI/ML BLCT to TS38.423 and TS38.413) MDT Enhancements for AI/ML	Ericsson, Deutsche Telekom

- R3-226498	AI/ML Network Energy Saving	Ericsson

- R3-226499	Cell Trajectory Prediction exchange	Ericsson, Inter Digital, Verizon Wireless

- R3-226500	Feedback for AIML	Ericsson

- R3-226507	Open points on validity time and prediction accuracy	Ericsson

- R3-226508	Cell trajectory prediction over Xn	Ericsson, Inter Digital, Verizon Wireless

- R3-226538	(TP for TS 38.423) AI/ML Related Information and Procedures in Xn	Nokia, Nokia Shanghai Bell

- R3-226539	AI/ML Energy Saving Open Aspects	Nokia, Nokia Shanghai Bell

- R3-226540	(TP for TS 38.423) Cell-based UE Trajectory Prediction	Nokia, Nokia Shanghai Bell

- R3-226541	AI/ML Feedback Configuration	Nokia, Nokia Shanghai Bell

- R3-226542	(TP for TS 38.413) MDT Enhancements for NG-RAN AI/ML	Nokia, Nokia Shanghai Bell

- R3-226543	[Draft] LS on MDT Enhancements for AI/ML for NG-RAN	Nokia, Nokia Shanghai Bell

- R3-226578	Discussion on Stage 2 impact of AI/ML for NG-RAN	Samsung

- R3-226579	Discussion on Xn impact of AI/ML for NG-RAN	Samsung

- R3-226580	Discussion on MDT enhancement for AI/ML for NG-RAN	Samsung

- R3-226581	TP for energy efficiency exchange for AI/ML for NG-RAN	Samsung

- R3-226582	TP for predicted resource status reporting procedure for AI/ML for NG-RAN	Samsung

- R3-226583	TP for predicted UE trajectory exchange for AI/ML for NG-RAN	Samsung

- R3-226598	Open issues related to Stage 2	LG Electronics Inc.

- R3-226599	Open issues related to Xn interface	LG Electronics Inc.

- R3-226610	(TP for AI&ML BLCR for TS38.300) Further discussions on common issues and stage 2 updates on the introduction of RAN AI/ML	Huawei

- R3-226611	(TP for AI&ML BLCR for 38.423) Further discussions on remaining open issues for energy saving using AI/ML	Huawei

- R3-226612	Further discussions on remaining open issues for mobility enhancements using AI/ML	Huawei

- R3-226613	Further discussions on remaining open issues for load balancing using AI/ML	Huawei

- R3-226614	Further discussions on the need of MDT enhancements	Huawei

- R3-226615	CR to 38.473 On the introduction of RAN AI/ML	Huawei

- R3-226642	XN enhancements for NG-RAN AI/ML	Qualcomm India Pvt Ltd

- R3-226646	MDT Enhancements for NG-RAN AI/ML	Qualcomm Incorporated

- R3-226647	Signaling support for AI/ML information	AT&T

- R3-226660	Discussion on New Procedure for AI/ML Information	Intel Corporation

- R3-226661	Discussion on Stage 3 of Procedure Enhancement for AI/ML Information	Intel Corporation

- R3-226662	Discussion on mobility optimization and UE trajectory prediction	Intel Corporation

- R3-226663	Discussion on Validity Time and Confidence Level of Predicted Information	Intel Corporation

- R3-226664	Discussion on MDT enhancement	Intel Corporation

- R3-226709	On the Xn procedures of AI/ML for NG-RAN	CMCC

- R3-226710	Remaining issues on predicted information	CMCC

- R3-226711	Discussion on event-based reporting	CMCC

- R3-226712	Discussion on MDT Enhancements	CMCC

- R3-226713	Open Issues on AI/ML for NG-RAN Energy Saving	CMCC

- R3-226740	Discussion on stage2 impacts for AIRAN feature	ZTE

- R3-226741	TP to 38.300 for the stage2 impacts on AIML procedure	ZTE

- R3-226742	Discussion on the stage3 standard impacts of AIRAN	ZTE

- R3-226743	TP to 38.423 and 38.420 for unified AI-ML procedures	ZTE

- R3-226744	Discussion on MDT enhancement for continuous AI-ML related information	ZTE

- R3-226745	[DRAFT] LS on the MDT enhancement to support continuous AI-ML related information reporting from UE	ZTE

- R3-226753	Discussion on the new procedure of AI/ML information exchange	China Telecommunications

- R3-226756	Discussion on the Support of AI/ML over F1 and E1 interface	China Telecommunications

- R3-226810	CB: # 22_Stage2 - Summary of email discussion	ZTE - moderator

- R3-226811	CB: # 23_LBProcedure - Summary of email discussion	Samsung - moderator

- R3-226812	CB: # 24_ESProcedures - Summary of email discussion	CATT - moderator

- R3-226813	CB: # 25_MEProcedure - Summary of email discussion	Interdigital - moderator

- R3-226869	TP to TS 38.423 for predicted resource status reporting procedure for AI/ML for NG-RAN	Samsung

- R3-226884	CB: # 22_Stage2 - Summary of email discussion	ZTE - moderator

- R3-226900	Cell trajectory prediction over Xn	Ericsson, InterDigital, Verizon Wireless, Qualcomm Incorporated

- R3-226931	TP to TS 38.423 for the procedure used for reporting of AI/ML related information for NG-RAN	Samsung, ZTE, CMCC, Nokia, Nokia Shanghai Bell, Ericsson, Intel Corporation, Huawei, Lenovo, CATT

- R3-226932	(BLCR to 38.423) for AI/ML for NG-RAN	Ericsson

- R3-226933	TP to TS 38.423 for the procedure used for reporting of AI/ML related information for NG-RAN	Samsung, ZTE, CMCC, Nokia, Nokia Shanghai Bell, Ericsson, Intel Corporation, Huawei, Lenovo, CATT

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template