3GPP TSG RAN meeting #98e								RP-223058

Electronic Meeting, December 12-16, 2022

Status Report to TSG

Agenda item:			9.3.4.9

| WI / SI Name | # Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ATG |  |  |  |  |
| Unique ID | 950075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221369 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 03/2024 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 20% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shao Zhe |
|  | Company | CMCC |
|  | Email | Shaozhe@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

The core part of this work item includes

- Specify features to core specifications for ATG BS and UE [RAN4]

  - Scenario:

    - BS on the ground, and the CPE type of UE mounted in the aircraft

    - A direct radio link between BS on the ground and CPE type of UE mounted in the aircraft

    - Note: The deployment characteristics described in the justification section shall be taken as a basis for the technical discussion.

  - Specify core requirements for coexistence between ATG and IMT terrestrial network

    - Example bands include n1, n78 and n79.

    - Perform FR1 co-existence evaluation for ATG network (e.g. ACLR, ACS)

    - Identify key characteristics where it is necessary to differentiate ATG ground-based BS and UEs from conventional ground based BS and UEs

      - Aim to reuse existing requirements for BS and UE where possible, e.g.,

        - Reuse TN BS requirements for ATG BS

    - Specify RF requirements for ATG UE/BS

      - Considering the results of co-existence simulations in terms of impact on emissions and RX requirements, cell sizes and link budgets, technology capabilities, likely BS and UE architectures and other relevant aspects.

      - Taking into account identified differences between ATG and fully ground based systems

      - Consider BS type 1-C/1-H/1-O and specify the requirements

      - Consider conductive requirements for UE

    - Specify RRM core requirements for ATG UE

      - Taking into account identified differences between ATG and fully ground based systems

      - Considering the different nature of ATG UEs and their view of the network, increased cell sizes and other relevant aspects

    - Specify new UE/BS type(s) for ATG network if necessary

The performance part of the work item includes

  - Specify corresponding RRM performance requirements and test cases for ATG UE [RAN4]

  - Specify corresponding demodulation performance requirements for ATG BS [RAN4]

  - Specify corresponding demodulation performance and CSI reporting requirements for ATG UE/BS [RAN4]

  - Specify test procedures for ATG BS conformance testing and conformance requirements [RAN4]

Agreements in RAN4#104-e meeting.

| R4-2211953 | Work plan on Rel-18 ATG | CMCC | approved | RAN4#104-e |
| --- | --- | --- | --- | --- |
| R4-2214912 | TR 38.876 ATG v0.0.1 skeleton | CMCC | agreed | RAN4#104-e |
| R4-2214459 | WF on co-existence evaluation for ATG | Huawei | approved | RAN4#104-e |
| R4-2214461 | WF on BS requirements for ATG | ZTE | approved | RAN4#104-e |
| R4-2215147 | WF on UE requirements for ATG | Apple | approved | RAN4#104-e |
| R4-2214347 | WF on NR ATG RRM core requirements | CMCC | approved | RAN4#104-e |

Agreements in RAN4#104-bis-e meeting.

| R4-2215335 | TP for ATG TR 38.876 skeleton | CMCC | approved | RAN4#104-bis-e |
| --- | --- | --- | --- | --- |
| R4-2217256 | WF on NR ATG RRM core requirements | CMCC | approved | RAN4#104-bis-e |
| R4-2217454 | WF on ATG BS RF requirements | ZTE | approved | RAN4#104-bis-e |
| R4-2217504 | TP for TR 38.876 | Huawei, Hisilicon | approved | RAN4#104-bis-e |
| R4-2217736 | WF on FR1 co-existence evaluation for ATG | CMCC | approved | RAN4#104-bis-e |
| R4-2217738 | WF on ATG terminal RF requirement | Huawei, HiSilicon | approved | RAN4#104-bis-e |

Agreements in RAN4#105 meeting.

| R4-2218030 | Draft TR 38.876 ATG v0.1.0 | CMCC | agreed | RAN4#105 |
| --- | --- | --- | --- | --- |
| R4-2220250 | WF for ATG BS RF requirements | ZTE | approved | RAN4#105 |
| R4-2220539 | TP for TR 38.876 to capture general assumptions | Huawei, HiSilicon | approved | RAN4#105 |
| R4-2220540 | TP for TR 38.876 to capture scenarios and network layout | Ericsson | approved | RAN4#105 |
| R4-2220541 | TP for TR 38.876 to capture system parameter assumption and antenna modelling | ZTE | approved | RAN4#105 |
| R4-2220542 | WF on ATG co-existence evaluation | CMCC | approved | RAN4#105 |
| R4-2220543 | WF on ATG UE RF requirements | Huawei | approved | RAN4#105 |
| R4-2220826 | TP for TR 38.876: frequency error | Apple | approved | RAN4#105 |
| R4-2220361 | WF on NR ATG RRM requirements | CMCC | approved | RAN4#105 |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

| R4-2211657 | General consideration on BS RF core requirements for ATG network for NR | CATT | noted | RAN4#104-e |
| --- | --- | --- | --- | --- |
| R4-2211712 | Discussion of the ATG co-existence simulation assumption | CATT | noted | RAN4#104-e |
| R4-2211774 | General discussion on the RF requirements for ATG BS | Huawei, Hisilicon | noted | RAN4#104-e |
| R4-2211916 | General consideration on ATG | Apple | noted | RAN4#104-e |
| R4-2211917 | Overview on ATG UE requirements | Apple | noted | RAN4#104-e |
| R4-2211952 | TR 38.876 ATG v0.0.1 skeleton | CMCC | revised | RAN4#104-e |
| R4-2211953 | Work plan on Rel-18 ATG | CMCC | approved | RAN4#104-e |
| R4-2212315 | ATG simulation assumption | CMCC | noted | RAN4#104-e |
| R4-2212316 | ATG gNB classes and UE types | CMCC | noted | RAN4#104-e |
| R4-2212383 | Discussion on ATG FR1 co-existence evaluation for ATG network | LG Electronics UK | noted | RAN4#104-e |
| R4-2212616 | Discussion on scenarios and deployment assumptions for ATG | Ericsson | noted | RAN4#104-e |
| R4-2212617 | ATG link budget considerations | Ericsson | noted | RAN4#104-e |
| R4-2212618 | ATG UE specifcation considerations | Ericsson | noted | RAN4#104-e |
| R4-2213158 | General discussion on coexistence scenario and assumption for ATG scenario | Huawei, HiSilicon | noted | RAN4#104-e |
| R4-2213159 | General discussion on UE requirements for ATG scenario | Huawei, HiSilicon | noted | RAN4#104-e |
| R4-2213186 | Coexistence scenarios of Air-to-ground network for NR | Qualcomm Incorporated | noted | RAN4#104-e |
| R4-2213686 | Discussion on coexistence evaluation for ATG network | ZTE Corporation | noted | RAN4#104-e |
| R4-2213687 | Discussion on ATG BS and UE RF requirements | ZTE Corporation | noted | RAN4#104-e |
| R4-2214114 | Email Discussion Summary for [104-e][136] NR_ATG_UERF | Moderator (CMCC) | revised | RAN4#104-e |
| R4-2214247 | Email Discussion Summary for [104-e][136] NR_ATG_UERF | Moderator (CMCC) | noted | RAN4#104-e |
| R4-2214459 | WF on co-existence evaluation for ATG | Huawei | approved | RAN4#104-e |
| R4-2214460 | WF on UE requirements for ATG | Apple | revised | RAN4#104-e |
| R4-2214461 | WF on BS requirements for ATG | ZTE | approved | RAN4#104-e |
| R4-2214912 | TR 38.876 ATG v0.0.1 skeleton | CMCC | agreed | RAN4#104-e |
| R4-2215147 | WF on UE requirements for ATG | Apple | approved | RAN4#104-e |
| R4-2211643 | Discussion on Rel-18 ATG RRM | CATT | noted | RAN4#104-e |
| R4-2211918 | Overview on RRM reuqirements for ATG UE | Apple | noted | RAN4#104-e |
| R4-2212302 | Overview of RRM core requirements for ATG | CMCC | noted | RAN4#104-e |
| R4-2212384 | Discussion on RRM core requirements for ATG UE | LG Electronics UK | noted | RAN4#104-e |
| R4-2212696 | Discussions on A2G RRM requirements | Ericsson | noted | RAN4#104-e |
| R4-2212974 | Discussion on RRM requirements for ATG | Huawei, HiSilicon | noted | RAN4#104-e |
| R4-2213868 | Discussion on RRM requirements for air-to-ground network | ZTE Corporation | available | RAN4#104-e |
| R4-2214156 | Email Discussion Summary for [104-e][236] NR_ATG_RRM | Moderator (CMCC) | revised | RAN4#104-e |
| R4-2214285 | Email Discussion Summary for [104-e][236] NR_ATG_RRM | Moderator (CMCC) | noted | RAN4#104-e |
| R4-2214347 | WF on NR ATG RRM core requirements | CMCC | approved | RAN4#104-e |
| RAN4-104-BIS-E |  |  |  |  |
| R4-2215335 | TP for ATG TR 38.876 skeleton | CMCC | approved | RAN4#104-BIS-e |
| R4-2215386 | Further discussion on ATG co-existence simulation assumption | CATT | noted | RAN4#104-BIS-e |
| R4-2215396 | Further discussion on Rel-18 ATG RRM | CATT | noted | RAN4#104-BIS-e |
| R4-2215414 | General consideration on BS RF core requirements for ATG network for NR | CATT | noted | RAN4#104-BIS-e |
| R4-2215482 | ATG coexistence simulation assumption | CMCC | noted | RAN4#104-BIS-e |
| R4-2215483 | ATG UE RF requirement | CMCC | noted | RAN4#104-BIS-e |
| R4-2215505 | Discussion on RRM requirements for ATG | CMCC | noted | RAN4#104-BIS-e |
| R4-2215508 | ATG BS classes, types and requirements | CMCC | noted | RAN4#104-BIS-e |
| R4-2215633 | Discussion on ATG general aspects | Apple | noted | RAN4#104-BIS-e |
| R4-2215634 | Further discussion on ATG UE requirement | Apple | noted | RAN4#104-BIS-e |
| R4-2215635 | Further discussion on RRM requirement for ATG | Apple | noted | RAN4#104-BIS-e |
| R4-2215937 | Discussion on RRM core requirements for ATG UE | LG Electronics UK | noted | RAN4#104-BIS-e |
| R4-2215940 | Discussion on FR1 ATG co-existence evaluation | LG Electronics UK | noted | RAN4#104-BIS-e |
| R4-2216052 | Discussion on ATG BS type | Huawei, Hisilicon | noted | RAN4#104-BIS-e |
| R4-2216053 | TP for TR 38.876 | Huawei, Hisilicon | revised | RAN4#104-BIS-e |
| R4-2216067 | Discussion on coexistence simulation assumption for ATG scenario | Huawei, HiSilicon | noted | RAN4#104-BIS-e |
| R4-2216068 | Discussion on UE requirements for ATG scenario | Huawei, HiSilicon | noted | RAN4#104-BIS-e |
| R4-2216069 | TP for TR 38.876 to capture some agreements on ATG coexistence study | Huawei, HiSilicon | revised | RAN4#104-BIS-e |
| R4-2216276 | Discussion on RRM requirements for ATG | Huawei, HiSilicon | noted | RAN4#104-BIS-e |
| R4-2216398 | ATG general aspects | Ericsson | noted | RAN4#104-BIS-e |
| R4-2216399 | ATG co-existence simulation parameters | Ericsson | noted | RAN4#104-BIS-e |
| R4-2216400 | ATG BS requirements | Ericsson | noted | RAN4#104-BIS-e |
| R4-2216401 | ATG UE requirements | Ericsson | noted | RAN4#104-BIS-e |
| R4-2216416 | Discussion on UE RF requirements for ATG | Qualcomm Incorporated | noted | RAN4#104-BIS-e |
| R4-2216417 | Coexistence scenarios of Air-to-ground network for NR | Qualcomm Incorporated | noted | RAN4#104-BIS-e |
| R4-2216481 | Discussion on RRM requirements for air-to-ground network | ZTE Corporation | noted | RAN4#104-BIS-e |
| R4-2216538 | Discussion on coexistence evaluation for ATG network | ZTE Corporation | noted | RAN4#104-BIS-e |
| R4-2216539 | Further discussion on ATG UE RF requirements | ZTE Corporation | noted | RAN4#104-BIS-e |
| R4-2216540 | Further discussion on ATG BS RF requirements | ZTE Corporation | noted | RAN4#104-BIS-e |
| R4-2216769 | Discussions on A2G RRM requirements | Ericsson | noted | RAN4#104-BIS-e |
| R4-2216892 | Email discussion summary for [104-bis-e][308] NR_ATG_BSRF | Moderator (ZTE) | revised | RAN4#104-BIS-e |
| R4-2216930 | Email discussion summary for 1[04-bis-e][219] NR_ATG_RRM | Moderator (China Mobile) | revised | RAN4#104-BIS-e |
| R4-2216973 | Email discussion summary for [104-bis-e][137] NR_ATG_UERF_part2 | Moderator (Huawei) | revised | RAN4#104-BIS-e |
| R4-2217015 | Email discussion summary for [104-bis-e][136] NR_ATG_UERF_part1 | Moderator (China Mobile) | revised | RAN4#104-BIS-e |
| R4-2217152 | Email discussion summary for 1[04-bis-e][219] NR_ATG_RRM | Moderator (China Mobile) | noted | RAN4#104-BIS-e |
| R4-2217256 | WF on NR ATG RRM core requirements | CMCC | approved | RAN4#104-BIS-e |
| R4-2217454 | WF on ATG BS RF requirements | ZTE | approved | RAN4#104-BIS-e |
| R4-2217491 | Email discussion summary for [104-bis-e][308] NR_ATG_BSRF | Moderator (ZTE) | noted | RAN4#104-BIS-e |
| R4-2217504 | TP for TR 38.876 | Huawei, Hisilicon | approved | RAN4#104-BIS-e |
| R4-2217736 | WF on FR1 co-existence evaluation for ATG | CMCC | approved | RAN4#104-BIS-e |
| R4-2217737 | TP for TR 38.876 to capture some agreements on ATG coexistence study | Huawei, HiSilicon | noted | RAN4#104-BIS-e |
| R4-2217738 | WF on ATG terminal RF requirement | Huawei, HiSilicon | approved | RAN4#104-BIS-e |
| R4-2217788 | Email discussion summary for [104-bis-e][136] NR_ATG_UERF_part1 | Moderator (China Mobile) | noted | RAN4#104-BIS-e |
| R4-2217789 | Email discussion summary for [104-bis-e][137] NR_ATG_UERF_part2 | Moderator (Huawei) | noted | RAN4#104-BIS-e |
| RAN4-105 |  |  |  |  |
| R4-2218030 | Draft TR 38.876 ATG v0.1.0 | CMCC | agreed | RAN4#105 |
| R4-2218385 | Discussion on ATG BS | Huawei, Hisilicon | noted | RAN4#105 |
| R4-2218430 | Discussion on general aspects for Rel-18 ATG RRM requirements | CATT | noted | RAN4#105 |
| R4-2218431 | Discussion on mobility requirements for Rel-18 ATG | CATT | noted | RAN4#105 |
| R4-2218432 | Discussion on timing adjustments for Rel-18 ATG | CATT | noted | RAN4#105 |
| R4-2218433 | Discussion on Signaling characteristics for Rel-18 ATG | CATT | noted | RAN4#105 |
| R4-2218434 | Discussion on Measurement requirements for Rel-18 ATG | CATT | noted | RAN4#105 |
| R4-2218479 | Discussion on ATG co-existence scenario and network layout | CATT | noted | RAN4#105 |
| R4-2218480 | Discussion on ATG co-existence system parameters and modeling | CATT | noted | RAN4#105 |
| R4-2218634 | ATG bands requirements | CMCC | noted | RAN4#105 |
| R4-2218642 | ATG coexistence simulation assumption | CMCC | noted | RAN4#105 |
| R4-2218643 | ATG UE RF requirement | CMCC | noted | RAN4#105 |
| R4-2218663 | TP to TR 38.876: RRM requirements for ATG network | CMCC | postponed | RAN4#105 |
| R4-2218664 | Discussion on general RRM requirements for ATG | CMCC | noted | RAN4#105 |
| R4-2218665 | Discussion on RRM mobility requirements for ATG | CMCC | noted | RAN4#105 |
| R4-2218666 | Discussion on RRM timing requirements for ATG | CMCC | noted | RAN4#105 |
| R4-2218667 | Discussion on RRM Signalling characteristics requirements for ATG | CMCC | noted | RAN4#105 |
| R4-2218668 | Discussion on RRM measurement requirements for ATG | CMCC | noted | RAN4#105 |
| R4-2218693 | Discussion on ATG general aspects | Apple | noted | RAN4#105 |  |  |  |  |  |
| R4-2218694 | ATG UE Tx RF requirements | Apple | noted | RAN4#105 |  |  |  |  |  |
| R4-2218695 | TP for TR 38.876: frequency error | Apple | revised | RAN4#105 |  |  |  |  |  |
| R4-2218696 | General aspects for RRM | Apple | noted | RAN4#105 |  |  |  |  |  |
| R4-2218697 | Mobility requirements for ATG | Apple | noted | RAN4#105 |  |  |  |  |  |
| R4-2218698 | Timing adjustments | Apple | noted | RAN4#105 |  |  |  |  |  |
| R4-2218699 | Measurement aspects | Apple | noted | RAN4#105 |  |  |  |  |  |
| R4-2218832 | Further Discussions on the ATG BS RF requirements | Qualcomm CDMA Technologies | noted | RAN4#105 |  |  |  |  |  |
| R4-2218890 | Discussion on network layout for coexistence evaluation | LG Electronics UK | noted | RAN4#105 |  |  |  |  |  |
| R4-2218891 | Discussion on general issues on ATG RRM | LG Electronics UK | noted | RAN4#105 |  |  |  |  |  |
| R4-2218892 | Discussion on RRM measurement requirement for ATG | LG Electronics UK | noted | RAN4#105 |  |  |  |  |  |
| R4-2218893 | Discussion on RRM mobility requirements for ATG | LG Electronics UK | noted | RAN4#105 |  |  |  |  |  |
| R4-2218910 | Discussion on timing for ATG RRM | LG Electronics UK | noted | RAN4#105 |  |  |  |  |  |
| R4-2218939 | Draft CR for 38.104: Adding ATG BS class for Base station classes | CMCC | postponed | RAN4#105 |  |  |  |  |  |
| R4-2219135 | Discussions on the ATG UE RF requirements | Qualcomm Incorporated | noted | RAN4#105 |  |  |  |  |  |
| R4-2219136 | Coexistence scenarios of Air-to-ground network for NR | Qualcomm Incorporated | noted | RAN4#105 |  |  |  |  |  |
| R4-2219237 | Discussion on general aspects of RRM requirements for ATG | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219238 | Discussion on mobility requirements for ATG | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219239 | Discussion on timing requirements for ATG | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219240 | Discussion on signaling characteristics requirements for ATG | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219241 | Discussion on measurement requirements for ATG | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219319 | Discussion on measurement requirement in ATG | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219333 | On timing requirements | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219353 | Further discussion on coexistence evaluation for ATG network | ZTE Corporation | noted | RAN4#105 |  |  |  |  |  |
| R4-2219354 | Further discussion on ATG UE Tx RF requirements | ZTE Corporation | noted | RAN4#105 |  |  |  |  |  |
| R4-2219355 | Further discussion on ATG UE Rx RF requirements | ZTE Corporation | noted | RAN4#105 |  |  |  |  |  |
| R4-2219356 | Further discussion on ATG BS RF requirements | ZTE Corporation | noted | RAN4#105 |  |  |  |  |  |
| R4-2219429 | Discussion on general aspects for air-to-ground network for NR | ZTE Corporation | noted | RAN4#105 |  |  |  |  |  |
| R4-2219430 | Discussion on mobility requirements for air-to-ground network for NR | ZTE Corporation | noted | RAN4#105 |  |  |  |  |  |
| R4-2219431 | Discussion on timing adjustment for air-to-ground network for NR | ZTE Corporation | noted | RAN4#105 |  |  |  |  |  |
| R4-2219432 | Discussion on signalling characteristics for air-to-ground network for NR | ZTE Corporation | noted | RAN4#105 |  |  |  |  |  |
| R4-2219433 | Discussion on measurement requirements for air-to-ground network for NR | ZTE Corporation | noted | RAN4#105 |  |  |  |  |  |
| R4-2219611 | Discussion on coexistence simulation assumption for ATG scenario | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219612 | Discussion on ATG UE Tx requirements | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219613 | Discussion on ATG UE Rx requirements | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219614 | TP for TR 38.876 to capture scenarios and network layout | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219615 | TP for TR 38.876 to capture general assumptions | Huawei, HiSilicon | revised | RAN4#105 |  |  |  |  |  |
| R4-2219616 | TP for TR 38.876 to capture system parameter assumption and antenna modelling | Huawei, HiSilicon | noted | RAN4#105 |  |  |  |  |  |
| R4-2219634 | Link bydget analysis of ATG scenarios | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219635 | On ATG BS layout | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219636 | Co-existence parameters | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219637 | Initial simulation results | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219638 | UE TX RF requirements | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219639 | UE RX RF requirements | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219640 | BS RF requirements | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219825 | Discussions on general ATG RRM requirements | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219826 | Discussions on ATG mobility requirements | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219827 | Discussions on signaling characteristics for ATG | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2219828 | Discussions on other aspects of ATG RRM requirements | Ericsson | noted | RAN4#105 |  |  |  |  |  |
| R4-2220032 | RRM requirements for NR ATG WI | Qualcomm Incorporated | noted | RAN4#105 |  |  |  |  |  |
| R4-2220070 | Topic summary for [105][224] NR_ATG_RRM | Moderator (CMCC) | noted | RAN4#105 |  |  |  |  |  |
| R4-2220115 | Topic summary for [105][135] NR_ATG_UERF_part1 | Moderator (CMCC) | noted | RAN4#105 |  |  |  |  |  |
| R4-2220116 | Topic summary for [105][136] NR_ATG_UERF_part2 | Moderator (Huawei) | noted | RAN4#105 |  |  |  |  |  |
| R4-2220134 | Summary for [105][308] NR_ATG_BSRF | Moderator (ZTE) | noted | RAN4#105 |  |  |  |  |  |
| R4-2220250 | WF for ATG BS RF requirements | ZTE | approved | RAN4#105 |  |  |  |  |  |
| R4-2220538 | TP for TR 38.876: frequency error | Apple | revised | RAN4#105 |  |  |  |  |  |
| R4-2220539 | TP for TR 38.876 to capture general assumptions | Huawei, HiSilicon | approved | RAN4#105 |  |  |  |  |  |
| R4-2220540 | TP for TR 38.876 to capture scenarios and network layout | Ericsson | approved | RAN4#105 |  |  |  |  |  |
| R4-2220541 | TP for TR 38.876 to capture system parameter assumption and antenna modelling | ZTE | approved | RAN4#105 |  |  |  |  |  |
| R4-2220542 | WF on ATG co-existence evaluation | CMCC | approved | RAN4#105 |  |  |  |  |  |
| R4-2220543 | WF on ATG UE RF requirements | Huawei | approved | RAN4#105 |  |  |  |  |  |
| R4-2220826 | TP for TR 38.876: frequency error | Apple | approved | RAN4#105 |  |  |  |  |  |
| R4-2220361 | WF on NR ATG RRM requirements | CMCC | approved | RAN4#105 |  |  |  |  |  |