3GPP TSG RAN Meeting #98-e	RP-223060

Electronic Meeting, Dec 12th - 16th, 2022

Status Report to TSG

Agenda item:			13.3.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June. 2023 (+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 42% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#97 (the details can be found in R5-226321):

- 42% overall completeness achieved

- For test environment, 3 Tdoc were agreed.

- For Common ICS, 2 Tdocs were agreed.

- For RF, 38 Tdocs were agreed.

- For applicability, 1 Tdoc was agreed.

- For TT analysis, 18 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-226321	WP NR_Rel-16_CA_DC after RAN5#97, CMCC

- R5-227629	PRD21 CDS PC3 for CA_n41A-n79A BCS2, CMCC

TS 38.508-1 CRs

- R5-226366	Removal of Test freqs for R16 pending CADC configs from cl 4.3.1, CMCC

- R5-226400	Updates for NR CA_n5A-n77A, CA_n66A-n77A, Verizon Switzerland AG

- R5-226691	n66_2A frequency correction, Keysight Technologies UK Ltd

TS 38.508-2 CRs

- R5-226399	Updates for NR CA_n2A-n77A, CA_n5A-n77A, CA_n66A-n77A, Verizon Switzerland AG

- R5-226741	Clean-up pending bands for R16 configurations, Bureau Veritas

TS 38.521-1 CRs

- R5-226014	Corrections and additions of Rel-16 band combinations in NR CA spurious emission UE co-existence test case 6.5A.3.2.1, Ericsson, Qualcomm Korea

- R5-226334	Update A-MPR test requirement for NS_47 for CA_n41A-n79A, CMCC

- R5-227942	Removal of R16 FR1 pending CA configs from cl 6, CMCC

- R5-227743	Update a few NRCA combos in deltaTIB,c table, Verizon Switzerland AG

- R5-227744	Update General spurious emissions for CA_n2A-n5A, Qualcomm Korea

- R5-227745	General spurious emissions for CA_n2A-n48A, Qualcomm Korea

- R5-227917	Corrections and additions of Rel-16 band combinations in NR CA general spurious emission test case 6.5A.3.1, Ericsson

- R5-227760	Corrections on MOP band edge relaxation for intra-band contiguous and non-contiguous CA band combinations, ZTE Corporation

- R5-227728	Style correction in 7.8A.2, CAICT

- R5-226362	Removal of R16 FR1 pending CA configs from cl 7, CMCC

- R5-227896	Update Rx Requirements for CA_n66A-n77A, Verizon Switzerland AG, Qualcomm, Ericsson, Apple

- R5-227898	Update a few frequency selections in test configuration tables, Verizon Switzerland AG, Ericsson, Qualcomm, Apple

- R5-227899	Update reference sensitivity requirement table, Verizon Switzerland AG, Qualcomm, Ericsson, Apple

- R5-227746	Update Ref sense for CA_n2A-n5A, Qualcomm Korea

- R5-227748	Addition of test point in ref sensitivity for CA_n41A-n66A/-, Ericsson

- R5-227919	Removal of R16 FR1 pending CA configs from cl 5, CMCC

- R5-227749	General updates of clause 5 for R16 CADC configurations, China Unicom

TS 38.521-2 CRs

- R5-227767	Editorial clean-up of Pending R16 FR2 CA configs from cl 6 of SA FR2 RF test specification, Apple Portugal

- R5-227769	Editorial clean-up of Pending R16 FR2 CA configs from cl 5 of SA FR2 RF test specification, Apple Portugal

TS 38.521-3 CRs

- R5-226749	Clean-up pending R16 configurations in clause 6, Bureau Veritas

- R5-226761	Editorial correction to editor note of completed TC6.3B.1.4_1.x minimum output power for EN-DC FR2, Bureau Veritas

- R5-227791	Addition of new test case 6.3B.1.4_1.4 Minimum output power for inter-band EN-DC including FR2 (5 NR CCs), KTL

- R5-227792	Addition of new test case 6.3B.1.4_1.5 Minimum output power for inter-band EN-DC including FR2 (6 NR CCs), KTL

- R5-227793	Addition of new test case 6.3B.1.4_1.6 Minimum output power for inter-band EN-DC including FR2 (7 NR CCs), KTL

- R5-227794	Addition of new test case 6.3B.1.4_1.7 Minimum output power for inter-band EN-DC including FR2 (8 NR CCs), KTL

- R5-227795	Addition of new test case 6.4B.2.4.1_1.4 Error Vector Magnitude for inter-band EN-DC including FR2 (5 NR CCs), KTL, MTCC

- R5-227796	Addition of new test case 6.4B.2.4.1_1.5 Error Vector Magnitude for inter-band EN-DC including FR2 (6 NR CCs), KTL, MTCC

- R5-227797	Addition of new test case 6.4B.2.4.1_1.6 Error Vector Magnitude for inter-band EN-DC including FR2 (7 NR CCs), KTL, MTCC

- R5-227798	Addition of new test case 6.4B.2.4.1_1.7 Error Vector Magnitude for inter-band EN-DC including FR2 (8 NR CCs), KTL, MTCC

- R5-227799	Addition of new test case 6.4B.2.4.2_1.4 Carrier Leakage for inter-band EN-DC including FR2 (5 NR CCs), KTL

- R5-227800	Addition of new test case 6.4B.2.4.2_1.5 Carrier Leakage for inter-band EN-DC including FR2 (6 NR CCs), KTL

- R5-227801	Addition of new test case 6.4B.2.4.2_1.6 Carrier Leakage for inter-band EN-DC including FR2 (7 NR CCs), KTL

- R5-227802	Addition of new test case 6.4B.2.4.2_1.7 Carrier Leakage for inter-band EN-DC including FR2 (8 NR CCs), KTL

- R5-226480	Introduction of reference sensitivity for three bands within FR1, KDDI Corporation

- R5-227786	7.3B.2 cleaning up_R16, Qualcomm Korea

- R5-226752	Clean-up pending R16 configurations in clause 7, Bureau Veritas

- R5-227285	Corrections on reference sensitivity test requirements on TT for DC_28A_n7A-n78A, ZTE Corporation

- R5-226746	Clean-up pending R16 configurations in clause 5, Bureau Veritas

TS 38.522 CRs

- R5-226335	Update to R16 NR CADC configuration test cases applicability, CMCC, Bureau Veritas

TS 38.905 CRs

- R5-227711	Spur_TpAnalysis for CA_n2A_n5A, Qualcomm Korea

- R5-227712	Spur_TpAnalysis for CA_n2A_n48A, Qualcomm Korea

- R5-227895	Update TP analysis of reference sensitivity for CA_n66A-n77A, Verizon Switzerland AG, Ericsson, Qualcomm, Apple

- R5-227897	Update TP analysis for ref sensitivity for Rel-16 NR CA combos, Verizon Switzerland AG, Ericsson, Qualcomm, Apple

- R5-226519	Addtion of refsence sensitivity test point analysis for three bands within FR1, KDDI Corporation

- R5-227907	Update test frequency for DC_48A_n66A, Qualcomm Korea

- R5-227713	Ref_sense_TpAnalysis for CA_n2A_n5A, Qualcomm Korea

- R5-226701	Addition of CA_n41-n66/- in sensitivity test case config table, Ericsson

- R5-227718	Update of spurious emission TP analysis for Rel-16 NR CA configuration CA_n1A-n78A, Ericsson

- R5-227719	Introduction of spurious emission TP analysis for Rel-16 NR CA configuration CA_n1A-n79A, Ericsson

- R5-227720	Update of spurious emission TP analysis for Rel-16 NR CA configuration CA_n28A-n41A, Ericsson

- R5-227721	Update of spurious emission TP analysis for Rel-16 NR CA configuration CA_n2A-n77A, Ericsson

- R5-227722	Introduction of spurious emission TP analysis for Rel-16 NR CA configuration CA_n39A-n41A, Ericsson

- R5-227723	Introduction of spurious emission TP analysis for Rel-16 NR CA configuration CA_n3A-n41A, Ericsson

- R5-227724	Update of spurious emission TP analysis for Rel-16 NR CA configuration CA_n41A-n79A, Ericsson

- R5-227725	Update of spurious emission TP analysis for Rel-16 NR CA configuration CA_n48A-n66A, Ericsson

- R5-227726	Update of spurious emission TP analysis for Rel-16 NR CA configuration CA_n5A-n77A, Ericsson

- R5-226830	Update of spurious emission TP analysis for Rel-16 NR CA configuration CA_n66A-n77A, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template