# 3GPP TSG RAN Meeting #98-e	RP-223063

# Electronic Meeting, Dec 12th - 16th, 2022

Status Report to TSG

Agenda item:			13.4.32

| WI / SI Name | UE Conformance Enhanced NR support for high speed train scenario for frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_HST_FR1_enh-UEConTest |  |  |  |  |
| Unique ID | 960077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221359 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June. 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 62% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#97 (the details can be found in R5-226329):

- 62% overall completeness achieved.

- For test environment, 3 Tdocs were agreed.

- For Common ICS, 1 Tdoc was agreed.

- For Demod, 5 Tdocs were agreed.

- For applicability, 1 Tdoc was agreed.

- For RRM, 9 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-226329 WP Rel-17 HST enh after RAN5#97, CMCC

TS 38.508-1 CRs

- R5-227703 Update to IE Table 4.6.3-62A - HighSpeedConfig, CMCC

- R5-227704 Update IE ServingCellConfigCommon, CMCC

- R5-227705 Update IE ServingCellConfigCommonSIB, CMCC

TS 38.508-2 CRs

- R5-227710 Addition of common ICS in A.4.3.11 for Rel-17 HST enh, CMCC

TS 38.521-4 CRs

- R5-227953 Update HST test case 5.2A.2.4, Ericsson

- R5-227954 Addition of TC 5.2A.3.4.1, 4RX PDSCH Demod Perf for HST-SFN CA, CMCC

- R5-227955 Addition of TC 5.2A.3.5.1, 4RX PDSCH Demod Perf for HST-DPS CA, CMCC

- R5-227956 HST test case 5.2A.2.5.1, Ericsson

- R5-226356 Addition of TT for NR R17 HST enh Demod in Annex F, CMCC

TS 38.522 CRs

- R5-228030 Update to R17 NR HST FR1 enh test cases applicability, CMCC, Ericsson

TS 38.533 CRs

- R5-227861 Correction of minimum conformance requirements for intra-freq measurement cases to include HST_enh, Ericsson

- R5-227862 Addition of EN-DC FR1 intra-freq measurement HST_enh test case 4.6.1.8, Ericsson

- R5-227863 Correction of minimum conformance requirements for inter-freq measurement cases to include HST_enh, Ericsson

- R5-227864 Addition of EN-DC FR1 inter-freq measurement HST_enh test case 4.6.2.9, Ericsson

- R5-227865 Correction of minimum conformance requirements for NR SA reselection cases, Ericsson

- R5-227866 Addition of EN-DC FR1 Cell reselection in HST scenario test case 6.1.1.8, Ericsson

- R5-227207 Correction of minimum conformance requirements for intra-freq measurement cases, Ericsson

- R5-227867 Addition of SA FR1 intra-freq measurement HST_enh test case 6.6.1.8, Ericsson

- R5-227868 Addition of SA FR1 intra-freq measurement HST_enh test case 6.6.2.12, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template