3GPP TSG RAN meeting #98										RP-223104

Electronic meeting, December 12th – 16th 2022

Status Report to TSG

Agenda item:			9.3.2.3

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_DualTxRx_MUSIM |  |  |  |  |
| Unique ID | 941001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220955 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 12/2023 | Performance part: 06/2024 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 20% | Performance Part: - Overall: 0% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Xiaodong Yang |
|  | Company | vivo |
|  | Email | Yangxiaodong5g@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Relocate 0.5 RAN2 TU from April to Feb in 2023. Excel is attached.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 119bis

General

R2-2210388	Work planning of R18 MUSIM was endorsed, however there was also some discussions on TU allocation.

Temporary capability restriction for MUSIM

- The R18 MUSIM solution should work in DC/CA and RAN sharing scenarios (but need not be optimized for RAN sharing).

- RAN2 aims to address at least the Scenario 1: the UE in network A in RRC_CONNECTED indicates (i.e. adds/removes) its preference on temporary UE capability due start/stop connection in NW B. This can be e.g. CA/DC capability restriction.

- The following is assumed when defining the solution:

    - The two networks are independent (i.e. no inter-network communication);

    - The Core Network is not aware of the temporary restrictions of the UE capability;

- 1: RAN2 can discuss NW A MN-SN coordination of Rel-18 MUSIM temporary capability restrictions due to UE being configured with NR-DC in NW A.

- RAN2 thinks MN-SN coordination for Rel-17 MUSIM gaps requires WI clarification in RAN

- RAN2 needs to discuss which UE capabilities can be impacted by sharing of resources between the MUSIM links.

- RAN2 aims to prioritize only few solutions and avoid multiple solutions for the same problem (FFS pending on solution details).

- A7: The UE can initiate signaling for UE capability restrictions on NW A if NW A allows it. The specification will not capture NW B events which can cause such need.

- A4: RAN2 to discuss whether the following UE capabilities (not a complete list) are impacted for dual-active MUSIM: MIMO layers, BC capabilities, Measurement capabilities, Bandwidth, srs-TxSwitch, UL tx power, Power Class.

- For proposals A1-A2, the solution details need more discussion. Other solutions are not precluded (requires company input with details). Will discuss further over email on the solutions (after this meeting) and which capabilities can be affected.

- For B1-B3, B5, the solution details need more discussion. May prioritize B1, B2 and B5. FFS on signalling details. Other solutions are not precluded (requires company input with details) and none of B1-B5 are agreed as solutions for this WI.

- Do not consider solution B4 in Rel-18 (since it may have CN impacts which are precluded in this WI)

- CX: RAN2 to continue evaluation of any Xn-AP, F1-AP or RAN4 impact due to dual-active MUSIM operation.

Others

- 1: RAN2 can consider such Band conflict scenarios for MUSIM in CONNECTED to arrive at a graceful specification-based solution intended to mitigate such conflicts.

- Wait for RAN4 feedback on MUSIM gap priority.

RAN2 120

No discussion

2.2.2	Remaining Open issues

1 Continue to discussion the scenarios and mechanism to indicate preference on temporary UE capability restriction and removal of restriction with NW A when UE needs transmission or reception for MUSIM purpose.

2 Continue evaluation of any Xn-AP, F1-AP or RAN4 impact due to dual-active MUSIM operation.

3 Gap collision handling after getting feedback from RAN4

2.3	RAN3

2.3.1	Agreements

    - Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 104e-bis

Clarification on the scope of Rel-17 legacy gap

    - The scope of Rel-17 legacy gaps includes gaps configured via GapConfig or via GapConfig-r17 but without preConfigInd-r17 or ncsgInd-r17, and Pre-MG and NCSG.

    - Focus on the collision between MUSIMG gaps and gaps configured via GapConfig or via GapConfig-r17 but without preConfigInd-r17 or ncsgInd-r17 in the first stage.

    - Investigation on collision between MUSIM gaps and Pre-MG or NCSG will start after the study of Pre-MG/NCSG concurrent with legacy gaps in the Rel-18 feMG WI is stable; related conclusions from Rel-18 feMG WI should be re-checked for the collision handling between MUSIM gaps and pre-MG/NCSG.

    - The terminology agreed in Rel-18 FeMG will be re-checked in MUSIM gaps and no impact on scenarios and specification.

Definition of the collision between MUSIM gaps and legacy gaps

    - Definition of gap collision and corresponding proximity condition specified under concurrent gaps can be reused for collision between MUSIM gap and gaps configured via GapConfig or via GapConfig-r17 but without preConfigInd-r17 or ncsgInd-r17.

    - For the collision definition between Pre-MG/NCSG and MUSIM gaps, related conclusions from Rel-18 feMG WI should be re-checked.

Priority of MUSIM against other legacy gaps

    - RAN4 agrees on introduction of the priority for MUSIM gaps

    - Tentative Agreement (GTW):

- Send a LS to RAN2 about the outcome of RAN4 discussion

On interruption on network A outside MUSIM gaps

- P1: UE is not allowed any additional gaps or interruptions on network A, due to MUSIM operation on network B, outside the allocated MUSIM gaps.

- P2: UE is not allowed to cause any gaps or interruptions on network A, due to MUSIM operation on network B if UE has requested but is not allocated with MUSIM gaps

    - P1 and P2 are agreeable however no impact on specs

RAN4 105

Alignment on terms

  - P1:

    - Type-1 MG: Gap(s) configured via GapConfig without suffix

    - Type-2 MG: Gap(s) configured via GapConfig-r17 without preConfigInd-r17 or ncsgInd-r17

- P1 is agreed

On introduction of priority for MUSIM gaps

    - Introduction of priorities for MUSIM gaps

- Each periodic MUSIM gap can be assigned with a different priority

- FFS whether aperiodic MUSIM gap shall be assigned with a priority level

- FFS on relation between MUSIM priority level and priority levels for other MGs

  - Option 1: the priority level of MUSIM shall be configured in a way to be comparable to priority of other MGs

Priority/usage indication on MUSIM gaps from UE side

    - When requesting MUSIM gap UE can provide an assistance information for gap priority selection

- Detailed assistance information and signalling details are FFS

  - Option 1: UE indicates its preferred priority per each MUSIM gap

  - Option 2: UE indicates a 1-bit flag per each MUSIM gap to indicate the highest priority level

  - Option 3: UE indicates which MUSIM gap is used for paging

  - Option 4: UE indicates the index of one MUSIM gap with the highest preferred priority

  - Option 5: leave signalling details up to RAN2

  - Other options are not precluded

Solutions for collision between MUSIM gap and Type-2 MG

    - Update the agreement of Issue 2-3-2-2 of R4-2214349 of RAN4 #104 as “Priority-based gap collision handling introduced in concurrent gaps design can be used as a base for collisions between MUSIM gap and Type -2 MG”.

Definition of the collision between MUSIM gaps and L1/L3 measurement resources

    - A L1/L3 measurement resource is considered to be [partially or fully] overlapped with a periodic MUSIM gap if it [partially or fully] overlaps a MUSIM gap occasion in time domain

    - A L1/L3 measurement resource is considered to be [partially or fully] overlapped with an aperiodic MUSIM gap if it [partially or fully] overlaps that aperiodic MUSIM gap occasion in time domain

2.4.2	Remaining Open issues

1 Collisions between gaps and priority rules

2 On network A requirements

3 On network B requirements

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	RAN Plenary Intervention

5.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #119bis

R2-2210388	Work planning of R18 MUSIM	vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2209391	Consideration on the Dual (Tx/Rx) MUSIM Scenarios	ZTE Corporation, Sanechips	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2209422	Scenarios Clarification for R18 MUSIM	OPPO	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2209576	Scenarios for Dual-Active MUSIM	Qualcomm Incorporated	discussion

R2-2209637	Considerations on Rel-18 MUSIM	Intel Corporation	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2209734	Discussion of temporary UE capability switching for MUSIM	China Telecom	discussion	Rel-18

R2-2210000	Scenarios of Temporary capability restriction for MUSIM	NEC	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210017	Applicable scenarios for R18 MUSIM WI	Huawei, HiSilicon	discussion

R2-2210059	Discussion on prioritized scenarios for temporary UE capability restriction	Xiaomi	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210070	UE Architecture, assumptions and Primary scenarios for Dual TX/RX MUSIM operation	Nokia, Nokia Shanghai Bell	discussion	Rel-18

R2-2210389	Scenarios for Rel-18 Multi-SIM	vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210392	Scenarios and assumptions for Dual-RX/Dual-TX MUSIM UE	Ericsson	discussion	NR_DualTxRx_MUSIM-Core

R2-2210421	eMUSIM Scenarios	Sharp	discussion

R2-2210503	Discussion on R18 MUSIM Scenarios	MediaTek Inc.	discussion	NR_DualTxRx_MUSIM-Core

R2-2210533	Applicable scenarios for dual Tx/Rx MUSIM devices	DENSO CORPORATION	discussion	NR_DualTxRx_MUSIM-Core

R2-2210582	Scenarios for Rel-18 MUSIM	LG Electronics	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210728	General considerations on potential scenarios for MUSIM	Samsung	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210738	Discussion on MN-SN MUSIM gaps coordination in INM	Samsung	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2209392	Consideration on the Temporary UE Capability Restriction for the Dual (Tx/Rx) MUSIM	ZTE Corporation, Sanechips	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2209423	Potential Solutions on temporary UE capability restriction and removal of restriction	OPPO	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2209575	UE Capability Update for Dual-Active MUSIM	Qualcomm Incorporated	discussion

R2-2209596	Discussion on Dual Tx/Rx Multi-SIM for NR 	Vodafone	discussion	Rel-18

R2-2209638	Possible solutions to indicate temporary capability reduction for Rel-18 MUSIM	Intel Corporation	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2209856	Discussion on Dual Tx/Rx Multi-SIM	ASUSTeK	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210001	Solutions of Temporary capability restriction for MUSIM	NEC	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210007	Discussion on UE capability update for MUSIM	Huawei, HiSilicon	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210018	Discussion on UE-initiated SCell deactivation and activation	Huawei, HiSilicon	discussion

R2-2210060	Capability sharing issue for SRS Tx switching capability	Xiaomi	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210071	Candidate solutions for Dual TX/RX MUSIM operation	Nokia, Nokia Shanghai Bell	discussion	Rel-18	Late

R2-2210072	Additional scenarios for Dual TX/RX MUSIM UE	Nokia, Nokia Shanghai Bell	discussion	Rel-18

R2-2210390	Potential solutions for Rel-18 Multi-SIM	vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210393	Support of Dual-RX/Dual-TX MUSIM UE	Ericsson	discussion	NR_DualTxRx_MUSIM-Core

R2-2210422	eMUSIM Solutions	Sharp	discussion

R2-2210446	[Draft] LS  on DLUL interruption due to capability switching	vivo	LS out	NR_DualTxRx_MUSIM-Core	To:RAN4

R2-2210514	Discussion on R18 MUSIM Solutions	MediaTek Inc.	discussion	NR_DualTxRx_MUSIM-Core

R2-2210534	Possible solution for dual Rx/Tx MUSIM devices	DENSO CORPORATION	discussion	NR_DualTxRx_MUSIM-Core

R2-2210583	General soluion for Rel-18 MUSIM	LG Electronics	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210596	Analysis on dual Tx/Rx Multi-SIM	Lenovo Information Technology	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210730	Discussion on capability coordination for MUSIM	Samsung	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2209393	Considering on the Scheduling Gap Enhancement for the MR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210391	Discussion on MUSIM gap collision handling	vivo	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210394	Discussion on MUSIM gaps for a Dual-RX/Dual-TX UE	Ericsson	discussion	NR_DualTxRx_MUSIM-Core

R2-2210485	Band Conflict Issue and Mitigation for MUSIM	Apple	discussion	Rel-18	NR_DualTxRx_MUSIM-Core

R2-2210823	Report of [AT119bis-e][211][MUSIM] MUSIM solutions for Rel-18 (QC)	Qualcomm Incorporated	report

RAN4 #104e-bis

R4-2215469 Discussion on RRM requirements for Rel-17 MUSIM gaps	Xiaomi	discussion

R4-2215615 On R18 MUSIM enhancement - RRM	Apple	discussion

R4-2215725 Discussion on RRM requirements for Rel-17 MUSIM gaps	CMCC	discussion

R4-2215826 Discussion on RRM requirements for Rel-17 MUSIM gaps	OPPO	discussion

R4-2215969 Considerations on RRM requirements for R17 MUSIM gaps	vivo	discussion

R4-2216335 Discussion on RRM requirements for MUSIM gaps	Huawei, HiSilicon	discussion

R4-2216459 Discussion on MUSIM gaps	Ericsson	discussion

R4-2216513 Discussion on MUSIM requirements	Nokia, Nokia Shanghai Bell	discussion

R4-2216724 On requirements for Rel-17 MUSIM gaps	Qualcomm Incorporated	discussion

R4-2216761 Discussion on RRM requirements for MUSIM gaps	MediaTek inc.	discussion

R4-2216935 Email discussion summary for [104-bis-e][224] NR_DualTxRx_MUSIM	Moderator (Vivo)	other

R4-2217157 Email discussion summary for [104-bis-e][224] NR_DualTxRx_MUSIM	Moderator (Vivo)	other

R4-2217261 WF on RRM requirements for Rel-17 MUSIM gaps	Vivo	other

R4-2217262 LS on priority for Rel-17 MUSIM gaps	Vivo	LS out

RAN4 #105

R4-2218157 On R18 MUSIM - collisions between gaps and priority rules	Apple	discussion

R4-2218158 On R18 MUSIM - network A requirements	Apple	discussion

R4-2218159 On R18 MUSIM - network B requirements	Apple	discussion

R4-2218402 Discussion on collisions between gaps and priority rules for MUSIM gaps	CMCC	discussion

R4-2218516 On requirements for Rel-17 MUSIM gaps	Qualcomm Incorporated	other

R4-2218580 Discussion on collisions between gaps and priority rules for Rel-17 MUSIM gaps	Xiaomi	discussion

R4-2218581 Discussion on network A requirements for Rel-17 MUSIM gaps	Xiaomi	discussion

R4-2218582 Discussion on network B requirements for Rel-18 MUSIM gaps	Xiaomi	discussion

R4-2218684 LS on MUSIM gap priority	Apple	LS out

R4-2218804 On general aspects for RRM requirements for R17 MUSIM gaps	vivo	discussion

R4-2218805 On network A requirements for RRM requirements of MUSIM gaps	vivo	discussion

R4-2218806 On network B requirements for RRM requirements of MUSIM gaps	vivo	discussion

R4-2218807 On overhead and other issues for RRM requirements for R17 MUSIM gaps	vivo	discussion

R4-2218808 On collisions between gaps and priority rules for MUSIM gaps	vivo	discussion

R4-2218998 Discussion on collision between gap and priority rules	OPPO	other

R4-2218999 Discussion on network A requirements	OPPO	other

R4-2219000 Discussion on network B requirements	OPPO	other

R4-2219001 Discussion on other aspects for MUSIM gaps	OPPO	other

R4-2219309 Discussions on general issues in MUSIM gaps	Ericsson	discussion

R4-2219310 Discussions on collision between MUSIM gaps	Ericsson	discussion

R4-2219311 Discussions on NW-A’s requirement in MUSIM gaps	Ericsson	discussion

R4-2219312 Discussions on NW-B’s requirement in MUSIM gaps	Ericsson	discussion

R4-2219313 Discussions on other issues in MUSIM gaps	Ericsson	discussion

R4-2219554 Discussion on collision handling for MUSIM gaps	Huawei, HiSilicon	discussion

R4-2219555 Discussion on NW-A requirements with MUSIM gaps	Huawei, HiSilicon	discussion

R4-2219556 Discussion on NW-B requirements with MUSIM gaps	Huawei, HiSilicon	discussion

R4-2219557 Discussion on other issues related to MUSIM gaps	Huawei, HiSilicon	discussion

R4-2219887 Discussion on priority of MUSIM	Charter Communications, Inc	discussion

R4-2219890 Discussion on Collisions between gaps and priority rules	Nokia, Nokia Shanghai Bell	discussion

R4-2219891 Discussion on network A requirements	Nokia, Nokia Shanghai Bell	discussion

R4-2219892 Discussion on network B requirements	Nokia, Nokia Shanghai Bell	discussion

R4-2219893 Discussion on other aspects of MUSIM discussion	Nokia, Nokia Shanghai Bell	discussion

R4-2219922 Discussion on RRM requirements for MUSIM gaps collision handling	MediaTek inc.	discussion

R4-2219923 Discussion on NW A RRM requirements for MUSIM	MediaTek inc.	discussion

R4-2219924 Discussion on NW B RRM requirements for MUSIM	MediaTek inc.	discussion

R4-2220443 WF on NR Dual Tx/Rx Multi-SIM	Vivo	other

R4-2220444 LS on priority levels for MUSIM gaps	Vivo	LS out