3GPP TSG RAN Meeting #98-e                                                      RP-223133

Electronic Meeting, 12th – 16th December, 2022

Source:	CATT, GOHIGH

Title:	Discussion on WID scope of Rel-18 NR Sidelink Evolution

Agenda Item:	9.3.1.5

Document for:	Discussion and Decision

Introduction

The work item objectives for NR sidelink evolution had been revised and agreed in RAN#95-e [1]. Two issues are still pending for further decision in RAN plenary. These issues are regarding the decision about objective 1 and 3 in the WID:

To check in RAN#97 for objectives 1 and 3, taking into account the progress on objectives 2 and 4, aiming to have specification work for both objective 1 and 3.

The issue was further discussed in RAN#97-e [2], and another check was agreed to be held in RAN#98-e.

This paper discusses the progress of WI as well as how to proceed regarding the potential down-selection of the above objectives.

Discussions

To accommodate the request from different companies, and at the same time considering the available TU, the approved WID [1] postponed the discussion of the following two objectives.

To check in RAN#97 for objectives 1 and 3, taking into account the progress on objectives 2 and 4, aiming to have specification work for both objective 1 and 3. - Specify mechanism to support NR sidelink CA operation based on LTE sidelink CA operation [RAN2, RAN1, RAN4] (This part of the work is put on hold until further checking in RAN#97) - Support only LTE sidelink CA features for NR (i.e., SL carrier (re-)selection, synchronization of aggregated carriers, handling the limited capability, power control for simultaneous sidelink TX, packet duplication) - The work is limited to FR1 licensed spectrum and ITS band in FR1. - No specific enhancements of Rel-17 sidelink features with sidelink CA support. - This feature is backwards compatible in the following regards - A Rel-16/Rel-17 UE can receive Rel-18 sidelink broadcast/groupcast transmissions with CA for the carrier on which it receives PSCCH/PSSCH and transmits the corresponding sidelink HARQ feedback (when SL-HARQ is enabled in SCI) - Study and specify enhanced sidelink operation on FR2 licensed spectrum [RAN1, RAN2, RAN4] (This part of the work is put on hold until further checking in RAN#97) - Update evaluation methodology for commercial deployment scenario - Work is limited to the support of sidelink beam management (including initial beam-pairing, beam maintenance, and beam failure recovery, etc) by reusing existing sidelink CSI framework and reusing Uu beam management concepts wherever possible. - Beam management in FR2 licensed spectrum considers sidelink unicast communication only.

In RAN#97-e, the WID was further discussed, and the following conclusions were reached:

Conclusions: - For the Co-Ex objective, RAN1 continues the work on dynamic resource pool sharing based on existing agreements dnd WID with high priority for Type A devices and operating combination A. - Start the FR2 objective from RAN#97-e and focus only on updating evaluation methodology in 4Q 2022. Determine in RAN#98-e, whether to continue the study or study+specification work for FR2 until the end of R18. - For the CA objective, continue to put on-hold and determine whether it can be started in RAN#98-e.

So far, RAN1 has spent four WG meetings on the other two objectives, and the completion level of the current two objectives is not optimistic, considering that current discussion is mostly only touching high level guideline for further study. In fact, the progress on objective 2 (SL-U) and objective 4 (co-channel co-existence) in RAN1 is not as fast as they had been planned. The study on sidelink unlicensed and dynamic resource sharing for co-channel coexistence is still going on without clear time table for completion. It is anticipated that further discussion, which involves more detailed specifics will be more time consuming. Therefore, it is prudent to say that the originally assigned TU cannot accommodate more inclusion of new objectives.

The current status for this objective is the update of evaluation methodology is finished, after two working group meetings. There are three objectives running in parallel in each of previous two RAN1 meetings.

- Study and specify support of sidelink on unlicensed spectrum for both mode 1 and mode 2 where Uu operation for mode 1 is limited to licensed spectrum only [RAN1, RAN2, RAN4]

- Study and specify, if necessary, mechanism(s) for co-channel coexistence for LTE sidelink and NR sidelink including performance, necessity, feasibility, and potential specification impact if any [RAN1, RAN2, RAN4]

- Study and specify enhanced sidelink operation on FR2 licensed spectrum [RAN1, RAN2, RAN4] (Determine in RAN#98-e whether to continue the study or study + specification work for FR2 until the end of R18)

Base on the original work plan [4], the target for SL-U and coexistence are as follows:

For SL-U - RAN1#111 (November): - Complete the study on a set of feasible channel access types and features from NR-U that can be reused for SL-U - Continuation of channel access designs for SL-U and complete the framework design of channel access mechanisms - Continuation on any necessary changes for SL Mode 1 and Mode 2 resource allocations - Complete the study on all necessary SL PHY structure changes (including IRB design framework) - Complete the study on procedure changes due to channel access mechanisms For co-existence: - During the study phase (e.g. 2 meetings) - Study and identify dynamic resource sharing mechanisms to enable co-channel coexistence between LTE-V2X and NR-V2X, assuming ITS band - Based on the Rel-16 in-device coexistence framework - Evaluate performance difference and complexity between semi-static resource partitioning and dynamic resource sharing for co-channel coexistence - These two tasks can be done over the first two meetings (May and Aug 2022) and companies are to list their assumptions in their performance evaluation using existing NR-V2X simulation profiles. - Aiming for a conclusion to be drawn by the end of August meeting (RAN1#110) - If dynamic resource sharing is found beneficial, specify necessary PHY procedure / resource allocation enhancement for NR sidelink (e.g. 2 meetings) - Aiming for a simple solution with necessary details finalized by RAN1#111

A quick check against this plan shows that for both objectives the original target has not been achieved. It is estimated that at least two more WG meetings are needed to catch up with the plan. Given this progress, starting with new objectives is not desirable. To proceed, it is evident that some further down-scope has to be made. It is important to decide if CA can be started and if the study and specification of FR2 (objective 3) can be continued. With two TUs in RAN1 and one TU in RAN2, three parallel objectives in WG is the maximum capacity. Therefore, we have the following observation and proposals:

Observation: The progress and available TU of the WI cannot accommodate simultaneous conduction of all four objectives in the Rel-18 sidelink WID

Proposal 1:  CA in the original Rel-18 sidelink WID shall be postponed to future release.

Proposal 2:  Proceed with study of FR2 enhancement and check the progress in RAN#99 to determine if the specification phase needs to be further postponed.

Conclusion

In this contribution we discuss the progress of the WI and potential down scope required. We have the following observation and proposal.

Observation: The progress and available TU of the WI cannot accommodate simultaneous conduction of all four objectives in the Rel-18 sidelink WID

Proposal 1:  CA in the original Rel-18 sidelink WID shall be postponed to future release.

Proposal 2:  Proceed with study of FR2 enhancement and check the progress in RAN#99 to determine if the specification phase needs to be further postponed.

Reference

- RP-213678, “ New WID on NR sidelink evolution ”,  OPPO, LG

- RP-222691, “Draft report of electronic meeting RAN #97e”, ETSI MCC

- RP-221937, “Status report for WI NR sidelink evolution”, OPPO

- R1-2203981, “work plan for NR sidelink evolution”, OPPO, LGE