3GPP TSG RAN meeting #98-e								        	RP-223158

Online Meeting, December 12th-16th, 2022

## Status Report to TSG

Agenda item:			9.5.3.1

| WI / SI Name | New WID on NR Repeaters |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_repeaters-Perf |  |  |  |  |
| Unique ID | 900170 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222275 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2022 | Performance part: 12/2022 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN-4 |
| --- | --- | --- |
| Rapporteur | Name | Valentin Gheorghiu |
|  | Company | Qualcomm Incorporated |
|  | Email | vgheorgh@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

No TUs are needed for the baseband (RD) part so these are removed from the TU spreadsheet

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.2	RAN4

#### 2.2.1	Agreements

RAN4#104-bis-e

The discussion on the repeaters conformance took place in two e-mail threads, the summaries can be found in R4-2217477 and R4-2217511.

Further agreements on some of the test parameter/inputs were captured as follows:

WF on stimulus signal spectral purity requirements for FR1 and FR2 – R4-2217298

Agreement: Spectral purity requirements shall be specified for NR Repeater stimulus signal, further discuss the details with NR requirement as starting point with following options:

Option 1: Absolute power level

Option 2: Relative power e.g., ACP type

Companies are encouraged to provide their views and proposals on stimulus signal spectral purity requirements for RAN4#105 meeting (Nov. 14-18).

The following TPs for the conformance TSs were approved :

R4-2217293	TP to TS 38.115-1: Repeater output power (6.1, 6.2)

R4-2217296	TP for TS 38.115-1: scope and reference

R4-2217297	TP to TS 38.115-1: Measurement uncertainties and test requirements (4.1)

R4-2217300	TP for TS 38.115-2: Scope, reference and editorial changes

R4-2217301	Draft CR to TS 38.115-2 with updates and corrections

R4-2217302	TP to TS 38.115-2 – Annex I TRP measurement procedures

R4-2217308	TP to TS 38.115-2: Measurement uncertainties and test requirements (4.1)

R4-2217309	TP to TS 38.115-2: Annex B: Test tolerances and derivation of test requirements

R4-2217310	TP to TS 38.115-2: OTA output power (6.1, 6.2)

R4-2216038	CR to TS38.114: Emission test configuration (8.1)

The agreed TPs were merged in the draft TSs and agreed:

TS 38.115-1 v0.2.0 agreed in R4-2217299

TS 38.115-2 agreed in R4-2216568

RAN4#105

The discussion on the repeaters conformance before the meeting was summarized in R4-2220129.

Further agreements on the spectrum purity requirement were reached in R4-2220225

Agreements:

- The spectrum purity requirement shall be expressed as relative values

- The following requirements shall be used as a reference for spectrum purity requirements: ACLR and OBUE

- Testability for FR2 requirements:No testability constraints captured in the specification

The WF also contains tables with the requirements for all frequency ranges.

The following TPs for the conformance TSs were approved:

R4-2218486	Correction TP for TS 38.115-1

R4-2220225	WF for Repeater conformance test

R4-2220226	Draft CR to 38.115-1: Spectrum purity

R4-2220227	Draft CR to 38.115-2: Spectrum purity

R4-2220228	TP for TS 38.115-2 OTA Out of band gain requirements

R4-2220289	Maintenance TP for TS 38.115-2

R4-2220220	CR to TS38.114 repeater performance criteria

R4-2220221	CR to TS 38.114 NR repeater test configurations (4.5)

The agreed TPs were merged in the draft TSs and agreed as below. These will be presented for formal approval at RAN#98-e.

TS 38.115-1 v0.3.0 in R4-2218419

TS 38.115-2 v0.3.0 in R4-2219348

#### 2.2.2	Remaining Open issues

None

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #104-bis-e:

| R4-2215387 | TP for TS 38.115-1: scope and reference | CATT |
| --- | --- | --- |
| R4-2215388 | TP for TS 38.115-2: scope and reference | CATT |
| R4-2215389 | Discussion of remaining issues for FR2 MU | CATT |
| R4-2215791 | Discussion on test tolerance values of OOB Gain for FR2 repeater | NTT DOCOMO, INC. |
| R4-2216192 | NR Repeater stimulus signal | Nokia, Nokia Shanghai Bell |
| R4-2216193 | TP to TS 38.115-2 – Annex I TRP measurement procedures | Nokia, Nokia Shanghai Bell |
| R4-2216194 | Draft CR to TS 38.115-2 with updates and corrections | Nokia, Nokia Shanghai Bell |
| R4-2216407 | Spectrum purity requirements for FR2 | Ericsson |
| R4-2216408 | Draft CR to 38.115-2: Spectrum purity requirements | Ericsson |
| R4-2216500 | Repeater stimulus signal spectral purity annex | Keysight Technologies UK Ltd |
| R4-2216567 | TP for TS 38.115-2: Scope, reference and editorial changes | ZTE Corporation |
| R4-2216568 | TS 38.115-2 | ZTE Corporation |
| R4-2216837 | TP to TS 38.115-1: Measurement uncertainties and test requirements (4.1) | Huawei, HiSilicon |
| R4-2216838 | TP to TS 38.115-1: Repeater output power (6.1, 6.2) | Huawei, HiSilicon |
| R4-2216839 | TP to TS 38.115-1: Annex B: Environmental requirements for the repeater | Huawei, HiSilicon |
| R4-2216840 | TP to TS 38.115-1: Annex C: Test tolerances and derivation of test requirements | Huawei, HiSilicon |
| R4-2216841 | TP to TS 38.115-1: Annex E: Characteristics of interfering signals | Huawei, HiSilicon |
| R4-2216842 | TP to TS 38.115-2: Measurement uncertainties and test requirements (4.1) | Huawei, HiSilicon |
| R4-2216843 | TP to TS 38.115-2: OTA output power (6.1, 6.2) | Huawei, HiSilicon |
| R4-2216844 | TP to TS 38.115-2: Annex A: Environmental requirements for the repeater | Huawei, HiSilicon |
| R4-2216845 | TP to TS 38.115-2: Annex B: Test tolerances and derivation of test requirements | Huawei, HiSilicon |
| R4-2216846 | On the need for the Annex on Characteristics of interfering signals in TS 38.115-2 | Huawei, HiSilicon |
| R4-2216885 | Email discussion summary for [104-bis-e][301] NR_Repeater_RFMaintenance | Moderator (Nokia) |
| R4-2216886 | Email discussion summary for 1[04-bis-e][302] NR_Repeater_RFConformance_Part1 | Moderator (Huawei) |
| R4-2216887 | Email discussion summary for [104-bis-e][303] NR_Repeater_RFConformance_Part2 | Moderator (CATT) |
| R4-2217292 | TP to 38.115-1: EVM requirement | NEC |
| R4-2217293 | TP to TS 38.115-1: Repeater output power (6.1, 6.2) | Huawei, HiSilicon |
| R4-2217294 | TP to 38.115-1: ACRR requirement | NEC |
| R4-2217295 | TP to 38.115-1: ACLR requirement | NEC |
| R4-2217296 | TP for TS 38.115-1: scope and reference | CATT |
| R4-2217297 | TP to TS 38.115-1: Measurement uncertainties and test requirements (4.1) | Huawei, HiSilicon |
| R4-2217298 | WF on stimulus signal spectral purity requirements for FR1 and FR2 | Nokia |
| R4-2217299 | TS 38.115-1 v0.2.0 | CATT |
| R4-2217300 | TP for TS 38.115-2: Scope, reference and editorial changes | ZTE Corporation |
| R4-2217301 | Draft CR to TS 38.115-2 with updates and corrections | Nokia, Nokia Shanghai Bell |
| R4-2217302 | TP to TS 38.115-2 – Annex I TRP measurement procedures | Nokia, Nokia Shanghai Bell |
| R4-2217305 | TP to 38.115-2: OTA EVM requirement | NEC |
| R4-2217306 | TP to 38.115-2: OTA ACRR requirement | NEC |
| R4-2217307 | TP to 38.115-2: OTA ACLR requirement | NEC |
| R4-2217308 | TP to TS 38.115-2: Measurement uncertainties and test requirements (4.1) | Huawei, HiSilicon |
| R4-2217309 | TP to TS 38.115-2: Annex B: Test tolerances and derivation of test requirements | Huawei, HiSilicon |
| R4-2217310 | TP to TS 38.115-2: OTA output power (6.1, 6.2) | Huawei, HiSilicon |
| R4-2217477 | Email discussion summary for [104-bis-e][303] NR_Repeater_RFConformance_Part2 | Moderator (CATT) |
| R4-2217511 | Email discussion summary for 1[04-bis-e][302] NR_Repeater_RFConformance_Part1 | Moderator (Huawei) |
| R4-2216038 | CR to TS38.114 repeater clause 8.1 R17 | ZTE Corporation |

RAN4#105:

| R4-2220220 | CR to TS 38.114 repeater performance criteria R17 | ZTE Corporation |
| --- | --- | --- |
| R4-2220221 | CR to TS 38.114 Clause 4.5 | Ericsson |
| R4-2218419 | TS 38.115-1 v0.3.0 | CATT |
| R4-2218485 | Discussion of the remaining issues for repeater | CATT |
| R4-2218486 | Correction TP for TS 38.115-1 | CATT |
| R4-2218700 | TP for TS 38.115-2 OTA Out of band gain requirements | NTT DOCOMO, INC. |
| R4-2219347 | Maintenance TP for TS 38.115-2 | ZTE Corporation |
| R4-2219348 | TS 38.115-2 v0.3.0 | ZTE Corporation |
| R4-2219453 | Repeater stimulus signal spectral purity annex and TP | Keysight Technologies UK Ltd |
| R4-2219454 | Repeater EVM measurement | Keysight Technologies UK Ltd |
| R4-2219643 | Spectral purity for FR1 | Ericsson |
| R4-2219644 | Draft CR to 38.115-1: Spectrum purity | Ericsson |
| R4-2219645 | Spectrum purity for FR2 | Ericsson |
| R4-2219646 | Draft CR to 38.115-2: Spectrum purity | Ericsson |
| R4-2220225 | WF for Repeater conformance test | Ericsson |
| R4-2220226 | Draft CR to 38.115-1: Spectrum purity | Ericsson |
| R4-2220227 | Draft CR to 38.115-2: Spectrum purity | Ericsson |
| R4-2220228 | TP for TS 38.115-2 OTA Out of band gain requirements | NTT DOCOMO, INC. |
| R4-2220289 | Maintenance TP for TS 38.115-2 | ZTE Corporation |