3GPP TSG RAN meeting #98e   									RP-223179

Electronic Meeting, December 12-16, 2022

Status Report to TSG

Agenda item:			9.3.3.2

| WI / SI Name | Enhancement on NR QoE management and optimizations for diverse services |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_QoE_enh |  |  |  |  |
| Unique ID | 941008 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221803 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 30% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Pei Li |
|  | Company | China Unicom |
|  | Email | lip104@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#119-e (Aug 2022)

- QoE measurements in RRC_IDLE INACTIVE

	- No need to send LS to SA4 since RAN3 is already sending an LS.

- The gNB can send the QoE configuration for MBS broadcast service to UE by RRC message in RRC_CONNECTED via dedicated signalling. The UE stores the configuration for QoE and performs the application layer measurement for MBS broadcast service.

- The baseline principles for QoE measurement collection for MBS services in RRC_INACTIVE and RRC_IDLE states are:

1)  	The UE is configured with IDLE/INACTIVE QoE via RRC.

2)	The UE buffers the QoE reports generated while in RRC IDLE/INACTIVE state.

- When the UE moves to RRC_CONNECTED state, the UE sends the QoE measurements availability indication to the gNB.

- For buffering of QoE reports generated in RRC IDLE/INACTIVE state, RAN2 should discuss at least the minimal memory size requirement.

- Left-over from R17

	- Not treated in this meeting.

RAN2#119b-e (Oct 2022)

- QoE measurements in RRC_IDLE INACTIVE

- Not treated in this meeting.

- Left-over from R17

- From RAN2’s perspective, there is no further work for per-slice-based QoE measurement.

- The enhancement on UAI message to express the UE’s preference on QoE reporting configurations is not pursued.

- QoE reporting via unlicensed band is out of the WID scope.

- RAN2 can discuss event-based RVQoE, including possible options, benefits, spec impacts, and complexities based on company contributions.

- RAN2 can wait for RAN3 progress on enhancement to per-slice RAN visible QoE measurement.

- RAN2 needs to wait for the progress of RAN3 on RVQoE value.

- RAN2 to postpone the discussion of the QoE reporting enhancement for overload scenario to the next meeting (based on the progress of RAN3).

- To wait for RAN3 decision on granularity of priority.

- Add the QoS flow ID in the RVQoE report

- Support of QoE measurements for NR-DC

- Rel-18 QoE configuration may be created by MN or SN.

- Either SRB1 or SRB3 can be used for providing SN configuration to UE (at least for m-based QoE).

- In NR-DC scenario, both signalling-based and management-based QoE measurement collection shall be supported.

- RAN2 assumes that there is a unique ID for QoE configurations across MN and SN. This can be accomplished by MN-SN coordination (e.g. similar as was done with measIds for NR-DC)

- Use SRB4 as baseline for Rel-18 QoE.

RAN2#120 (Nov 2022)

- QoE measurements in RRC_IDLE INACTIVE

- Ask SA4 if we can use application layer information for QoE measurements in IDLE/INACTIVE the Rel-18 area scope given that the needed information requires cell knowledge.

- For buffering of QoE reports generated in RRC IDLE/INACTIVE state, RAN2 will make some assumptions on the minimal memory size requirement and the buffering layer. We can indicate these to SA4/SA5 to see if they think those assumptions are realistic.

- Ask SA4/5 on how network would handle reports based on when they were collected, and whether it matters how “old” they are.

- UE can be configured to do QoE measurements for MBS broadcast in all RRC states.

- As a baseline, UE does not trigger RRC Resume – RRC Setup just for the sake of reporting QoE.

- Left-over from R17

	- Not treated in this meeting.

- Support of QoE measurements for NR-DC

	- Not treated in this meeting.

2.2.2	Remaining Open issues

- FFS how does gNB determine which UEs can be configured with MBS QoE measurements

	- FFS if there is a new explicit indicator or new service type used for MBS QoE configuration in RRC_IDLE/RRC_INACTIVE. Wait for RAN3 progress and SA4 LS reply to RAN3.

- For buffering of QoE reports generated in RRC IDLE/INACTIVE state, FFS if AS layer is responsible for storing the QoE reports (as in Rel-17).

- FFS on whether to send the priority information 1) UE and gNB or 2) only to gNB.

- FFS on SRB selection for providing SN configurations requires additional MN-SN coordination.

- FFS how we can send QoE reports towards SN (e.g. only SRB4, define new SRB, reuse SRB3, split SRB). Discuss details in the next meeting.

- FFS whether there are cases where we deviate from the baseline that UE does not trigger RRC Resume – RRC Setup just for the sake of reporting QoE.

2.3	RAN3

2.3.1	Agreements

RAN3#117-e (Aug 2022)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- Both signalling based and management based QoE measurements in RRC INACTIVE/IDLE mode shall be supported in Rel-18.

	- UE handles area scope checking for QoE measurements in RRC INACTIVE/IDLE mode.

	- Whether UE AS layer or UE APP layer handle the area scope is to be discussed based on RAN2 progress.

	- Support MBS broadcast service INACTIVE/IDLE QoE first.

	- UE shall keep the QoE configuration for MBS broadcast service configured in RRC_CONNECTED even when UE switches to RRC_IDLE and RRC_INACTIVE.

	- No LS on INACTIVE/IDLE QoE will be sent from RAN3 to RAN2 in this meeting.

	- If the UE receives the configuration in RRC connected state, a common QoE configuration mechanism is used to support QoE measurement configuration pertaining to MBS broadcast service for all RRC states, where the Rel-17 QoE configuration mechanism is adopted as baseline.

- Support QoE for NR-DC

	- MN is responsible to configure the s-based QoE to UE.

	- For M-based QoE configuration in NR-DC, coordination between MN and SN is needed. Details are FFS.

	- If the M-based QoE configuration is received by the MN, the MN should make the decision on the UE selection and on which node sends the QoE configuration to the UE.

	- If the M-based QoE configuration is received only by the SN, whether the MN or the SN performs UE selection and sends the QoE configuration to the UE needs to be further discussed.

	- QoE reports can be transmitted to either MN or SN and the reporting leg (MCG or SCG) can be changed during the application session. Send LS to RAN2.

	- WA: If QoE reports are received by the SN, SN can forward the QoE reports to MCE directly.

	- RAN3 should discuss and clarify the scenarios for QoE reporting transmitted over SN. Which SRB can be used for QoE reporting in SN depend on RAN2.

	- WA: MN and SN can generate RVQoE configurations.

	- MN and SN should coordinate about configuring a dual-connected UE with RVQoE measurements. The details of the coordination are FFS.

	- WA: UE can send RVQoE report to MN, MN then forward the RVQoE report to SN if needed, and vice versa.

- Left-over from R17

	- Introduce the slice scope information in the configuration container, and send LS out to SA4.

	- Definition of RVQoE value needs cooperation with SA4.

	- UE should include QoS flow information in the RVQoE report to RAN.

	- QoS flow information should be introduced as an explicit IE in the RAN visible QoE report over F1.

- QoE Measurement For Inter-RAT Handover

	- None.

- LS Out

	- LS on new service types for NR QoE[49].

	- LS to RAN2 on RAN3 agreement of QoE reporting in NR-DC[50].

	- LS to SA4 on R18 enhancement of NR QoE[51].

RAN3#117bis-e (Oct 2022)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- Whether UE can only report the INACTIVE/IDLE QoE reports to gNB when the UE has entered to the RRC_CONNECTED due to other reasons is pending to RAN2 discussion.

	- RAN3 discuss the alignment between logged MDT and MBS QoE when basic solution for MBS QoE has been defined first.

	- RAN3 continues to discuss how to handle the QoE reports sent at new gNB when UE was in RRC_IDLE.

	- OAM should have the flexibility to collect QoE only in high mobility scenarios and/or in HSDN cells instead of collecting blindly.

- Support QoE for NR-DC

	- In DC, the UE switches the reporting leg based on indication from network, FFS on implicit or explicit way.

	- RAN3 should discuss which node can command the UE to switch the reporting leg.

	- Turn into an agreement the WA stating that, if QoE reports are received by the SN, the SN can forward the QoE reports to MCE directly.

	- If a node has configured the UE with QoE measurements, and the other node is receiving the QoE reports from the UE and forwarding them directly to the MCE, then: The node that has configured the UE with QoE measurements should indicate the QoE reference to the node that receives the reports and forwards them directly to MCE.

	- The MN can generate an RVQoE configuration for a UE.

	- The SN can generate an RVQoE configuration for a UE.

	- The MN can send an RVQoE configuration to the UE.

	- The MN can receive RVQoE reports directly from the UE.

	- The SN can receive RVQoE reports directly from the UE.

	- Turn the following WA into an agreement: “UE can send RVQoE report to the MN, the MN then forward the RVQoE report to the SN if needed, and vice versa”.

	- Agree to ensure that the RVQoE report is sent to the node(s) that provide the bearer(s) associated to the corresponding RVQoE measurement result in the RVQoE report.

	- The coordination between the MN and the SN should support at least the following (details to be further discussed):

- Coordination for configuring the UE.

- Coordination for establishing the SRB for receiving QoE/RVQoE reports.

- Indication about switching the reporting leg.

- Left-over from R17

	- QoS flow ID(s) should be included in the RAN visible QoE report collected at the UE.

	- DRB ID(s) should be transmitted over F1 as the QoS flow information in the RVQoE report.

	- RAN3 checks with SA4 on whether RVQoE value can reflect the overall situation of the experience of an ongoing service, with multiple QoE metrics taken into account, not limited to only RVQoE metrics.

	- RVQoE value is used by the RAN node for radio resource optimization, and can save on uplink RRC signaling, compared with transferring multiple QoE metrics (not only RAN visible QoE metrics).

	- In this release, slice information (e.g. S-NSSAI) is not included in RVQoE report.

	- WA: Introduce buffer level as a threshold-based trigger for RVQoE reporting.

- QoE Measurement For Inter-RAT Handover

	- None.

- LS Out

	- LS on RAN visible QoE value[104].

	- LS on including QoS flow information in the RAN visible QoE report over Uu[109].

RAN3#118 (Nov 2022)

- Support for New Service Type and RRC_INACTIVE/RRC_IDLE states

	- No enhancements on paging for the purpose of configuring UE with legacy QoE measurement for the RRC_IDLE/INACTIVE UEs. Legacy paging only for legacy QoE purpose is up to implementation.

	- Use the same set of parameters in QMC configuration for all RRC states.

	- RAN3 assumes that there is no need to request QoE measurements per UE RRC state.

	- WA: MBS service area can be expressed by QoE area scope IE, FFS on whether any enhancements of this IE are needed.

- Support QoE for NR-DC

	- In case of management-based QoE, the MN decides which node to perform the QoE measurement configuration, FFS which node (MN or SN) performs UE selection.

	- When MN configures a UE with m-based QoE, it may indicate to SN: the QoE Reference, the MCE IP address. FFS for other information (e.g., RRC ID) .

	- WA: SN can send an RVQoE configuration to the UE. FFS whether SN can send RVQoE configuration directly to UE via SRB3 or via split SRB1 or explicit over Xn (if MN can modify RVQoE).

- Left-over from R17

	- Turn the WA to agreement: Introduce buffer level as a threshold-based trigger for RVQoE reporting.

	- Do not introduce the threshold-based trigger for reporting playout delay for media startup.

	- The final list of topics that are to be discussed in Rel-18:

- RVQoE value (pending SA4 reply).

- Assistance information for handling of QoE reporting upon RAN overload.

- DU activation/deactivation/pause/resume of RVQoE reporting over F1.

- DU participation in assembling the RVQoE configuration.

- Event-based RVQoE reporting trigger.

- QoE Measurement For Inter-RAT Handover

	- None.

- LS Out

	- LS to SA4 on ID of MBS session in MBS QoE configuration[158].

2.3.2	Remaining Open issues

	- The following aspects shall be discussed by RAN2:

which layer(e.g. app, as layer) is responsible to keep configured QoE configuration for MBS broadcast service at ue side when ue is in rrc_idle.

how long UE shall keep the QoE configuration for MBS broadcast service.

	- The use case and advantages of specifying a new QoE configuration mechanism for QoE measurements in INACTIVE/IDLE RRC states should be further clarified.​

	- RAN3 waits for SA4 reply to further discuss any MBS service type.

	- Whether UE or CN stores the network instance of QoE configuration when UE in the RRC_IDLE state needs further discussion.

- Option 1 (CN-based solution): Old gNB stores the entire network instance QoE configuration at AMF before going to RRC_IDLE and new gNB retrieves the stored QoE configuration from AMF during reconnection.

- Option 2 (UE-based solution): New gNB doesn’t need to know the QoE configuration of old gNB upon reconnection. It is sufficient if new gNB is informed by UE via QoE report.

	- FFS on whether parameters, e.g. MBS session ID, MBS service area, etc. need to be included in MBS QoE configuration over NGAP.

	- FFS whether RAN add QoE reference as an explicit IE in QoE report from gNB to MCE.

	- Whether the UE can indicate the RRC state in the QoE report?

	- Confirm the following issues and further discuss the solution for these issues within?UE-based solution and CN-based solution: How the MBS broadcast QoE measurements can proceed after the UE switches from RRC_IDLE to RRC_CONNECTED.

	- Whether/how to handle the potential overriding issue for MBS broadcast QoE configurations after UE switches from RRC_IDLE to RRC_CONNECTED.

	- After UE switches from RRC_IDLE to RRC_CONNECTED, how does network retrieve the configured MBS broadcast QoE configuration related information.

	- Whether the UE can be instructed to indicate the RRC state in the QoE report will be discussed in next RAN3 meeting.

	- The following aspects on high speed scenario shall be discussed in next meeting:

- Whether a “HSDN wide indication” can be included in the Area Scope of QoE configuration (from OAM to gNB), instead of OAM being required to provide the whole list of HSDN cells.

- Whether the ‘high UE velocity’ indication can be added into the QoE configuration.

	- FFS on how to control which leg is used for transmission of QoE reports in NR-DC.

	- FFS on whether QoE reports can be transmitted over MCG and SCG simultaneously, i.e., whether split SRB can be used to transmit QoE reports in NR-DC?

	- FFS whether a common or independent RVQoE configuration for MN and SN is sent to the UE.

	- With respect to configuring the UE with RVQoE measurements, discuss how to address the fact that it is unknown in advance which of the two nodes carries the application session.

	- Discuss how the MN/SN can learn which of them carries the data for an application session subject to RVQoE measurements.

	- If SN selects the UE for m-based QMC, it shall notify MN. If MN selects the UE for m-based QMC, it shall notify SN. The content to be transferred is FFS.

	- FFS on the SN should notify the MN about an m-based QoE configuration received.

	- FFS on the content of the m-based QoE configuration.

	- FFS on whether it is UE associated or non-UE associated signalling or by OAM configuration. FFS whether the MN should notify the SN whether or not the UE is configured for m-based QMC.

	- If both MN and SN receive an m-based QoE configuration, the MN should decide on the UE selection and on which node sends the QoE configuration to the UE.

	- The issue is acked, and continue the discussion on how to enable that node that provide(s) bearers associated to the RVQoE report(s) participate in RVQoE configuration.

	- The node that received the QoE configuration from the AMF/OAM can send to the other node the list of available RVQoE metrics.

- FFS on how to ensure that the RVQoE report is sent to the node(s) that provide the bearer(s) associated to the corresponding RVQoE measurement result in the RVQoE report.

	- The coordination between the MN and the SN should support at least the following (details to be further discussed): Initiation by either the MN or the SN for m-QoE, by the MN for s-QoE.

	- When SN receives an m-based QoE measurement configuration, MN should be aware that SN has received an m-based QoE measurement configuration? Ensure that the MN is always notified that SN would like to configure an m-based QoE measurement?

	- Whether SN can send RVQoE configuration directly to UE via SRB3 or via split SRB1 or explicit over Xn (if MN can modify RVQoE).

	- The node which sends the initial RVQoE configuration to UE and the node which sends the legacy QoE configuration to UE should be the same?

	-  FFS whether MN can modify the SN generated RVQoE configuration

	- In case of management-based QoE, the MN decides which node to perform the QoE measurement configuration, FFS which node (MN or SN) performs UE selection.

	- When MN configures a UE with m-based QoE, it may indicate to SN: the QoE Reference, the MCE IP address. FFS for other information (e.g., RRC ID) .

	- RAN3 to further discuss whether RAN visible QoE value should be generated directly by UE App layer, and/or with other involvement, e.g., UE AS layer.

	- RAN3 to further discuss what RAN3 wants as a RAN visible QoE value, and the following aspects can be considered:

	- whether RAN visible QoE value is similar or different from MOS value defined in TS 26.909

	- other alternatives to define the RAN visible QoE value.

	- RAN3 to further discuss threshold-based triggers and event-based triggers for RAN visible QoE report, where the discussion should include but not limited to the clarification of the benefit of such triggers.

	- Further discuss whether the DU can activate/deactivate receiving the RAN visible QoE reports? Whether the DU can participate in assembling of RAN visible QoE configuration.

	- Further discuss whether OAM can send the priorities to NG-RAN for legacy QoE report.

	- RVQoE value is an objective/qualitative number, e.g., a number which ranges on 0-10, poor/medium/good.

	- Event-triggers is not considered for RVQoE values at current stage, which could be pending the discussion on RVQoE event-triggers.

	- FFS the benefit and necessity of introducing threshold-based triggers for reporting playout delay for media startup in RVQoE report.

	- FFS the benefit and necessity of event-based triggers of RVQoE.

	- Further discuss OAM sends priorities of QoE measurements to RAN as a reference.

	- Further discuss DU participation in assembling RVQoE configuration.

	- Further discuss DU (de)activates the receiving of the RVQoE reports.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#119-e

- R2-2208619	Work Plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	Rel-18	NR_QoE_enh

- R2-2207026	QoE measurement collection for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2207427	IDLE/INACTIVE Mode QoE Measurements and Reporting	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207532	Considerations on QoE measurements in RRC_IDLE and RRC_INACTIVE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207725	Discussion on QoE for MBS	Ericsson	discussion	Rel-17	NR_QoE_enh-Core

- R2-2207822	Discussion on MBS broadcast services	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207992	QoE measurements for MBS broadcast services	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208248	QMC enhancements for NR MBS	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208391	QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18

- R2-2208423	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208615	Discussion on Rel-18 QoE measurement	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208622	Discussion on MBS configuration and reporting for NR QoE in Rel-18	China Unicom	discussion	Rel-18	NR_QoE_enh

- R2-2207027	Discussion on Rel-17 leftover issues	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2207428	Views on Potential Enhancements of Existing QoE Features	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207533	Discussion on Rel-17 leftover features for QoE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207724	Discussion on rel-17 leftovers	Ericsson	discussion	Rel-17	NR_QoE_enh-Core

- R2-2207823	Discussion on Rel-17 leftover issues for QoE	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2207993	Support of left-over features from Rel-17	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208249	QMC enhancements for RAN overload	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208392	Timing information of measured samples	Samsung	discussion	Rel-18

- R2-2208616	Discussion on Rel-17 leftover issues for QoE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2208613	Recommended bitrate for XR services	MediaTek Beijing Inc.	discussion	Rel-18

- R2-2208629	On RAN visible QoE parameters for new services	China Telecom 	discussion

RAN2#119b-e

- R2-2209323	LS to SA4 on Rel-18 enhancement of NR QoE (R3-225227; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh	To:SA4	Cc:RAN2

- R2-2209330	LS to RAN2 on RAN3 agreement of QoE reporting in NR-DC (R3-225256; contact: China Unicom)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2

- R2-2210748	Revised work plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	Rel-18	NR_QoE-Core

- R2-2210754	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	Rel-18	NR_QoE-Core

- R2-2209784	Views on QoE Reporting for Overload Scenarios	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209830	Discussion on Rel-17 leftover features for QoE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209833	Discussion on Rel-17 leftover issues for QoE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209837	Event-based RAN visible QoE report	Samsung	discussion	Rel-18

- R2-2209845	Discussion on RAN visible QoE trigger event	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2210015	Discussion on Rel-17 leftover issues for QoE	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210204	Support of R17 left-over features	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210275	QMC enhancements for RAN overload	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210306	Discussion on rel-17 leftovers	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210573	Discussion on QoE Rel-17 leftover issues	China Telecom Corporation Ltd.	Discussion

- R2-2209785	Support of QoE in NR-DC	Apple	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209831	Discussion on support of QoE measurements for NR-DC	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209832	Discussion on Rel-18 QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2209838	Support of QoE measurements for NR-DC	Samsung	discussion	Rel-18

- R2-2209844	RAN2 issues to support QoE collection in NR-DC	Qualcomm Incorporated	discussion	NR_QoE_enh-Core

- R2-2210016	Discussion on QoE measurement in NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210205	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210274	QMC support on NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core	Late

- R2-2210307	Support of QoE in NR-DC	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2210752	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	Rel-18	NR_QoE-Core

- R2-2210813	Report of [AT119bis-e][204][QoE] Summary of Rel-17 leftovers for QoE (China Telecom)	China Telecom	report

RAN2#120

- R2-2211162	LS on RAN visible QoE value (R3-226014; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:SA4	Cc:RAN2

- R2-2211166	LS on including QoS flow information in the RAN visible QoE report over Uu (R3-226062; contact: Huawei)	RAN3	LS in	Rel-18	NR_QoE_enh-Core	To:RAN2	Cc:SA4, CT1

- R2-2212932	Revised Work plan for Rel-18 NR QoE Enhancement	China Unicom	Work Plan	Rel-18	NR_QoE-Core

- R2-2211450	Discussion on QoE measurement in RRC_IDLE and RRC_INACTIVE	Samsung	discussion	Rel-18

- R2-2211713	Discussions on QoE Measurements in IDLE/INACTIVE States	Apple	discussion	NR_QoE_enh-Core

- R2-2211800	QoE collection for IDLE and Inactive state	Qualcomm Incorporated	discussion	NR_QoE_enh

- R2-2212008	Discussion on QoE measurement in IDLE and INACTIVE state	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212192	Discussion on QoE measurements for MBS broadcast services	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212288	Discussion on QoE measurement in IDLE and INACTIVE	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212457	QMC enhancements for NR MBS	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core	Late

- R2-2212458	Discussion on support of QoE measurements in RRC_IDLE and RRC_INACTIVE	Lenovo	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212466	QoE measurements in NR-DC	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212635	Consideration on QoE measurement in RRC_IDLE and RRC_INATIVE	CMCC	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212795	Disucssion on QoE measurements in RRC_IDLE and RRC_INACTIVE	China Telecom	discussion

- R2-2212938	Discussion on QoE measurements in RRC_IDLE and INACTIVE states	China Unicom	discussion	Rel-18	NR_QoE-Core	R2-2210754

- R2-2211451	Discussion on QoE measurement for NR-DC	Samsung	discussion	Rel-18

- R2-2211714	QoE Reporting in NR-DC	Apple	discussion	NR_QoE_enh-Core

- R2-2211805	RAN2 issues to support QoE collection in NR-DC	Qualcomm Incorporated	discussion	NR_QoE_enh

- R2-2212009	Discussion on QoE measurement in NR-DC	CATT	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212193	Discussion on QoE measurements in NR-DC	Huawei, HiSilicon	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212289	Discussion on QoE measurement for NR-DC	ZTE Corporation, Sanechips	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212456	QMC support on NR-DC	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_QoE_enh-Core	Late

- R2-2212459	Discussion on support of QoE measurements for NR-DC	Lenovo	discussion	Rel-18	NR_QoE_enh-Core	Late

- R2-2212465	QoE configuration and reporting for RRC_INACTIVE and RRC_IDLE states	Ericsson	discussion	Rel-18	NR_QoE_enh-Core

- R2-2212754	QoE reporting continuity in NR-DC	LG Electronics Inc.	discussion	Rel-18

- R2-2212940	Discussion on QoE configuration and reporting for NR-DC	China Unicom	discussion	Rel-18	NR_QoE-Core

RAN3#117-e

- R3-224360	QMC Support for New Services and High-Mobility Scenarios	Ericsson

- R3-224361	QoE and RVQoE Measurement Support for MBS	Ericsson

- R3-224362	The Support for QoE and RVQoE Measurement and Reporting in NR-DC Scenarios	Ericsson

- R3-224363	The Enhancements of RAN Visible QoE Measurements and Reporting	Ericsson

- R3-224364	The Enhancements of QMC Rel-17 Features	Ericsson

- R3-224416	Discussion on the objectives of QoE enhancements	Lenovo

- R3-224417	QoE measurement configuration and collection in RRC_INACTIVE and RRC_IDLE	Lenovo

- R3-224418	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-224419	QoE measurement in NR-DC	Lenovo

- R3-224420	(TP to TS 38.420) Support of QoE measurement in NR-DC	Lenovo

- R3-224457	On support of QMC for MBS and other service types surviving idle mode	Nokia, Nokia Shanghai Bell

- R3-224458	On support for QMC in NR-DC	Nokia, Nokia Shanghai Bell

- R3-224459	Initial observations on QMC support for Augmented Reality	Nokia, Nokia Shanghai Bell

- R3-224460	QMC enhancements for RAN overload	Nokia, Nokia Shanghai Bell

- R3-224589	Discussion on the support of R17 left-over features	Huawei

- R3-224610	QoE for new service types and high mobility scenarios	Qualcomm Incorporated

- R3-224611	QoE in RRC_IDLE and RRC_INACTIVE for MBS broadcast service	Qualcomm Incorporated

- R3-224612	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-224613	Enhancements to RAN visible QoE	Qualcomm Incorporated

- R3-224758	Discussion on QMC in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-224759	Discussion on QoE in NR-DC	Xiaomi

- R3-224760	Discussion on RVQoE value	Xiaomi

- R3-224761	Discussion on event-triggered RVQoE	Xiaomi

- R3-224788	Discussion on NR QoE for new service type	CATT

- R3-224789	Discussion on NR QoE in RRC_INACTIVE/ RRC_IDLE states	CATT

- R3-224790	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-224791	Discussion on Support for RAN visible QoE in NR-DC	CATT

- R3-224792	Discussion on Left-over issues	CATT

- R3-224839	NR QoE Discussion on left over from R17	Samsung

- R3-224840	NR QoE Discussion on support for new service type and RRC inactive-idle state	Samsung

- R3-224841	NR QoE Discussion on support for NR-DC	Samsung

- R3-224842	Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-224864	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-224865	Discussion on QoE measurement in NR-DC	China Unicom

- R3-224866	Further discussion on R17 leftover issues	China Unicom

- R3-224869	Draft LS for R17 leftover issues	China Unicom

- R3-224875	Discussion on INACTIVE/IDLE QoE	ZTE Corporation

- R3-224876	Discussion on new service types and high mobility scenario	ZTE Corporation

- R3-224886	General considerations on R18 QoE enhancements	Huawei

- R3-224887	[Draft] LS to SA4 on R18 enhancement of NR QoE management and optimizations for diverse services	Huawei

- R3-224888	Initial discussions on the support of QoE measurement  in RRC_INACTIVE and RRC_IDLE states for MBS service	Huawei

- R3-224889	Discussions on the support for QoE in NR-DC	Huawei

- R3-224936	Discussion on the configuration and reporting of QoE and RVQoE in NR-DC	ZTE

- R3-224937	Discussion on MDT alignment and continuity in NR-DC	ZTE

- R3-224938	Discussion on R17 QoE left-over issues	ZTE

- R3-225010	CB: # QoE1_Inactive_Idle - Summary of email discussion	ZTE - moderator

- R3-225011	CB: # QoE2_NRDC - Summary of email discussion	China Unicom - moderator

- R3-225012	CB: # QoE3_Others - Summary of email discussion	Huawei - moderator

- R3-225255     LS on new service types for NR QoE

- R3-225256     LS to RAN2 on RAN3 agreement of QoE reporting in NR-DC

- R3-225227     LS to SA4 on R18 enhancement of NR QoE

RAN3#117bis-e

- R3-225331	QMC Support for High-Speed Mobility Scenarios	Ericsson

- R3-225334	Enhancements of Rel-17 QMC	Ericsson

- R3-225410	QMC in RRC_INACTIVE and RRC_IDLE for MBS	Qualcomm Incorporated

- R3-225411	QoE enhancements for high mobility scenarios	Qualcomm Incorporated

- R3-225412	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-225413	MDT-QoE alignment and QoE measurement continuity in mobility scenarios in NR-DC	Qualcomm Incorporated

- R3-225414	Enhancements to RAN visible QoE	Qualcomm Incorporated

- R3-225430	NR QoE Discussion on support for new service type and RRC inactive-idle state	Samsung

- R3-225431	NR QoE Discussion on support for NR-DC	Samsung

- R3-225432	Discussion on QoE enhancement of R17 left-over features	Samsung

- R3-225478	QoE for RRC_INACTIVE/RRC_IDLE states	Lenovo

- R3-225479	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-225480	QoE measurement in NR-DC	Lenovo

- R3-225481	(TP to TS 38.420) Support of QoE measurement in NR-DC	Lenovo

- R3-225557	QoE and RVQoE Measurement Support for MBS	Ericsson

- R3-225558	The Support for QoE and RVQoE Measurement and Reporting in NR-DC Scenarios	Ericsson

- R3-225559	Enhancements of RAN Visible QoE Measurements and Reporting	Ericsson

- R3-225589	Enhancements to legacy framework for support of QMC for MBS	Nokia, Nokia Shanghai Bell

- R3-225590	Handling of QMC configuration for NR-DC	Nokia, Nokia Shanghai Bell

- R3-225591	QMC enhancements for RAN overload	Nokia, Nokia Shanghai Bell

- R3-225689	Further discussion on the support of R17 left-over features	Huawei

- R3-225690	[DRAFT] LS on RAN visible QoE value	Huawei

- R3-225746	Discussion on QoE configuration in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-225747	Discussion on QoE in NR-DC	Xiaomi

- R3-225748	Discussion on RVQoE value	Xiaomi

- R3-225749	Discussion onRVQoE Reporting	Xiaomi

- R3-225763	Discussion on NR QoE for new service type	CATT

- R3-225764	Discussion on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-225765	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-225766	Discussion on Support for RV-QoE in NR-DC	CATT

- R3-225767	Discussion on Left-over issues	CATT

- R3-225819	Discussion on QoE configuration and reporting in NR-DC	ZTE, China Telecom

- R3-225820	Diccussion on RVQoE configuration and reporting in NR-DC	ZTE, China Telecom

- R3-225821	stage-2 TP to BL CR of 37.340 on QoE in NR-DC	ZTE, China Telecom

- R3-225822	Discussion on  R17 QoE left issues	ZTE, China Telecom, China Unicom

- R3-225823	TP to BL CR of 38.473 on RAN visible QoE	ZTE, China Telecom, China Unicom

- R3-225824	TP to BL CR of 38.401 on RAN visible QoE	ZTE, China Telecom, China Unicom

- R3-225836	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-225837	Discussion on QoE measurement in NR-DC	China Unicom

- R3-225838	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-225840	Further discussion on R17 leftover issues	China Unicom

- R3-225841	Further  discussions on the support of QoE measurement  in RRC_INACTIVE and RRC_IDLE states for MBS service	Huawei

- R3-225842	CR on the support of QoE measurement enhancements to 38.413	Huawei

- R3-225843	Further discussions on the support for QoE in NR-DC	Huawei

- R3-225871	discussion on QoE high speed scenario	ZTE, China Telecom

- R3-225872	discussion on MBS broadcast QoE config and reporting	ZTE, China Telecom

- R3-225913	CB: # QoE1_Inactive_Idle - Summary of email discussion	China Unicom - moderator

- R3-225914	CB: # QoE2_NRDC - Summary of email discussion	Ericsson - moderator

- R3-225915	CB: # QoE3_Others - Summary of email discussion	ZTE - moderator

- R3-225960	CB: # QoE1_Inactive_Idle - Summary of email discussion	China Unicom - moderator

- R3-225961	CB: # QoE2_NRDC - Summary of email discussion	Ericsson - moderator

- R3-225962	CB: # QoE3_Others - Summary of email discussion	ZTE - moderator

- R3-226014	LS on RAN visible QoE value	Huawei

- R3-226015	LS on including QoS flow information in the RAN visible QoE report over Uu	Huawei

- R3-226027	TP to BL CR of 38.473 on RAN visible QoE	ZTE, China Telecom, China Unicom, Samsung

- R3-226028	TP to BL CR of 38.401 on RAN visible QoE	ZTE, China Telecom, China Unicom, Samsung

- R3-226051	TP to BL CR of 38.473 on RAN visible QoE	ZTE, China Telecom, China Unicom, Samsung, Ericsson

- R3-226062	LS on including QoS flow information in the RAN visible QoE report over Uu	Huawei

- R3-226087	(BLCR to 38.401) Enhancement on NR QoE	Samsung

- R3-226088	(BLCR to 38.473) Enhancement on NR QoE	ZTE

RAN3#118

- R3-226109	(BLCR to 38.401) Enhancement on NR QoE	Samsung

- R3-226110	(BLCR to 38.473) Enhancement on NR QoE	ZTE

- R3-226208	Handling of MBS QMC context in idle mode	Nokia, Nokia Shanghai Bell

- R3-226209	Discussion on high mobility scenarios	Nokia, Nokia Shanghai Bell

- R3-226210	Cost/benefit of m-based QMC configuration in the SN	Nokia, Nokia Shanghai Bell

- R3-226211	Discussion on RVQoE reports for DC	Nokia, Nokia Shanghai Bell

- R3-226425	QoE for RRC_INACTIVE/RRC_IDLE states	Lenovo

- R3-226426	(TP to 38.423 & 38.420) Support of QoE measurement in RRC_INACTIVE	Lenovo

- R3-226427	QoE measurement in NR-DC	Lenovo

- R3-226428	(TP to TS 38.420&423) Support of QoE measurement in NR-DC	Lenovo

- R3-226463	QoE and RVQoE Measurement Support for MBS	Ericsson

- R3-226464	QMC Support for High Mobility Scenarios	Ericsson

- R3-226465	The Support for QoE and RVQoE Measurements and Reporting in NR-DC Scenarios	Ericsson

- R3-226466	Enhancements of RAN Visible QoE Measurements and Reporting	Ericsson

- R3-226467	On the OAM-set Priorities for QoE Reporting	Ericsson

- R3-226518	QMC in RRC_INACTIVE and RRC_IDLE for MBS	Qualcomm Incorporated

- R3-226519	QoE enhancements for high mobility scenarios	Qualcomm Incorporated

- R3-226520	Support for QoE in NR-DC	Qualcomm Incorporated

- R3-226521	MDT-QoE alignment and QoE measurement continuity in mobility scenarios in NR-DC	Qualcomm Incorporated

- R3-226522	Enhancements to RAN visible QoE	Qualcomm Incorporated

- R3-226554	Discussion on NR QoE in RRC_INACTIVE/RRC_IDLE states	CATT

- R3-226555	Discussion on Support for legacy QoE in NR-DC	CATT

- R3-226556	(TP to BLCR for TS38.423) Support for legacy QoE in NR-DC	CATT

- R3-226557	Discussion on Support for RV-QoE in NR-DC	CATT

- R3-226558	Discussion on Left-over issues	CATT

- R3-226592	Further discussion on QMC for MBS and RRC state	Samsung

- R3-226593	Further discussion on support of NR-DC	Samsung

- R3-226606	Further discussions on the support of MBS QoE	Huawei

- R3-226607	Further discussions on the support for QoE in NR-DC	Huawei

- R3-226608	(TP for NR_QoE BLCR for 38.300) on QoE measurement enhancements	Huawei

- R3-226609	(TP for NR_QoE BLCR for 37.340) on QoE measurement in NR-DC	Huawei

- R3-226626	Further discussion on the support of R17 left-over features	Huawei

- R3-226702	Consideration for QMC in RRC_IDLE and RRC_INACTIVE	CMCC

- R3-226719	Discussion on QoE configuration and reporting in NR-DC	ZTE

- R3-226720	Discussion on MDT alignment and Mobility in NR-DC	ZTE

- R3-226721	Discussion on R17 QoE left-over issues	ZTE

- R3-226725	Discussion on QoE configuration in RRC_INACTIVE RRC_IDLE states	Xiaomi

- R3-226726	Discussion on QoE in NR-DC	Xiaomi

- R3-226727	(Draft CR for TS 38.300) Introduction of QoE configuration in NR-DC	Xiaomi

- R3-226728	Discussion on RVQoE	Xiaomi

- R3-226747	[Draft] LS to RAN2 on MBS QoE	ZTE

- R3-226748	Discussion on INACTIVE IDLE QoE and high speed scenario	ZTE

- R3-226760	Update Workplan for Rel-18 NR QoE Enhancement	China Unicom

- R3-226761	Discussion on QoE measurement in RRC_INACTIVE and RRC_IDLE states	China Unicom

- R3-226762	Discussion on QoE measurement in NR-DC	China Unicom

- R3-226763	Further discussion on R17 leftover issues	China Unicom

- R3-226916  LS to SA4 on ID of MBS session in MBS QoE configuration RAN3