3GPP TSG RAN meeting #98-e									RP-223215

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			13.4.1

| WI / SI Name | UE Conformance - New Rel-17 NR licensed bands and extension of existing NR bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_lic_bands_BW_R17-UEConTest |  |  |  |  |
| Unique ID | 900055 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202567 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: December.2022 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The work plan was updated in [1]. The work plan shows current completion status for each new Rel-17 NR band and for each channel bandwidth extension of existing bands. The completeness status for rel-17 new license band and CBW extensions will be traced via PRD 21.

Note: Some bands/CBW extensions are indicated not completed in [1]. The remaining not completed bands/CBW extensions will be handled by maintenance pending industry interest.

At RAN5#97 18 CRs were agreed. CBW extensions were completed at RAN5#97 for:

- n1 (adding CBW 45 MHz)

- n79 (adding CBW 10 MHz and 20 MHz).

- n3 (adding CBW 50MHz)

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan and status:

- R5-226872	WP of New Rel-17 NR licensed bands and extension of existing NR bands

CRs TS 38.508-1:

- R5-226727	Update of test frequency for n3 R17 CBW, China Unicom

- R5-227701	Update of test frequency for n8 R17 CBW 35MHz, China Unicom, Keysight

- R5-227702	Adding test frequencies for n79 new CBW 10MHz and 20MHz, Huawei, Hisilicon

- R5-226864	Updating test channel bandwidths for n79, Huawei, Hisilicon

- R5-227087	Addition of locationAndBandwidth for BW 35 MHz, Anritsu

- R5-227110	Test frequencies updates for band n25, Keysight technologies UK Ltd

- R5-227111	Test frequencies updates for band n66, Keysight technologies UK Ltd

- R5-226863	Updating signalling test frequencies for n79 20MHz CBW, Huawei, Hisilicon

CRs TS 38.521-1:

- R5-226866	Updating Spectrum emission mask for UL MIMO for 45MHz CBW, Huawei, Hisilicon

- R5-227905	Updating AMPR for NS_49 for 45MHz CBW, Huawei, Hisilicon

- R5-227906	Updating Additional Spurious emission testing for NS_49 for 45MHz, Huawei, Hisilicon

- R5-227079	Correction to DFT-s RB allocation for CBW 45 MHz, Anritsu

- R5-227102	Updates to common uplink configuration, Keysight technologies UK Ltd

- R5-227237	Update CBW 35MHz for n3, n8 into TC 6.3.1, 6.3.2 and 6.3.3.6, China Unicom

- R5-227246	Update CBW 35MHz into clause 6.5.1, China Unicom

- R5-227758	Updating REFSENS testing for n79 new CBW, Huawei, Hisilicon

- R5-226722	General updates of clause 5 for R17 new CBW configurations, China Unicom, Huawei, Hisilicon

CRs TR 38.905:

- R5-227904	Updating TP analysis for NS_49, Huawei, Hisilicon, MediaTek

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template