3GPP TSG RAN meeting #98-e									RP-223217

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			13.4.5

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202568 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2023 (+12 months) |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

21 CRs were agreed during RAN5#97 meeting. The completeness status for band configurations will be traced via PRD 21.

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General paper

- R5-226874	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

TS 38.508-1 CRs:

- R5-226367	Removal of Test freqs for R17 pending CADC configs from cl 4.3.1, CMCC

- R5-227084	Update to offsetToCarrier for DC_21A_n28A, Anritsu, NTT DOCOMO INC., Ericsson

- R5-227275	Introduction of CA_n48A-n77A and CA_n71A-n77A configurations, Dish Network

- R5-226894	Update of n28 test frequencies for DC_21A_n28A in clause 6.2.3.1, Ericsson

TS 38.508-2 CR:

- R5-227276	Introduction of CA_n48A-n77A and CA_n71A-n77A baseline capabilities, Dish Network

TS 38.521-1 CRs:

- R5-226015	Corrections and additions of Rel-17 band combinations in NR CA spurious emission UE co-existence test case 6.5A.3.2.1, Ericsson

- R5-227221	Corrections and additions of Rel-17 band combinations in NR CA general spurious emission test case 6.5A.3.1, Ericsson

- R5-227761	Introduction of CA_n71A-n77A Transmitter power requirements, Dish Network

- R5-227918	Introduction of CA_n71A-n77A Spurious emissions requirements, Dish Network

- R5-227732	Removal of R17 FR1 pending CA configs from cl 7, CMCC

- R5-227301	Introduction of CA_n48A-n77A and CA_n71A-n77A Rx requirements, Dish Network

- R5-226363	Removal of R17 FR1 pending CA configs from cl 5, CMCC

- R5-226729	General updates of clause 5 for R17 CADC configurations, China Unicom, Dish Network

TS 38.521-3 CRs:

- R5-226750	Clean-up pending R17 configurations in clause 6, Bureau Veritas

- R5-227289	Corrections on test configuration table in spurious emission band UE co-existence for Rel-17 inter-band EN-DC configuration, ZTE Corporation

- R5-227790	Update some frequency selections in test configuration table, Verizon Switzerland AG

- R5-226747	Clean-up pending R17 configurations in clause 5	, Bureau Veritas

TS 38.905 CRs:

- R5-227714	Update TP analysis for reference sensitivity frequency selections, Verizon Switzerland AG

- R5-226589	Update test frequency for DC_5A_n77A, Qualcomm Korea

- R5-227228	Update of spurious emission TP analysis for Rel-17 NR CA configuration CA_n48A-n71A, Ericsson

- R5-227727	Introduction of CA_n48A-n77A and CA_n71A-n77A test point analyses, Dish Network

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time