3GPP TSG RAN meeting #98-e								     RP-223220

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			13.4.21

| WI / SI Name | UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_MBS_5MBS_5MBUSA-UEConTest |  |  |  |  |
| Unique ID | 950061 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220423 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2023 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 19% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ya Zhao |
|  | Company | Huawei Technologies. Co., Ltd |
|  | Email | zhaoya@hisilicon.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The overall completion level has reached 19% (+9%), 21 CRs were agreed at this meeting.

Work plan:

-	The Work plan is updated in [1].

Common test environment:

-	Update of configuration of system information blocks for SIB20 and SIB21 for MBS Broadcast TC in [3].

-	Update of DNN configuration for PDU session associated with MBS Multicast session in [8].

-	Update of Procedure for MBS Multicast session join and session establishment in [9];

-	Update of Radio resource control information elements for MBS in [6],[10].

-     Add new PICS for MBS TC in [11].

-	Update of MBS IE in [4]-[5].

UE specific testing functions:

-	Update Test loop mode C for MBS in [2],[12].

Test case:

-    Add 6 MBS Broadcast test cases in [13]-[18].

-    Add 3 MBS Multicast test cases in [19]-[21].

-    Add test applicability for MBS test cases in [22].

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | R5-227124 | WP of UE Conformance - NR Multicast and Broadcast Services including CT and SA aspects after RAN5 97 | Huawei, Hisilicon |
| --- | --- | --- | --- |
| [2] | R5-227507 | Update of CLOSE UE TEST LOOP message | Huawei, Hisilicon |
| [3] | R5-227138 | Update of configuration of system information blocks for MBS Broadcast TC | Huawei, Hisilicon |
| [4] | R5-227139 | Update of MBS IE CFR-ConfigMCCH-MTCH | Huawei, Hisilicon |
| [5] | R5-227508 | Update of MBS IE TMGI | Huawei, Hisilicon |
| [6] | R5-227509 | Update of Radio resource control information elements for Broadcast MBS TC | Huawei, Hisilicon |
| [7] | R5-227142 | Editoral correction of physical layer parameters for scheduling of MBS | Huawei, Hisilicon |
| [8] | R5-227510 | Update of DNN configuration for PDU session associated with MBS Multicast session | Huawei, Hisilicon |
| [9] | R5-227511 | Update of Procedure for MBS Multicast session join and session establishment | Huawei, Hisilicon |
| [10] | R5-227512 | Update of Radio resource control information elements for Multicast MBS TC | Huawei, Hisilicon |
| [11] | R5-227513 | Addition of PICS for MBS TC | Huawei, Hisilicon |
| [12] | R5-227514 | Update of Loop Mode C for MBS TC | Huawei, Hisilicon |
| [13] | R5-227130 | Addition of MBS Broadcast TC 14.1.1.1-acquire MCCH information after enter a Cell providing SIB20 | Huawei, Hisilicon |
| [14] | R5-227131 | Addition of MBS Broadcast TC 14.1.2.1-frequency prioritization for Cell reselection | Huawei, Hisilicon |
| [15] | R5-227132 | Addition of MBS Broadcast TC 14.1.2.2-MBS Interest Indication-interfreq | Huawei, Hisilicon |
| [16] | R5-227133 | Addition of MBS Broadcast TC 14.1.2.3-MBS Interest Indication-intrafreq | Huawei, Hisilicon |
| [17] | R5-227134 | Addition of MBS Broadcast TC 14.1.3.1-Harq | Huawei, Hisilicon |
| [18] | R5-227135 | Addition of MBS Broadcast TC 14.1.3.2-DRX | Huawei, Hisilicon |
| [19] | R5-227515 | Addition of MBS Multicast TC 14.2.1.1.1-PTM transmission and PTP transmission | Huawei, Hisilicon |
| [20] | R5-227516 | Addition of MBS Multicast TC 14.2.1.1.4-PTM retransmission for multicast | Huawei, Hisilicon |
| [21] | R5-227517 | Addition of MBS Multicast TC 14.2.1.1.5-PTP retransmission for multicast | Huawei, Hisilicon |
| [22] | R5-227153 | Addition of test applicablity for MBS TC | Huawei, Hisilicon |

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template