3GPP TSG RAN meeting #98-e									RP-223344

Electronic Meeting, December 12-16, 2022

Status Report to TSG

Agenda item:			9.2.13

| WI / SI Name | NR BS RF requirement evolution |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_BS_RF_evo |  |  |  |  |
| Unique ID | 950069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222501 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2023 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 50 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#104-bis-e

13 contributions were submitted to RAN4#104-bis-e. The email discussion summary can be found in [1].

The following agreements were made at RAN4#104-bis-e.

WF on definition of FR2-1 multi-band BS	 was approved in [2].

WF on feasibility of FR2-1 multi-band BS was approved in [3].

WF on requirements of FR2-1 multi-band BS was approved in [4].

TP for deployment scenarios was approved in [5].

RAN4#105-e

17 contributions were submitted to RAN4#105. The topic summary can be found in [6].

The following agreements were made at RAN4#105.

TR 38.877 v0.1.0 was agreed in [7].

WF for the feasibility study on FR2 multi-band RIB was approved in [8].

TP for requirements of FR2-1 multi-band BS was approved in [9].

TP on definition of FR2-1 multi-band BS was approved in [10].

2.4.2	Remaining Open issues

- Feasibility of FR2 multi-band BS

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#104-bis-e

- R4-2217489	Email discussion summary for [104-bis-e][307] FS_NR_BS_RF_evo	Moderator (Huawei)

- R4-2217450	WF on definition of FR2-1 multi-band BS	CATT

- R4-2217451	WF on feasibility of FR2-1 multi-band BS	Huawei

- R4-2217452	WF on requirements of FR2-1 multi-band BS	Nokia

- R4-2217502	TP for deployment scenarios	Huawei, HiSilicon

RAN4#105

- R4-2220133	Summary for [105][307] FS_NR_BS_RF_evo	Moderator (Huawei)

- R4-2219148	TR 38.877 v0.1.0	Huawei, HiSilicon

- R4-2220249	WF for the feasibility study on FR2 multi-band RIB	Huawei

- R4-2220294	TP to TR 38.877: Requirements of FR2-1 multi-band BS	Nokia, Nokia Shanghai Bell

- R4-2220295	TP for TR 38.877: On definition of FR2-1 multi-band BS in clause 6.1	CATT, Huawei

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template