3GPP TSG RAN meeting #98-e									RP-223376

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			9.2.2

| WI / SI Name | Study on UE support of regionally-defined subsets of an NR band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_subset_band_support |  |  |  |  |
| Unique ID | 960092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221872 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2023 03/2023 | Core part: mm/yyyy | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 50 % | Core part: xx% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Note:  Due to typographical error, the study item target completion date was erroneously indicated as 12/2023 instead of the intended 12/2022 in RP-222222.  The new target completion date as of RAN #98-e is now recommended to be 03/2023 to complete the remaining open issues as detailed below.

Source:

| Leading WG |  | TSG RAN |
| --- | --- | --- |
| Rapporteur | Name | Gene Fong |
|  | Company | Qualcomm Incorporated |
|  | Email | gfong@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | N/A |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 2.6	RAN

#### 2.6.1	Agreements

RAN #97e

Skeleton TR [4] agreed, TR 38.893 v0.0.1

TP on root cause [9] was agreed

TP on other issues related to UE certification and roaming [10] was agreed

Solutions using new bands or new band numbers as well as solutions not using new bands or band numbers were discussed, but agreement not yet reached.

RAN #98e

Some discussion still on roaming and legacy UE’s.  Extensive discussion on potential solutions including new bands, new band numbers, new signaling implicit or explicit, UE implementation based solutions.

Although proposed and discussed throughout the meeting until the extended round, TP’s were NOT agreed on potential solutions [12], [17].  Although not agreed, these could serve as the basis for starting discussions at RAN #99.  The TR 38.392 was not updated in RAN #98e since no TP’s were agreed.

#### 2.6.2	Remaining Open issues

While a list of potential solutions has been extensively discussed, companies have not been able to agree on the details.  Moreover, companies have not yet discussed and agreed upon a recommendation and downselection of these potential solutions.  One quarter extension of the study item is needed to complete.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

From RAN #97-e

- RP-222570, “Email discussion summary for [97e-10-R18-Regional-Subsets-Bands],” Moderator (Qualcomm Incorporated)

- RP-222177, “Text proposal for Study on UE support of regionally-defined subsets of an NR band,” Apple

- RP-222210, “TP for TR38.xxx Band Subsets; Root cause and New band number,” T-Mobile USA Inc.

- RP-222221, “TR 38.893 V0.0.1: Study on UE support of regionally-defined subsets of an NR band,” Qualcomm Incorporated

- RP-222223, “TP for TR 38.893: Views on UE support of regionally-defined subsets of an NR band,” Qualcomm Incorporated

- RP-222365, “On UE support of regionally-defined bands,” Nokia, Nokia Shanghai Bell

- RP-222368, “Generic solution for n77-like issues,” Ericsson

- RP-222510, “Discussion on UE support of regionally-defined subsets of an NR band,” Huawei, HiSilicon

- RP-222679, “TP for TR38.398 Band Subsets; Root causes and new band number,” T-Mobile USA Inc.

- RP-222680, “TP for 38.893: Other issues regarding regulatory certification,” Qualcomm Incorporated

From RAN #98-e

- RP-223450, “Email discussion summary for [98e-10-R18-Regional-Subsets-Bands],” Moderator (Qualcomm Incorporated)

- RP-223547, “Text proposal for Study on UE support of regionally-defined subsets of an NR band,” Apple Inc, AT&T, Ericsson, T-Mobile USA, Qualcomm, Nokia, Huawei

- RP-223250, “Solutions for UE support of regionally-defined bands,” Nokia, Nokia Shanghai Bell

- RP-223254, “Generic solution for n77-like issues,” Ericsson

- RP-223339, “Review of solutions for the study item on UE support of regionally defined subsets of an NR band,”  AT&T

- RP-223357, “Discussion on UE support of regionally-defined subsets of an NR band,” Huawei, HiSilicon

- RP-223548, “TP for TR 38.893 to introduce the potential solutions,” Huawei, HiSilicon

- RP-223377, “TP for TR 38.893: Solutions and recommendation,” Qualcomm Incorporated

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template