3GPP TSG RAN meeting #98-e								RP-223395

Electronic Meeting, December 12-16, 2022

## Status Report to TSG

Agenda item:			9.2.3

| WI / SI Name | Study on Ambient IoT (Internet of Things) in RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_Ambient_IoT_RAN |  |  |  |  |
| Unique ID | 970078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222685 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2023 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 25 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN |
| --- | --- | --- |
| Rapporteur | Name | Matthew Webb |
|  | Company | Huawei |
|  | Email | matthew.webb@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.0	RAN

#### 2.0.1	Agreements

Initial discussions and agreements were taken on:

- Defining representative use cases by grouping use cases from TR 22.840.

- Deployment scenarios and their characteristics, including how to express a deployment scenario in TR 38.848.

  - The characteristics agreed this meeting are: Environment (of device), basestation characteristic (if any), connectivity topology, spectrum, coexistence with existing 3GPP technologies, traffic assumption. Further study on whether to add a device characteristic to the table.

  - Of possible interest cross-TSG: Discussion on with/without CN connectivity will be taken under the 3rd objective of the RAN SID.

- A set of descriptions of each deployment scenario characteristic

- Device characteristics and a categorization framework.

A skeleton for TR 38.848 was agreed as v0.0.2.

#### 2.0.2	Remaining Open issues

- To conclude on device characteristics and categorization

- To conclude on handling of use cases and definition of representative use cases

- To conclude on entries and descriptions of deployment scenario characteristics

- To construct deployment scenarios, and identify applicable representative use cases

- Formulate a set of RAN design targets based on the identified deployment scenarios and their characteristics for the relevant use cases

- Compare and assess the feasibility of meeting the design targets for relevant use case on the basis of the deployment scenario(s) appropriate to it, and identify assumptions on required functionality to be supported.

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

- RP-222733	Ambient IoT study on use cases and requirements	Nokia Denmark

- RP-222826	Ambient IoT use cases, deployment scenarios and device categorization	Ericsson

- RP-222839	Discussion on deployment scenarios and design targets for ambient IoT in RAN	NEC

- RP-222918	Views on Ambient IoT	Qualcomm Incorporated

- RP-222929	Discussion on Ambient IoT	Samsung

- RP-222969	Discussion on potential deployment scenario and use cases for Ambient IoT	KT Corp.

- RP-222985	Discussion on Ambient IoT	Intel Corporation

- RP-223011	Views  and consideration on ambient IoT	Apple

- RP-223033	Discussion on ambient IoT	OPPO

- RP-223034	Discussion on Ambient IoT for 5G-Advanced	Spreadtrum Communications

- RP-223039	Discussions on use cases for ambient IoT	Xiaomi EV Technology

- RP-223072	Discussion on use cases, design targets and connectivity topologies for Ambient IoT	CMCC

- RP-223073	TR 38.848 v0.0.1 skeleton for Study on Ambient IoT (Internet of Things) in RAN	CMCC

- RP-223093	Discussion on Ambient IoT	vivo

- RP-223130	Discussion of the Ambient IoT system design in NR	CATT

- RP-223161	Discussion on study for ambient IoT	NTT DOCOMO, INC.

- RP-223239	On Ambient IoT	MediaTek Inc.

- RP-223264	General aspects of Ambient IoT	ZTE, Sanechips

- RP-223288	Ambient IoT: some design targets and use cases	VODAFONE

- RP-223338	Discussion on deployment scenarios and device categorization for Ambient IoT	Futurewei

- RP-223364	views on Ambient IoT	Lenovo

- RP-223394	Discussion on Ambient IoT	Sierra Wireless. S.A.

- RP-223396	SID revision: Study on Ambient IoT (Internet of Things) in RAN	Huawei, HiSilicon

- RP-223397	Use cases and representative use cases for Ambient IoT	Huawei, HiSilicon, Orange

- RP-223398	Ambient IoT deployment scenarios and their characteristics	Huawei, HiSilicon, Orange

- RP-223399	Connectivity topologies for Ambient IoT	Huawei, HiSilicon, Orange

- RP-223400	Ambient IoT device characteristics and categorization	Huawei, HiSilicon, Orange

- RP-223401	RAN design targets for Ambient IoT	Huawei, HiSilicon, Orange

- RP-223402	Workplan for RAN Study on Ambient IoT	Huawei

- RP-223451	Moderator's summary of discussion [98e-11-Ambient-IoT]	RAN1 VC (Huawei)

- RP-223526	TR 38.848 v0.0.2 skeleton, CMCC

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template