3GPP TSG RAN meeting #98-e									    RP-223430

Electronic Meeting, 12th - 16th Dec 2022

## Status Report to TSG

Agenda item:			9.4.4.7

| WI / SI Name | Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | HPUE_FR1_TDD_NR_CADC_SUL_R18 |  |  |  |  |
| Unique ID | 970089 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222623 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 12/2023 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 15% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO |
|  | Company | China Telecom |
|  | Email | gaol8@chinatelecom.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The time budget was changed to request additional 1Q meetings for both core part and performance part due to UE requirements were not finished.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

Agreements in RAN4 #104-bis-e

- R4-2216779	Draft TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)R4-2204196	Draft TR 38.841 v0.6.0: High power UE for NR inter-band Carrier Aggregation with 2 bands downlink and x bands uplink (x =1,2)

Agreements in RAN4 #105

- R4-2218378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2)	China Telecom

- R4-2218379	Big CR to 38.101-1 Introduce RF requirements for HPUE inter- band CA with y(y=2,3,4) bands downlink and x bands uplink (x =1,2)	China Telecom

- R4-2220844	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	    Huawei, HiSilicon, China Telecom

Status for the combinations captured in the WID in latest RAN meeting is attached in the excel in this SR zip file.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #104-bis-e:

- R4-2215556	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2216779	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2216802	Draft CR for 38.101-1: CA_n25-n41-n66 PC2 and PC1.5	T-Mobile USA

- R4-2216803	Draft CR for 38.101-1: CA_n25-n41-n66-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216804	Draft CR for 38.101-1: CA_n25-n41-n71 PC2 and PC1.5	T-Mobile USA

- R4-2216805	Draft CR for 38.101-1: CA_n25-n41-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216806	Draft CR for 38.101-1: CA_n25-n41-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216807	Draft CR for 38.101-1: CA_n25-n66-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216808	Draft CR for 38.101-1: CA_n25-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216809	Draft CR for 38.101-1: CA_n25-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216810	Draft CR for 38.101-1: CA_n41-n66-n71 PC2 and PC1.5	T-Mobile USA

- R4-2216811	Draft CR for 38.101-1: CA_n41-n66-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216812	Draft CR for 38.101-1: CA_n41-n66-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216813	Draft CR for 38.101-1: CA_n41-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216814	Draft CR for 38.101-1: CA_n66-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216815	Draft CR for 38.101-1: CA_n66-n77 PC1.5	T-Mobile USA

- R4-2216816	Draft CR for 38.101-1: CA_n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216952	Email discussion summary for [104-bis-e][115] HPUE_Basket_inter-CA_SUL	Moderator (China Telecom)

RAN4 #105:

- R4-2218037	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2218378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2)	China Telecom

- R4-2218379	Big CR to 38.101-1 Introduce RF requirements for HPUE inter- band CA with y(y=2,3,4) bands downlink and x bands uplink (x =1,2)	China Telecom

- R4-2220844	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	    Huawei, HiSilicon, China Telecom

- R4-2219996	Draft CR for 38.101-1: T-Mobile 4 Band DL HPUE combinations	T-Mobile USA

- R4-2219997	Draft CR for 38.101-1: CA_n25(2A)-n77(2A) with PC2 UL CA_n25A-n77A	T-Mobile USA

- R4-2219998	Draft CR for 38.101-1: PC2 2B UL CA for combinations with DL CA_n41-n66-n71	T-Mobile USA

- R4-2219999	Draft CR for 38.101-1: CA_n71-n77 with PC2 2 band UL CA	T-Mobile USA

- R4-2220004	TP for TR38.899 for DL CA_n25-n41-n71 with PC2 2BUL	T-Mobile USA

- R4-2220008	TP for TR38.899 for DL CA_n41-n66-n71 with PC2 2BUL	T-Mobile USA

- R4-2220012	TP for TR38.899 for DL CA_n25-n41C with PC2 UL CA_n41C	T-Mobile USA

- R4-2220013	TP for TR38.899 for DL CA_n41C-n66 with PC2 UL CA_n41C	T-Mobile USA

- R4-2220014	TP for TR38.899 for DL CA_n41C-n71 with PC2 UL CA_n41C	T-Mobile USA

- R4-2220015	TP for TR38.899 for DL CA_n41C-n77 with PC2 UL CA_n41C	T-Mobile USA

- R4-2220095	Topic summary for [105][115] HPUE_Basket_inter-CA_SUL	Moderator (China Telecom)

- R4-2220470	TP for HPUE CA_n77-n79 with 1UL for TR 38.899	NTT DOCOMO, INC.

- R4-2220471	TP for HPUE CA_n78-n79 with 1UL for TR 38.899	NTT DOCOMO, INC.

- R4-2220472	TP for TR38.899 for DL CA_n25-n41-n66 with PC2 2BUL	T-Mobile USA

- R4-2220474	Draft CR for 38.101-1: HPUE Big CR for T-Mobile USA combinations	T-Mobile USA

- R4-2220475	TP for TR38.899 for DL CA_n25-n41-n77 with PC2 2BUL	T-Mobile USA

- R4-2220476	TP for TR38.899 for DL CA_n25-n66-n77 with PC2 2BUL	T-Mobile USA

- R4-2220477	TP for TR38.899 for DL CA_n25-n71-n77 with PC2 2BUL	T-Mobile USA

- R4-2220478	TP for TR38.899 for DL CA_n41-n66-n77 with PC2 2BUL	T-Mobile USA

- R4-2220479	TP for TR38.899 for DL CA_n41-n71-n77 with PC2 2BUL	T-Mobile USA

- R4-2220480	TP for TR38.899 for DL CA_n66-n71-n77 with PC2 2BUL	T-Mobile USA

05.03.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template