3GPP TSG RAN Meeting #98-e	RP-223434

Electronic Meeting, December 12-16, 2022	(revision of RP-223216)

# Source:	Huawei, Hisilicon, Ericsson

# Title:	Revised WID on: UE Conformance - New Rel-17 NR licensed bands and extension of existing NR bands

# Document for:	Approval

Agenda Item:	13.4.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	UE Conformance -New Rel-17 NR licensed bands and extension of existing NR bands

## Acronym: NR_lic_bands_BW_R17-UEConTest

## Unique identifier: 	 900055

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release: {Rel-17}.

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

The following lists of RAN4 work items that will be tested in this RAN5 basket work item will be maintained in future revisions of this WI description:

New NR bands:

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| NR_n13 | R4 | 870063 | Introduction of NR band n13 |
| NR_47GHz_band | R4 | 880082 | Introduction of NR 47GHz band |
| NR_band_n24 | R4 | 880084 | Introduction of NR band n24 |
| NR_n85 | R4 | 900066 | Introduction of NR band n85 |
| NR_RAIL_EU_900 MHz | R4 | 911016 | Introduction of 900MHz NR band for Europe for Rail Mobile Radio (RMR) |
| NR_RAIL_EU_1900 MHz | R4 | 911017 | Introduction of 1900MHz NR TDD band for Europe for Rail Mobile Radio (RMR) |
| NR_6GHz | R4 | 890050 | Introduction of 6GHz NR licensed bands |

Note:	RAN5 testing of RAN4 WIs shall only start after the RAN4 WI is completed. The RAN4 WI completion will be tracked in the RAN5 workplan that will be attached to WI status reports.

New SUL/SDL NR bands:

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| NR_SUL_UL_n24 | R4 | 880083 | Introduction of 1.6 GHz NR supplemental uplink (SUL) band with same uplink frequency range of Band 24 |
| NR_SUL_band_1880_1920MHz | R4 | 880085 | Introduction of NR supplemental uplink (SUL) band 1880-1920MHz |
| NR_SUL_band_2300_2400MHz | R4 | 880086 | Introduction of NR supplemental uplink (SUL) band 2300-2400MHz |
| NR_n67 | R4 | 900065 | Introduction of NR band n67 |

Note:	RAN5 testing of RAN4 WIs shall only start after the RAN4 WI is completed. The RAN4 WI completion will be tracked in the RAN5 workplan that will be attached to WI status reports.

Extended channel bandwidth of the existing NR bands:

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| NR_bands_R17_BWs | R4 | 880092 | Adding channel bandwidth support to existing NR bands |
| NR_FR1_35MHz_45MHz_BW | R4 | 880093 | Introduction of channel bandwidths 35MHz and 45MHz for NR FR1 |

Note:	RAN5 testing of RAN4 WIs shall only start after the RAN4 WI is completed. The RAN4 WI completion will be tracked in the RAN5 workplan that will be attached to WI status reports.

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

## 3	Justification

RAN4 have introduced Rel-17 work items for new NR licensed bands and extension of channel bandwidth of existing NR licensed bands. The new NR bands and extended channel bandwidth of the existing NR bands are introduced in Rel-17 NR specifications, but are release independent from Rel-15.

It is expected that there will be an interest to introduce most or all the new NR licensed bands and channel bandwidth extensions of existing licensed bands as listed in clause 2.2 in RAN5 test specifications. The increase in RAN5 work items will cause overhead in the RAN5 meeting agenda and meeting execution. Having all the new NR licensed band and channel bandwidth extension work items covered by one RAN5 basket work item would enable RAN5 to more efficiently handle CRs for common areas in 3GPP conformance test cases.

Note:	As for all basket WIs, each unit of the basket (i.e. testing of one new NR band or testing of an extension of a new NR band) can progress and complete separately. Once the whole basket is declared completed, all units of the basket that are not completed will be removed from the basket WI and from the specifications.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of this work item is to define the corresponding UE conformance requirements, analyse the test case impact, applicability, test environment, and update the relevant conformance specifications for the new licensed bands and extended channel bandwidth of exiting licensed bands covered by the RAN4 work items in Rel-17.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 38.508-1 | Definition of common environment for new Rel-17 bands and extension of existing NR bands. | RAN#98 (Dec-22) |  |
| TS 38.508-2 | Introduction of physical implementation capabilities for new Rel-17bands. | RAN#98 (Dec-22) |  |
| TS 38.521-1 | Introduction of new Rel-17FR1 bands and extension of existing NR FR1 bands and associated specific RF requirements. | RAN#98 (Dec-22) |  |
| TS 38.521-2 | Introduction of new Rel-17 FR2 and associated specific RF requirements. | RAN#98 (Dec-22) |  |
| TS 38.521-4 | Introduction of new Rel-17 FR1 bands and extension of existing NR FR1 bands and associated specific demodulation requirements. | RAN#98 (Dec-22) |  |
| TS 38.533 | Introduction of new Rel-17 bands in groups of bands definition for NR RRM tests. | RAN#98 (Dec-22) |  |
| TS 38.523-3 | Update of the test case execution guidelines for new Rel-17 bands. Note: Progress of TTCN development of the new protocol test cases is tracked in MCC TF160 reports to RAN5/RAN. | RAN#98 (Dec-22) |  |
| TR 38.903 | Derivation of test tolerances and measurement uncertainty for User Equipment (UE) conformance test cases if new group of bands are introduced by the new Rel-17 bands. | RAN#98 (Dec-22) |  |
| TR 38.905 | Derivation of test points for new Rel-17 bands in radio transmission and reception User Equipment (UE) conformance test cases. | RAN#98 (Dec-22) |  |

## 6	Work item Rapporteur(s)

Yuxin Hao (Huawei)

haoyuxin@hisilicon.com

Leif Mattisson (Ericsson)

leif.mattisson@ericsson.com

## 7	Work item leadership

RAN5

## 8	Aspects that involve other WGs

None

## 9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

CMCC

China Unicom

Ericsson

DISH Network

AT&T

Nokia

Nokia Shanghai Bell

Bureau Veritas

Verizon

T-Mobile USA

ZTE

Apple

Ligado Networks