3GPP TSG RAN meeting #98-e								             RP-223479

Electronic Meeting, December 12-16, 2022

Status Report to TSG

Agenda item:			9.3.4.2

| WI / SI Name | Further RF requirements enhancement for NR and EN-DC in frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ENDC_RF_FR1_enh2 |  |  |  |  |
| Unique ID | 950080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221496 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec. 2023 | Performance part: Jun. 2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 20% | Performance Part: 20% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Primary: Ye Liu Secondary: Yuta Oguma |
|  | Company | Huawei NTT DOCOMO, INC. |
|  | Email | leo.liuye@huawei.com yuuta.oguma.yt@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#105

Core part:

- For 4Tx, WF on FR1 4Tx UE RF requirements was approved in R4-2220830.

  - Keep the existing scheme of default duty cycle in RAN4 spec. If there is no explicit signalling to distinguish the UE types, UL dutycycle as an optional capability is also applicable to CPE/FWA/Vehicle /industrial devices.

  - For 4Tx transmit diversity, define EVM as

EVM=i=14PiEVMii=14Pi ,

where  EVMi is the EVM measured at the i-th antenna connector and  Pi is the power measured at the i-th antenna connector

- For 8Rx, WF on FR1 8Rx UE RF requirements was approved in R4-2220516.

  - Define one set of 8Rx requirements for CPE/FWA/vehicular/industrial devices.

  - RAN4 agrees as a recommendation to RAN to add n79 as the objective of FR1 8Rx in Rel-18 RF FR1 enhancements WI.

- For lower MSD, WF on study for lower MSD was approved in R4-2220824.

  - No need to make a conclusion for the specific NW behaviour. NW behaviour can be discussed along with the signalling information conveyed to the network

  - It is suggested to define exact absolute Lower MSD threshold(s)

  - Define the multiple thresholds for lower MSD. Identical thresholds can be applicable to all the band combinations

  - The performance of UE reporting Lower MSD capability needs be verified

- TR 38.881 v0.2.0 was approved in R4-2219568.

Perf part:

WF on 8RX UE demodulation and CSI requirements was approved in R4-2220613.

RAN4#104-bis-e

- For 4Tx, WF on FR1 4Tx UE RF requirements was approved in R4-2217725

  - Reuse existing component assumptions for handheld UE unless otherwise stated; No differentiation of CPE/FWA

  - For the RF requirements, in first stage, only 1-layer configuration is considered for ULFPTx mode 1

  - TxD requirements shall be considered in phase 1 to support PC1.5 UE delivering the max output power.

  - At least per UE basis requirements, defined as the sum of power from four antenna connectors, in case of 2Tx are also per UE basis in case of 4Tx, i.e. Max power/ Pcmax/Minimum output power/Power control/OBW/OOBE/SE

  - Define the EVM for 4 Tx UL MIMO transmission on a per layer basis. For full-rank transmission, measure the EVM using a zero-forcing MIMO receiver.

- For 8Rx, WF on FR1 8Rx UE RF requirements was approved in R4-2217726

  - Reuse existing component assumptions for handheld UE unless otherwise stated; No differentiation of CPE/FWA

  - Define one delta 8Rx RIB for all CBW

  - Agree [4.0dB] for ΔTRxSRS for 8Rx for 1T8R for n77/n78/[n41] as a starting point

- For lower MSD, WF on study for lower MSD was approved in R4-2217723

  - Purpose of study for MSD improvement is only for feasibility justification purpose to serve signaling design.

  - No unified assumptions are needed for the evaluation of MSD improvement, e.g. reference architectures, antenna isolation, PCB isolation, component linearity, etc.

  - MSD improvement is feasible

  - Use per victim band per MSD type per band combination as the starting point for granularity of the optional lower MSD UE capability

- TR 38.881 v0.1.0 was approved in R4-2216675.

2.4.2	Remaining Open issues

Enable 4Tx on a single carrier for CPE/FWA/vehicle/industrial devices [RAN4]

- Investigate framework and architecture Example bands:

  - TDD bands: n41, n77/n78

  - FDD bands: n1

    - Note 1: the total number of example bands should be limited to 3. n77/n78 are considered as one band during the study.

    - Note 2: other bands to be introduced in the release independent way later on from Rel-18

    - Note 3: specifying requirements for TDD bands has first priority

- Specify the UE RF requirements to support 4Tx

  - First priority: 4x4 UL MIMO

  - Second priority: investigate and if necessary specify TxD requirement to support the same power class in UL MIMO and single antenna port

  - PA configuration assumption:

    - First priority: 4x23dBm

    - Second priority: 2x23dBm + 2x26dBm, 4x26dBm

  - UE power class

    - First priority: PC 1.5

    - Second priority: PC2/PC3, and/or new power class if needed

    - Note 1: PC1.5 is only applicable for TDD bands

  - Note: detailed combinations for 2nd priority PA/UE power class assumptions are to be revisited in RAN#97

- NOTE1: Requirements are specified with phase approach. Objectives with 1st priority are considered first.

- NOTE2: It is assumed the devices are equipped with 4Rx antennas for band n1 requirement definition.

Enable 8Rx for CPE/FWA/vehicle/industrial devices [RAN4]

- Example bands:

  - TDD bands: n41, n77/ n78

  - FDD bands: n7

    - Note 1: the total number of example band should be limited to 3. n77/n78 are considered as one band during the study.

    - Note 2: other bands to be introduced in the release independent way later on from Rel-18

    - Note 3: specifying requirements for TDD bands has first priority

- Specify the UE RF requirements to support 8Rx

- Study and specify the requirements to support SRS antenna switching for t1r8, t2r8, t4r8

  - Discussion on t4r8 shall start after at least one PC for 4Tx is completed

- NOTE: Requirements are specified with phase approach. Objectives with 1st priority are considered first.

Investigate the feasibility of lower MSD for inter-band CA/EN-DC/DC combinations [RAN4]

- Study how the MSD performance can be improved for the example band combinations

- Study of MSD improvement with different MSD sources (harmonics, IMD2/3/4/5, cross band isolation and harmonic mixing)

- Study the feasibility of and options for allowing a UE to signal improved lower MSD performance capability for combinations where MSD is allowed

- Aim to conclude the study phase by RAN#99, and further discuss in RAN#99 how to handle the objective based on the study progress.

Performance part for Rel-18 RF FR1 requirement:

- Enable 4Tx on a single carrier for CPE/FWA/vehicle/industrial devices

- Enable 8Rx for CPE/FWA/vehicle/industrial devices

- Specify release independence requirements in TS 38.307 if needed.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#105

- R4-2218553, TP for TR 38.881 possible Lower MSD signaling approaches, Nokia, Nokia Shanghai Bell

- R4-2219568, TR 38.881 v0.2.0, Huawei, HiSilicon

- R4-2218297, On MSD evaluation with new assumptions for MSD improvement, Facebook Japan K.K.

- R4-2218555, Power Class aspect on lower MSD, Nokia, Nokia Shanghai Bell

- R4-2218858, Further analysis on improve MSD, vivo

- R4-2219037, Discussion on lower MSD for inter-band CA/EN-DC/DC, Xiaomi

- R4-2219569, TP for TR 38.881 Feasibility study from companies and conclusion for lower MSD improvement, Huawei, HiSilicon

- R4-2219593, R18 Discussion on MSD improvement study, OPPO

- R4-2218117, Views on signaling for lower MSD, Apple

- R4-2218195, Signalling for low MSD, Qualcomm Technologies Int

- R4-2218298, On lower MSD capability signaling, Facebook Japan K.K.

- R4-2218554, Lower MSD capability signaling, Nokia, Nokia Shanghai Bell

- R4-2218606, Further discussion on the capability signalling design for Low MSD indication, CHTTL

- R4-2218647, Discussion on lower MSD capability, CMCC

- R4-2218674, Discussion on signaling for improved lower MSD, LG Electronics France

- R4-2218756, Discussion on signaling for Lower MSD, Samsung

- R4-2218840, Continue discussion for low MSD signalling study, MediaTek Inc.

- R4-2218859, Further study of signaling on Lower MSD, vivo

- R4-2219038, Discussion on lower MSD signaling for inter-band CA/EN-DC/DC, Xiaomi

- R4-2219269, On the signalling design for lower MSD capability, Huawei, HiSilicon

- R4-2219594, R18 Discussion on MSD improvement signalling, OPPO

- R4-2220613, WF on 8RX demodulation and CSI requirements, Huawei, HiSilicon

RAN4#104-bis-e

- R4-2215381, On international roaming possibility of CPE/FWA/vehicle/industrial devices, SoftBank Corp.

- R4-2216154, Views on assumption for CPE/FWA/vehicle/industrial devices for 4Tx and 8Rx, NTT DOCOMO INC.

- R4-2216675, TR 38.881 lower MSD v0.1.0, Huawei, HiSilicon

- R4-2215377, 4 Tx RF issues, Qualcomm Incorporated

- R4-2215782, Discussion on 4Tx UE RF requirements, LG Electronics

- R4-2215888, Discussion on CEP/FWA/vehicle/industrial devices, ZTE Corporation

- R4-2216115, Discussion on 4Tx UE RF requirements, vivo

- R4-2216143, Discussion on 4Tx on for CPE FWA vehicle industrial devices, Xiaomi

- R4-2216158, Views on 4Tx for Rel-18 RF FR1 enhancements, NTT DOCOMO INC.

- R4-2216436, R18 Discussion on 4Tx FWA, OPPO

- R4-2216673, Further consideration on 4Tx, Huawei, HiSilicon

- R4-2216674, draft CR to TS 38.101-1 4Tx requirements (phase 1), Huawei, HiSilicon

- R4-2216879, EVM Definition for 4x4 UL MIMO, Lenovo

- R4-2216144, Discussion on 8Rx on for CPE FWA vehicle industrial devices, Xiaomi

- R4-2216163, Views on 8Rx for Rel-18 RF FR1 enhancements	NTT DOCOMO INC.

- R4-2216347, 8RX UE RF requirements, Qualcomm Finland RFFE Oy

- R4-2216437, R18 Discussion on 8Rx FWA, OPPO

- R4-2216587, On FR1 8Rx UE RF requirements, Huawei, HiSilicon

- R4-2216872, Discussion on enabling 8Rx for CPE/FWA/vehicle/industrial devices in FR1, Ericsson Limited

- R4-2215378, Signalling for low MSD, Qualcomm Incorporated

- R4-2215379, Investigation of band combinations for MSD reduction, Qualcomm Incorporated

- R4-2215382, Lower MSD signalling and the effects of the introduction	Nokia, Nokia Shanghai Bell

- R4-2215481, Discussion on lower MSD capability, CMCC

- R4-2215666, Further analyses and views on MSD improvement for inter-band CA/DC, Apple

- R4-2215667, Views on signaling for improved lower MSD, Apple

- R4-2215734, Views on feasibility of improved MSD, Samsung

- R4-2215735, Views on signaling for Lower MSD, Samsung

- R4-2215758, Consideration on the lower MSD study and capability signaling, Meta Ireland

- R4-2215792, Feasibility study on amount of MSD improvement, Nokia, Nokia Shanghai Bell

- R4-2215889, Discussion on lower MSD for inter-band CA/ENDC, ZTE Corporation

- R4-2216117, Analysis on improve MSD, vivo

- R4-2216118, Signaling on Lower MSD	, vivo

- R4-2216145, Discussion on lower MSD for inter-band CA/EN-DC/DC, Xiaomi

- R4-2216146, Discussion on lower MSD signaling for inter-band CA/EN-DC/DC, Xiaomi

- R4-2216187, MSD evalueation considering the high PCB isolation for CA n1-n3, LG Electronics France

- R4-2216434, R18 Discussion on MSD improvement, OPPO

- R4-2216435, R18 Discussion on MSD improvement signaling, OPPO

- R4-2216676, TP for TR 38.881 Example band combinations for lower MSD, Huawei, HiSilicon

- R4-2216719, Discussion on the capability signalling design for Low MSD indication, CHTTL

- R4-2216776, Further discussion on the feasibility of improving MSD, Huawei, HiSilicon

- R4-2216777, Further discussion on the feasibility of signalling for low MSD, Huawei, HiSilicon

RAN4#104e

- R4-2211749, Assumptions on CPE/FWA/vehicle/industrial devices, SoftBank Corp.

- R4-2211822, Selection of band combinations for low MSD investigation, Qualcomm Incorporated

- R4-2211825, Signalling for low MSD, Qualcomm Incorporated

- R4-2211926, Views on lower MSD for Inter-band CA, China Unicom

- R4-2212009, Network benefit of lower MSD capability, Samsung

- R4-2212010, Feasibility study on signaling for Lower MSD, Samsung

- R4-2212014, On 8Rx for CPE FWA vehicle Industrial devices, Samsung

- R4-2212092, Essential considerations of lower MSD signaling, Nokia, Nokia Shanghai Bell

- R4-2212093, Possible approaches to improve MSD, Nokia, Nokia Shanghai Bell

- R4-2212094, Band combinations for lower MSD discussion, Nokia, Nokia Shanghai Bell

- R4-2212096	4, Tx RF issues, Qualcomm Incorporated

- R4-2212159, On the principles of the lower MSD discussion for UE device type, Facebook Japan

- R4-2212186, Discussion on 4Tx UE RF requirements, LG Electronics

- R4-2212317, The necessity of signaling improved lower MSD, CMCC

- R4-2212318, MSD example bands and enhanced minimum requirements, CMCC

- R4-2212382, Analyses and views on MSD improvement for inter-band CA/DC	Apple

- R4-2212386, Initial views on lower MSD in Rel-18 RF FR1 enhancements, NTT DOCOMO INC.

- R4-2212452	Discussions on the feasibility of improving MSD, Huawei, HiSilicon

- R4-2212453, Discussions on the feasibility of signalling for low MSD, Huawei, HiSilicon

- R4-2212561, Discussion on NR 8Rx, ZTE Corporation

- R4-2212597, Discussion on 4Tx on for CPE FWA vehicle industrial devices, Xiaomi

- R4-2212598, Discussion on lower MSD for inter-band CA/EN-DC/DC, Xiaomi

- R4-2212712, Discussion on 4Tx UE RF requirements, ZTE Corporation

- R4-2212715, Discussion on lower MSD for inter-band CA/ENDC, ZTE Corporation

- R4-2212803, Impact analysis on 4Tx UE RF requirements, vivo

- R4-2212804, Impact analysis on 8Rx UE RF requirements, vivo

- R4-2212805, General analysis on improve MSD, vivo

- R4-2213083, Discussion on the capability signalling options for Low MSD indication, CHTTL

- R4-2213193, Considerations on 8RX UE RF requirements, Qualcomm Finland RFFE Oy

- R4-2213309, R18 Discussion on MSD improvement approaches, OPPO

- R4-2213310, R18 Discussion on MSD improvement signalling, OPPO

- R4-2213311, R18 Discussion on 4Tx FWA, OPPO

- R4-2213312, R18 Discussion on 8Rx FWA, OPPO

- R4-2213725, Work plan for Rel-18 FR1 UE RF enhancement, Huawei, HiSilicon, NTT DOCOMO

- R4-2213726, On 4Tx UE RF requirements, Huawei, HiSilicon

- R4-2213727, On FR1? 8Rx UE RF requirements, Huawei, HiSilicon

- R4-2213728, TR skeleton for lower MSD, Huawei, HiSilicon

- R4-2213969, Initial discussion on enabling 8Rx for CPE/FWA/vehicle/industrial devices in FR1, Ericsson Limited

- R4-2214067, EVM for Transmit Diversity with 4Tx, Lenovo

- R4-2214110, Email Discussion Summary for [104-e][132] FR1_enh2, Moderator (Huawei)

- R4-2214243, Email Discussion Summary for [104-e][132] FR1_enh2, Moderator (Huawei)

- R4-2214449, WF for assumptions on CPE/FWA/vehicle/industrial devices, SoftBank Corp.

- R4-2214450, WF on FR1 4Tx UE RF requirements, vivo

- R4-2214451, WF on FR1 8Rx UE RF requirements, NTT DOCOMO, INC

- R4-2214452, WF on study for lower MSD, Huawei, HiSilicon

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template