3GPP TSG RAN meeting #99									RP-230116

Rotterdam, Netherlands, March 20-23, 2023

## Status Report to TSG

Agenda item:			9.3.4.8

| WI / SI Name | BS/UE EMC Enhancements for NR and LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_LTE_EMC_enh |  |  |  |  |
| Unique ID | 950072 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-220916 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2023 | Performance part: 12/2023 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 20% | Performance Part: 20% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Aurelian Bria |
|  | Company | Ericsson |
|  | Email | Aurelian.Bria@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NO |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

UE:

- Start with CA and EN-DC. Other features captured in the WID to be handled with lower priority (RAN4#104bis).

- Agreed to simplify the test configuration of conducted immunity tests, i.e. fast transients common mode, RF common mode, surge and voltage dips (#105)

  - Choose a limited number of EN-DC/CA sample band combinations to be tested.

  - For EN-DC, select the band combination that has no MSD impact when establishing the communication link.

- RAN4#106:

- At least CA and DC can be considered in phase 2, FFS whether feature agnostic framework shall be considered

- R4-2302914  WF for UE EMC

BS:

- RAN4#106:

- R4-2303754: At least based on some of vendors’ observations, E-UTRA can cover UTRA for MSR BS with “common HW”

- R4-2302990  WF for BS EMC

#### 2.4.2	Remaining Open issues

##### UE EMC enhancements

- Study on the need and motivation for additional UE features, as outlined in WI description (only FR1 UE)

- Investigate if current 3GPP UE EMC radiated emission limit is suitable (test frequency range, including the lower and upper test frequency range)

- Investigate how to establish the communication link for NR and LTE UEs with different features.

- Analysis of regulatory requirements implications on the UE features performance under certain EMC tests and corresponding test configurations.

  - FFS when “no MSD impact” is not applied to all the UE supported band combinations.

  - FFS for CA cases

- Investigate whether current test configuration defined in RAN5 specification TS 38.521-1/-2/-3 can be re-used in EMC tests.

##### BS EMC enhancements

- Identification of alternatives to achieve EMC test simplification (if any possible) considering both radiated emission and radiated immunity testing scenarios, with the priority on MSR/AAS BS (test configurations, capability sets or combination of them).

    - Implications of baseband deployment architectures

    - Identifications of significant differences in RATs behavior

- Evaluate the potential gains (in terms of test reduction) of the identified alternatives.

- Implement Emission testing simplifications based on outcome of study phase

- Implement Immunity testing simplifications based on outcome of study phase

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RP-222558	Status report for WI on BS/UE EMC Enhancements for NR and LTE (RAN#98)

RP-222164	Status report for WI on BS/UE EMC Enhancements for NR and LTE (RAN#97)

RP-221165	Status report for WI on BS/UE EMC Enhancements for NR and LTE (RAN#96)