TSG RAN Meeting #95e	RP-22xxxx

Electronic Meeting, March 17-23, 2022

Source:	LG Electronics

Title:	Rel-17 Work Item Exception for NR_SL_enh

Document for:	Approval

Agenda Item:	9.5.1.3

3GPP™ Work Item Exception

# Title : 		NR Sidelink enhancement

## Acronym  : 	NR_SL_enh

## Unique Identifier :	860042

Release 17 Submission form

| Feature / Item: | NR_SL_enh |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: | Others (specify): |
| Expected Completion Date: | RAN#96 (June 2022) |  |  |  |  |
| Service(s) impacted: | Services being operated using NR sidelink, including V2X, public safety, and commercial use cases |  |  |  |  |
| Specification(s) affected: | TS 38.214, TS 38.321, TS 38.331 |  |  |  |  |
| Task(s) within work which are not complete: | In RAN WG1: - Finalization of how PHY layer guarantees that at least a subset of the candidate resources reported to MAC layer is located within the active time of the RX UE - Finalization of UE-B’s behaviour when it receives both preferred resource set and non-preferred resource set from the same UE-A or different UE-As, and processing timeline of taking the received resource set into account in UE-B’s resource selection - Finalization of relationship between start/end slots of resource selection window used for sidelink transmission carrying inter-UE coordination information and start/end slots of resource selection window for determining the set of resources In RAN WG2: - Finalization of signaling and procedure for the rejection of SL DRX configuration - Finalization of how to define the latency bound for inter-UE coordination information triggered by a condition other than explicit request reception |  |  |  |  |
| Consequences if not included in Release 17: | Above features will not be supported for the UEs supporting Rel-17 NR sidelink enhancements |  |  |  |  |

Abstract of document:

Exception sheet for Rel-17 Work Item "NR Sidelink enhancement".

In addition to the maintenance of the already completed parts, 0.5 TU would be needed in RAN1#109-e and RAN2#118-e respectively to finalize the tasks listed in the table above.

Contentious Issues:

None