## Slide 1: Work plan for NR sidelink evolution
OPPO, LG Electronics
3GPP TSG-RAN WG1 Meeting #109-e
e-Meeting, 09 – 20 May, 2022
Agenda item: 9.4
Document for: Information
R1-2203981

## Slide 2: Work plan for SL-U (study phase)
RAN1#109-e (May):
  Initial discussion on ways of reusing (including necessary adjustment) NR-U channel access mechanisms for SL-U.
    Agree on some basic principles, assumptions and possibly types of channel access mechanisms can be supported (e.g., Type1/2A/2B/2C, FBE, short control signaling)
    Identify any impact to SL PHY structure designs and resource allocations
  Initial discussion on OCB and PSD requirements, and the necessity of supporting IRB for SL channels (identify any impact to IBE requirements)
    Identify and possibly agree on SL PHY channels that would be required to support IRB structure
  To agree on essential evaluation methodology updates for unlicensed channel access (e.g., dropping, No. of Wi-Fi users, KPI, etc)
  Try to list all potential topics / issues in channel access mechanisms and PHY channel design framework agendas to focus on
RAN1#110 (August):
  Continuation on the channel access mechanism work and the next level of details
    Support of additional channel access types and features (e.g., CP extension, COT sharing, etc)
    If necessary, start the work on changes to resource allocation schemes due to channel access mechanism(s) and possibly LBT failure
  Continuation on the necessity of supporting the IRB structure for SL PHY channels (including S-SSB)
  If necessary, identify necessary changes to SL PHY channel structure due to channel access mechanism(s)
  Initial discussion on LBT failure and identify possible SL procedures that would be impacted

## Slide 3: Work plan for SL-U (study phase)
RAN1#110bis-e (October):
  Continuation on the channel access mechanism work and the next level of details
  Continuation on the work on IRB structures for SL PHY channels (including S-SSB)
  Initial discussion on impact on SL feedback resource mapping due to new IRB structure
RAN1#111 (November):
  Complete the study on a set of feasible channel access types and features from NR-U that can be reused for SL-U
    Continuation of channel access designs for SL-U and complete the framework design of channel access mechanisms
    Continuation on any necessary changes for SL Mode 1 and Mode 2 resource allocations
  Complete the study on all necessary SL PHY structure changes (including IRB design framework)
  Complete the study on procedure changes due to channel access mechanisms
Whenever there is consensus, any technical details can be agreed during the study phase (e.g., in addition to agreeing scheme A and B are feasible and supported, details of scheme A and B can be also agreed)
Work plan for normative phase: TBD, depending on exact agreed scope/features during study phase and potential TU allocation change after RAN#97.

## Slide 4
During the study phase (e.g. 2 meetings)
  Study and identify dynamic resource sharing mechanisms to enable co-channel coexistence between LTE-V2X and NR-V2X, assuming ITS band
    Based on the Rel-16 in-device coexistence framework
  Evaluate performance difference and complexity between semi-static resource partitioning and dynamic resource sharing for co-channel coexistence
  These two tasks can be done over the first two meetings (May and Aug 2022) and companies are to list their assumptions in their performance evaluation using existing NR-V2X simulation profiles.
    Aiming for a conclusion to be drawn by the end of August meeting (RAN1#110)
If dynamic resource sharing is found beneficial, specify necessary PHY procedure / resource allocation enhancement for NR sidelink (e.g. 2 meetings)
  Aiming for a simple solution with necessary details finalized by RAN1#111
Co-channel coexistence: