3GPP TSG-RAN WG1 Meeting #109-e	R1-2204058

e-Meeting, 9th – 20th May 2022

Agenda Item:	9.6

Source:	Rapporteur (Ericsson)

Title:	Work plan for Study on further NR RedCap UE complexity reduction

Document for:	Discussion

# 1	Introduction

This document presents a work plan for the study on further NR RedCap UE complexity reduction [1].

# 2	Work plan

The study item only covers two RAN1 meetings (in May and August), so in order to meet the time plan and be finished by RAN#97-e (in September), it is important that all assumptions for the study are agreed in the May meeting so that all evaluation results can be available by the August meeting. In order to ensure that there will be enough time during the August meeting to draw observations, conclusions and recommendations from the evaluation results, it is suggested that the evaluation results are collected in an email discussion taking place between the two meetings. A similar approach was used during the Rel-17 RedCap study item.

During RAN1#109-e (1 TU):

- Regarding potential solutions to further reduce UE complexity (AI 9.6.1),

  - Discuss and agree what UE complexity reduction techniques/options and combinations of techniques/options to study.

  - Discuss and agree on potential updates of the complexity evaluation methodology/assumptions compared to TR 38.875.

- Regarding simulation needs and assumptions (AI 9.6.2),

  - Discuss and agree what (LLS/SLS) simulations are needed.

  - Discuss and agree on potential updates of the (link-budget/LLS/SLS) methodology/assumptions compared to TR 38.875.

- Endorse TR skeleton (and any potential endorsed text proposals).

Between RAN1#109-e and RAN1#110:

- Arrange an email discussion to collect evaluation results.

During RAN1#110 (1 TU):

- Discuss and agree text proposals to populate all sections in the TR, including observations/conclusions/recommendations.

- Endorse TR.

# References

RP-213661, “New SID on Study on further NR RedCap UE complexity reduction”