3GPP TSG-RAN WG1 #109-e		R1-2204884

eMeeting May 9th –20th, 2022

Source: 	Ericsson

Title:      	Work plan for Rel18 WI on Enhancement of NR Dynamic spectrum sharing (DSS)

Agenda item:	9.9

Document for:	Discussion and Decision

# 1 Introduction

In [1], a new Rel18 WI on Enhancement of NR Dynamic spectrum sharing (DSS) was approved with below objectives

The following objectives shall be included for improvement of NR spectrum efficiency for LTE-NR co-existence (RAN1): - Study and if needed specify NR PDCCH reception in symbols with LTE CRS REs. [RAN1] - Investigate enabling LTE CRS to puncture NR PDCCH, including the impact to NR PDCCH DMRS if there is the performance gain from the additional PDCCH resources. - Allow a UE to support, and be configured with, two overlapping CRS rate matching patterns regardless of support or configuration of multi-TRP [RAN1, RAN2]

This contribution provides high level RAN1 work plan for the Core part of the WI.

# 2. RAN1 Work Plan

| RAN1 meeting (TU allocation) | Work plan |
| --- | --- |
| RAN1#109-e, May 2022 (1 TU) | NR PDCCH reception in symbols with LTE CRS REs - Identify the performance gains by allowing NR PDCCH reception in symbols with LTE CRS REs - Identify spec impact to introduce NR PDCCH reception in symbols with LTE CRS REs Support for two overlapping CRS rate matching patterns - Identify spec impact and agree to draft CRs/TPs to introduce support for two overlapping CRS rate matching patterns. |
| RAN1#110, August 2022 (1 TU) | NR PDCCH reception in symbols with LTE CRS REs - Finalize any remaining evaluations to identify the performance gains by allowing NR PDCCH reception in symbols with LTE CRS REs - If agreed, finalize draft CRs/TPs to introduce NR PDCCH reception in symbols with LTE CRS REs Support for two overlapping CRS rate matching patterns - Finalize any remaining issues with draft CRs/TPs to introduce support for two overlapping CRS rate matching patterns. |
| RAN1#114. Q3, 2023 | NR PDCCH reception in symbols with LTE CRS REs - Agree to final CRs based on the agreed draft CRs/TPs (if any) during the Rel18 completion Editor’s CR phase Support for two overlapping CRS rate matching patterns - Agree to final CRs based on the agreed draft CRs/TPs during the Rel18 completion Editor’s CR phase |

# 3. References

- RP-213575 - “New WI: Enhancement of NR Dynamic spectrum sharing (DSS)”, Ericsson, RAN#94-e, Dec 2021.