3GPP TSG-RAN WG1 Meeting #109-e	R1-2204914

e-Meeting, May 9 – 20, 2022

Agenda Item:	9.3.4

Source:	Huawei, HiSilicon

Title:	Discussion on the work plan for the evolution of duplex operation

Document for:	Discussion and Decision

- Introduction

In RAN#94-e [1], a new SID to support duplex evolution for NR TDD in unpaired spectrum was approved:

The objective of this study is to identify and evaluate the potential enhancements to support duplex evolution for NR TDD in unpaired spectrum. In this study, the followings are assumed: - Duplex enhancement at the gNB side - Half duplex operation at the UE side - No restriction on frequency ranges The detailed objectives are as follows: - Identify applicable and relevant deployment scenarios (RAN1). - Develop evaluation methodology for duplex enhancement (RAN1). - Study the subband non-overlapping full duplex and potential enhancements on dynamic/flexible TDD (RAN1, RAN4). - Identify possible schemes and evaluate their feasibility and performances (RAN1). - Study inter-gNB and inter-UE CLI handling and identify solutions to manage them (RAN1). - Consider intra-subband CLI and inter-subband CLI in case of the subband non-overlapping full duplex. - Study the performance of the identified schemes as well as the impact on legacy operation assuming their co-existence in co-channel and adjacent channels (RAN1). - Study the feasibility of and impact on RF requirements considering adjacent-channel co-existence with the legacy operation (RAN4). - Study the feasibility of and impact on RF requirements considering the self-interference, the inter-subband CLI, and the inter-operator CLI at gNB and the inter-subband CLI and inter-operator CLI at UE (RAN4). - Note: RAN4 should be involved early to provide necessary information to RAN1 as needed and to study the feasibility aspects due to high impact in antenna/RF and algorithm design, which include antenna isolation, TX IM suppression in the RX part, filtering and digital interference suppression. - Summarize the regulatory aspects that have to be considered for deploying the identified duplex enhancements in TDD unpaired spectrum (RAN4). Note: For potential enhancements on dynamic/flexible TDD, utilize the outcome of discussion in Rel-15 and Rel-16 while avoiding the repetition of the same discussion.

There are numerous aspects that should be considered in this study. Both RAN1 and RAN4 are included and the interaction between the two WGs are critical in order to understand the feasibility and performance of the basic operation of duplex evolution. Therefore, it is critical to have a proper plan on what should be done and which aspects should be done first and as early as possible. In this paper our views on how to proceed this SI are provided.

- Study on evolution of NR duplex operation

According to the SI scope, several items need to be done during the SI. The following work is observed from our side

- Deployment scenarios (RAN1#109-e) - Identify candidate applicable and relevant deployment scenarios - Identify the work that need RAN4 to do for further progress in RAN1 (RAN1#109-e), e.g. - Nonlinear interference analysis for RAN1 modeling etc. - Identify the aspects needs to be take care of in the study, e.g. - Evaluation methodologies (RAN1#109-e, RAN1#110) - Evaluation cases including detailed configurations (RAN1#109-e, RAN1#110) - Aspects that needs to be modeled (RAN1#109-e, RAN1#110) - Schemes for flexible TDD enhancement (all RAN1 meetings) - Schemes for subband full duplex including cross link interference handling related and none cross link interference related schemes. (all RAN1 meetings) - Text proposals for TR (RAN1#112b, RAN1#113, RAN1#114) - Potential scope for WI (RAN1#114) - Evaluation methodologies (RAN1#109-e, RAN1#110, RAN1#111), e.g. - System level evaluation for system throughput. - Link level evaluation and link budget for coverage benefit evaluation. - Evaluation assumptions and performance metrics (RAN1#109-e, RAN1#110, RAN1#110b, RAN1#111), e.g. - Identify the evaluation assumptions - Identify the baseline for evaluation - Identify the performance metrics, e.g. system throughput, coverage gain etc. - Modeling: identify the modeling aspects needs special handling (RAN1#109-e, RAN1#110, RAN1#110b, RAN1#111) e.g. - Blocking and nonlinear interference modeling - Self-interference modeling (e.g. co-site cells cross link interference) etc. - Interference modeling (e.g. blocking and nonlinear cross link interference) - BS antenna modeling (if TX and RX are separated for full duplex slots) - Evaluation (RAN1#112, RAN1#112b, RAN1#113, RAN1#114) - Evaluation results collection - Observations derivation and conclusion e.g. the feasible scenarios, gain and potential techniques. - TR draft (RAN1#113, RAN1#114) - Other aspects.

Compared with other RAN1 SIs/WIs, there are several distinct aspects that need to be taken care of, e.g.

- Nonlinear interference frequency domain aspects including its strength, and the space characteristics, i.e. what the spatial radiation pattern of the nonlinear interference.

- The modeling of the self-interference could be also crucial, how to model it in the system evaluation could be important for the simulation results. The self-interference could include interference from the same cell and the interference from the co-sited sectors.

- TX and RX separation modeling: the TX and RX antenna may be separated to isolate the TX and RX signal in the full duplex slot. And how to model it during the simulation.

- Guard band overhead

These special items should be discussed and concluded as early as possible for sake of progress of the study item.

Proposal: RAN1 considers the above work plan and prioritizes the aspects related to nonlinear interference and self-interference modeling including frequency, spatial domain modeling.

- Conclusions

In this contribution, we provide our views on evaluation on NR duplex evolution with following proposals:

Proposal: RAN1 considers the above work plan and prioritizes the aspects related to nonlinear interference and self-interference modeling including frequency, spatial domain modeling.

# References

- RP-213591, “New SI: Study on evolution of NR duplex operation.” Dec 6th – 17th, 2021.