3GPP TSG RAN WG1 #109-e	R1-2205021

e-Meeting, May 9th – 20th, 2022

Agenda item:	9.2

Source: 	Qualcomm Incorporated

Title: 	Work plan for Rel-18 SI on AI and ML for NR air interface

Document for:	Discussion/Decision

# Introduction

At RAN #94, a new study on artificial intelligence/machine learning for NR air interface has been approved [1].

The SI calls out for four major areas of work:

- Finalization of use cases and sub-use cases

- AI/ML framework, model, terminology and description

- Performance evaluations

- Specification impact

The schedule at each involved WG along with the allocated TUs is illustrated in the following figure:

RAN1 Chair has proposed the following agenda structure:

which the rapporteur of this project considers very adequate.

# Discussion

It is the rapporteur view that progress on all the proposed agenda points can be made largely in parallel with detailed discussions on specification impact being left towards the latter part of the Release.

From the four sets of objectives:

- Finalization of use cases and sub-use cases

- AI/ML framework, model, terminology and description

- Performance evaluations

- Specification impact

The first three are expected to iterate with each other for mutual progress until the use cases are finalized. Once those are finalized, the emphasis can go to performance evaluations with corresponding KPIs and foreseen specification impact updating the framework as deemed necessary after we know more from the underlying implications to achieve the performance gains observed for each of the use cases.

Proposal 0: iterate over the objectives on finalization of use cases, framework and performance evaluations until we finalize the use cases by the end of the year.

## Finalization of use cases and sub-use cases

Discussions on use cases should not be held up because of active discussions on general framework. The use cases and sub-use cases should be finalized by December ’22 [1].

It is the rapporteur view that we should pick a few representative cases with large performance advantages over traditional techniques and exercising various levels of collaboration between UE and gNB so that their specification impact for those various levels is subsequently understood. This may require assessing high-level performance for the use cases being considered.

It may be a good idea to progress on the finalization of use cases and sub-use cases over email in between WG meetings to avoid burning precious WG time on this topic.

Proposal 1: Consider selecting use cases and sub-use cases with large performance gains over conventional techniques and exercising different levels of collaboration between the UE and gNB.

## AI/ML framework, model, terminology and description

General aspects of AI/ML framework can be updated/revised as progress on individual use cases is made. General framework will evolve as we learn more from use cases under study. These include various stages of model development and life cycle management, and various aspects related to collaboration between UE and gNB.

It is the rapporteur view that would be good to agree on some notation and terminology early on, so that subsequent discussions of AI/ML framework can be rapidly put in context.

Proposal 2: Agree on terminology and notation that will simplify subsequent discussions of AI/ML framework.

## Performance evaluations

Performance evaluations should be looked at from the start with varying objectives. To start, they can be used to finalize the use cases and sub-use cases to focus on. Later, they can be used to assess various KPIs associated with the given use case towards a better understanding of the required specification impact.

In order to avoid spending too much time on revisiting simulation models, it is the rapporteur recommendation to reuse existing 3GPP methods for the performance evaluations.

Proposal 3: Use performance evaluations to finalize the use cases in the early part of the study. Reuse existing 3GPP methods for performance evaluations.

## Specification impact

It is the rapporteur view that, most importantly, 3GPP should have an open dialogue on what aspects it will and it will not specify as we progress the work and we deepen our understanding of the various implications. Note that this determination may depend on the assumed AI/ML related assumptions at different points in time vis-à-vis, e.g., device or network capabilities.

It is important to consider specification impacts not only focusing on scenarios that are seen more likely towards concrete Rel-19 WIs but also towards longer term application of AI/ML to air-interface problems. This is particularly important in order to provide a framework which will be relevant not only for the entire lifespan of 5G-Advanced but also towards 6G.

Clearly, the specification impact objective applies to different WGs and RAN1 is expected to provide inputs to RAN2 and RAN4 to bring them up to speed on the development of understanding it has acquired by the time those WGs start working on this project.

Specifics on the specification impact of the various concrete use cases are expected to come at a later stage of the Release.

Proposal 4: consider specification impacts not only focusing on scenarios that are seen more likely towards concrete Rel-19 WIs but also towards longer term application of AI/ML to air-interface problems.

# Conclusions

In this paper, the rapporteur has provided some proposed guidance towards the work plan with the following high level proposals:

Proposal 0: iterate over the objectives on finalization of use cases, framework and performance evaluations until we finalize the use cases by the end of the year.

Proposal 1: Consider selecting use cases and sub-use cases with large performance gains over conventional techniques and exercising different levels of collaboration between the UE and gNB.

Proposal 2: Agree on terminology and notation that will simplify subsequent discussions of AI/ML framework.

Proposal 3: Use performance evaluations to finalize the use cases in the early part of the study. Reuse existing 3GPP methods for performance evaluations.

Proposal 4: consider specification impacts not only focusing on scenarios that are seen more likely towards concrete Rel-19 WIs but also towards longer term application of AI/ML to air-interface problems.

# References

- RP-213599, “New SI: Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface”, 3GPP RAN Plenary