## Slide 1: Towards Rel-18 Completion in RAN1
RAN1 Chair
R1-2302296

## Slide 2: Latest RAN Meeting Planning (from RP-230050)
Rel-18 RAN1 CRs submitted to RAN

## Slide 3: Key RAN1 Tasks for Rel-18 Completion
Rel-18 CRs
  RAN1 will submit CRs for Rel-18 work items in RAN#101 (September, 2023)
  To be handled using editor’s CRs
Higher layer signaling for RAN2/RAN3
  RAN1 will provide the first LS to RAN2 after RAN1#113 (May, 2023) with further update in 2023.Q3
  To be coordinated by Sorour Falahati (Ericsson)
Rel-18 UE features
  RAN1 will provide the first LS to RAN2 after RAN1#113 (May, 2023) with further update in 2023.Q3
  To be coordinated by Ralf Bendlin (AT&T) and Shinya Kumagai (NTT DOCOMO)

## Slide 4: Rel-18 CRs
For eDSS, NCR, MC-Enh, BWP without restriction, endorsed TEI proposals
  Editors to provide draft CRs to RAN1#112bis-e (April)  RAN1 review in RAN1#112bis-e
For other Rel-18 work items
  First review to be done after RAN1#113 (May)
    Editors to provide draft CRs after RAN1#113  RAN1 review (one week)
  Second review to be done after RAN1#114 (August)
    Editors to provide draft CRs after RAN1#114  RAN1 review (only two weeks between RAN1 and RAN)
For endorsed TEI proposals
  For proposals with impact on other WGs, CRs will be submitted to RAN in Q4 to align the submissions across WGs
  For proposals with no impact on other WGs, CRs will be submitted to RAN when ready
RAN1 will submit Rel-18 CRs in RAN#101 (September)
To be handled using editor’s CRs

## Slide 5: Rel-18 Higher Layer Signalling
For eDSS, NCR, MC-Enh, BWP without restriction, endorsed TEI proposals
  Rapporteurs, TEI proponents to provide their initial input as tdocs to RAN1#112bis-e
  LS to RAN2 after RAN1#113
For other Rel-18 work items
  Rapporteurs to provide their initial input as tdocs to RAN1#113
  LS to RAN2 after RAN1#114 (this LS will also include any updates for eDSS, NCR, MC-Enh)
RAN1 will provide the first LS to RAN2/RAN3 after RAN1#113 with further update in Q3
To be coordinated by Sorour (Ericsson)

## Slide 6: Rel-18 UE features
For eDSS, NCR, MC-Enh, BWP without restriction, endorsed TEI proposals
  Rapporteurs, TEI proponents to provide their initial input as tdocs to RAN1#112bis-e
  LS to RAN2 after RAN1#113
For other Rel-18 work items
  Rapporteurs to provide their initial input as tdocs to RAN1#113
  LS to RAN2 after RAN1#114 (this LS will also include any updates for eDSS, NCR, MC-Enh)
Work split between Shinya and Ralf
  Shinya: Sidelink, eRedCap, MC-Enh, XR, coverage_enh, less than 5MHz, DSS, TEI
  Ralf: MIMO, positioning, NW energy saving, NCR, NTN, mobility enhancement, UAV, BWP without restriction
RAN1 will provide the first LS to RAN2 after RAN1#113 with further update in Q3
To be coordinated by Ralf (AT&T) and Shinya (DOCOMO)

## Slide 7: RAN1 Meetings in 2023.Q2
RAN1#112bis-e (April) will handle all the usual RAN1 topics
  Critical issues for LS
  Maintenance for Rel-17 & earlier
  Rel-18 work/study items
RAN1#113 (May) will mainly focus on Rel-18
  Critical issues for LS (including those related to Rel-17 & earlier)
  Rel-18 work/study items