3GPP TSG RAN WG1 88			R1-1702869

Athens, Greece, 13th - 17th February 2017

Agenda item:	7.2.2

Source: 	Samsung, Nokia, CATT

Title: 	List of Open Issues for Rel.14 eFD-MIMO after RAN1#87

Document for:	Information

# Introduction

RAN1-related works in Rel.14 eFD-MIMO will come to an end in RAN1#88). In addition, as the RRC freeze for Rel.14 is targeted in March 2017, a total of 1 time unit is allocated in RAN2#97 (collocated with RAN1#88) for finalizing the required changes in the RRC specification TS36.331 (see [1] for a detailed schedule).

Therefore, it is timely that the rapporteurs provide a list of open issues which need to be resolved before the completion of the WI. Participating companies are encouraged to take this into account in planning their works for RAN1#88.

# Open issues

Non-precoded CSI-RS (95% completion)

- The need for additional restrictions on CDM-8 pattern aggregation

- The need for introducing new port indexing of CDM-4 for CSI-RS port sharing

Beamformed CSI-RS (95% completion)

- DCI field for AP-CSI-RS resource selection

- Value of  for QCL indication

- Potential support for an additional density

UL DMRS (~100% completion)

- Applicability of new DMRS table for SPS-RNTI

- The need for inter-subframe comb hopping

Non-precoded CSI-RS Codebook Extension (95% completion)

- Feedback mechanism for P-CSI (e.g. PUCCH format) and A-CSI

Hybrid CSI (95% completion)

- Feedback mechanism of A-CSI for mechanism 2

Advanced CSI (85% completion)

- Feedback mechanism for P-CSI (e.g. PUCCH format and potential codebook subsampling) and A-CSI

- The need for supporting Class B (and hybrid) extension for advanced CSI

Semi-open-loop (95% completion)

- Orphan RE issue for rank-1

- Applicability of new DMRS table for SPS-RNTI

From rapporteurs’ perspective, the overall completion of the WI is at least 90%.

# References

- RP-160623, New WID Proposal: Enhancement on Full-Dimension (FD) MIMO for LTE, Samsung, Nokia, CATT, RAN #71