3GPP TSG RAN WG2 #9	Tdoc RAN WG2 K85/99

29 Nov- 3 December 1999

Sophia Antipolis, France

Source : 	Chairman

Object :	Proposed Time-plan for RAN WG2 in 2000

The work in year 2000 will be prioritised according to the following:

- Completion of outstanding items for release 99

- Corrections and clarifications of release 99 specifications

- Specification of release 00 features

Already dentified features for rel00 are:

- Hybrid ARQ

- FAUSCH

- Asymmetric reconfiguration

The following time-plan identifies the key milestones respective to RAN plenary. The submission to RAN plenary of corrections and clarifications on release 99 are not mentioned, since this should be a continuous process throughout year 2000.

| Meeting | Dates | Milestones |
| --- | --- | --- |
| WG2 #10 | 17 - 21 January |  |
| WG2 #11 | 28 Feb - 03 March |  |
| RAN #7 | 13 - 15 March | Presentation of CRs completing release 99 |
| WG2 #12 | 10 - 14 April |  |
| WG2 #13 | 22 - 26 May |  |
| RAN #8 | 19 - 21 June | Presentation of stage 2 for release 00 for information |
| WG2 #14 | 03 - 07 July |  |
| WG2 #15 | 21 - 25 August |  |
| RAN #9 | 25 - 27 September | Presentation of stage 2 for release 00 for approval |
| WG2 #16 | 09 - 13 October |  |
| WG2 #17 | 13 - 17 November |  |
| RAN #10 | 11 - 13 December | Presentation of all CRs for release 00 for approval |