3GPP TSG-RAN WG2 #119bis-e		R2-2210388

E-meeting, 10th – 19th Oct 2022

Agenda Item:	8.17.1

Source:	vivo

Title:	Work planning of R18 MUSIM

Document for:	Discussion, Decision

# Introduction

This is for the discussion working planning of R18 MUSIM WI.

# Discussion

# WID Scope

In RP-220955, the scope of the WI is described as follows:

1. Enhancements for MUSIM procedures to operate in RRC_CONNECTED state simultaneously in NW A and NW B. [RAN2, RAN3, RAN4]. - Specify mechanism to indicate preference on temporary UE capability restriction and removal of restriction (e.g. capability update, release of cells, (de)activation of configured resources) with NW A when UE needs transmission or reception (e.g., start/stop connection to NW B) for MUSIM purpose - RAT Concurrency: Network A is NR SA (with CA) or NR DC. Network B can either be LTE or NR. - Applicable UE architecture: Dual-RX/Dual-TX UE The work item shall identify whether the WI will have RAN3 or RAN4 impacts by RAN#99 [RAN2]. 2. Define RRM requirements for Rel-17 MUSIM gaps [RAN4, RAN2] - Define RRM requirements for Rel-17 MUSIM gaps [RAN4, RAN2] - The following MUSIM gap requirements are considered - Measurements in Network A - Measurements in Network B in RRC idle/inactive - Note: it is up to RAN4 decision whether to define requirements for Network B. - Identify and specify, if needed, solutions for MUSIM gap collision handling for the following cases [RAN4, RAN2] - Case 1: Collisions between MUSIM gap and legacy measurement gap (i.e., Rel-15 to Rel-17 measurement gaps) - Case 2: Collisions between MUSIM gap and SMTC - Case 3: Collisions between different MUSIM gaps - Note: RAN2 work can be triggered by RAN4 LS only, if needed - Identify impacts on L1 measurements, RLM/BFD and L3 measurements and specify corresponding UE requirements, if necessary, when MUSIM gap(s) are configured, for the following scenarios [RAN4] - Only MUSIM gap(s) are configured - MUSIM gap(s) and legacy measurement gap are configured - Note: requirements are applicable to MUSIM gaps defined in Rel-17 MUSIM WI (LTE_NR_MUSIM)

# Work Planning

| Time | Meeting | TU | O1 | O2 |
| --- | --- | --- | --- | --- |
| 2022Q3 | 119bis | 1 | - Potential scenarios and requirements discussion - Potential solutions collection - Identify RAN3/RAN4 impact |  |
| 2023Q2 | 121bis | 1 | - Solutions for identified scenarios - Solutions evaluation and down selection |  |
| 2023Q3 | 123 | 1 | - Solution specification - RAN4 related work may start | - Discussion/specification based on RAN4 LS |
| 2023Q4 | 123bis | 1 | - Continue solutions description and stage2/3 description; | Continue solutions description and stage2/3 description; |
| 2023Q4 | 124 | 1 | - Finalizing solutions, - Stage 2/3 corrections, WI completion | - Finalizing solutions, - Stage 2/3 corrections, WI completion |

Note: Based on progress, may move 0.5 RAN2 TU from April to Feb in 2023

# Reference

- 3GPP RP-220955, Revised WID: Dual Transmission/Reception (Tx/Rx) Multi-SIM for NR, vivo