## Slide 1: Status summary of NR RIM SI
3GPP TSG RAN WG3 Meeting #102 R3-187240
Spokane, USA, November 12th – 16th, 2018
CMCC

## Slide 2: Objective of SI (RP-181832)
Study mechanisms for improving network robustness and addressing strong remote base station interference, including potential UE side’s enhancement [RAN1]
Study mechanisms for identifying which gNB(s)generate strong remote interference, including the following aspects:
    Potential Reference signal design for gNB to identify that it creates strong inter-gNB interference to some victim gNB[RAN1]
      Existing reference signals are starting points of discussion.
    Mechanism for gNB to start and terminate the transmission/detection of the reference signal(s) [RAN1, RAN3]
Study the potential additional coordination among gNBs for mitigating remote interference [RAN3]

## Slide 3: Status check
  Mechanism for gNB to start and terminate the transmission/detection of the reference signal(s) [RAN1, RAN3]
    RIM frameworks and workflow are defined, OAM requirement are identified.
Observation: The task has been finished from RAN3 point of view.

## Slide 4: Status check
Study the potential additional coordination among gNBs for mitigating remote interference [RAN3]
  RAN3 has studied and concluded on the following key aspects related to coordination among gNBs:
    Set ID configuration
    Inter-cluster signalling
    Intra-cluster signalling
    Resolution of framework 2.2
  Details solutions for inter-cluster signalling will be specified in the normative work.
Observation: The task has been finished from RAN3 point of view.

## Slide 5: Recommendations
It is proposed to conclude that the SI on NR Remote Interference management can be considered completed from RAN3 point of view