3GPP TSG-RAN WG4 Meeting #102-e	R4-2207318 
Electronic Meeting, February 21 – March 3, 2022

Agenda item:	10.2.2.1

Source:	vivo

Title:	Workplan for alternative test methods

Document for:	Approval

# 1	Introduction

Follow the discussion and proposals in [1], this paper prepare the workplan for alternative test methods to organize this work properly.

# 2	Discussion

Based on the whole workplan for TRP TRS WI [2], the workplan for alternative test methods can be prepared as following:

- RAN4 #102-e (2022 Feb)

- Discuss whether RAN4 will work on alternative test methods and make conclusion

RAN-Plenary #95-e (2022 Mar)

- Further check RAN decision on the core part completion

- RAN4 #103-e (2022 May)

- Discuss the test procedure, system verification, potential update due to FR1 frequency range and bandwidth for alternative test methods

- RAN5 can start the MU work for alternative methods

- RAN4 #104-e (2022 Aug)

- Finalize the full package of alternative test methods

- RAN5 conclude MU assessment and outcome should be included as part of full package of alternative test methods

- Discuss and conclude the harmonized outcome and applicability of alternative test methods

Proposal 1: If RAN4 agrees to introduce alternative test methods, approve the above workplan to ensure the smooth progress.

Proposal 2: RAN5 can decide their MU workplan based on the above timeline of RAN4.

# 3 Conclusion

In this paper, we propose the views on how to organize the alternative test methods.

Proposal 1: If RAN4 agrees to introduce alternative test methods, approve the above workplan to ensure the smooth progress.

Proposal 2: RAN5 can decide their MU workplan based on the above timeline of RAN4.

# 4	References

- R4-2200980, Proposals for concluding the core part work of TRP TRS WI, vivo, 3GPP RAN4#102-e, Feb 2022

- R4-2200981, Workplan of TRP TRS WI, vivo, RAN4#101-bis-e, January 17-25, 2022