3GPP TSG-RAN WG4 Meeting #102-e	R4-2207319
Electronic Meeting, February 21 – March 3, 2022

Agenda item:	10.2.3.2

Source:	vivo

Title:	Test lab and device information for lab alignment activity

Document for:	Approval

# 1	Introduction

According to the agreed working procedure for TRP TRS requirement development [1], Lab volunteers and LAD providers should share the confirmation response before the starting of RAN4#102-e (21st Feb 2022).

  - Timeline for TRP TRS requirement work

- RAN4#101-bis-e meeting finalize the initial version of framework for TRP TRS requirement related work.

- Lab volunteers and LAD providers announced in RAN4#101-bis-e or via email-reflector before the starting of RAN4#102-e (21st Feb 2022) are considered.

- RAN4#102-e meeting further refine the framework (e.g. lab alignment data processing approach and pass/fail limits, maximum number of devices from each lab, etc), conclude volunteered labs, LADs information, and delivery scheme before the end of RAN4#102-e meeting. (Potential lab volunteers and LAD providers should make sure the test systems and LADs are ready before the end of RAN4#102-e meeting, 3rd Mar 2022.)

- Lab alignment can start after RAN4#102-e meeting immediately, if ≥ 3 labs and 3 LADs per-band are confirmed in RAN4#102-e meeting. (Volunteered labs can start the preparation of commercial devices for performance requirement measurement, and ensure TAS OFF with locking at primary antenna of each device)

- Collect all the lab alignment measurement results from volunteered labs based on contribution-driven manner in RAN4#103-e meeting (16th May 2022). Conclude the lab alignment outcome in RAN4#103-e meeting. Performance Test Campaign can start after RAN4#103-e meeting immediately, if ≥ 3 labs are aligned.

- Collect Performance measurement results from all the aligned labs based on contribution-driven manner in RAN4#104-e meeting (22nd Aug 2022).  Conclude final requirements in RAN4#104-e meeting. Finalize TS 38.161 drafting work.

This paper summarizes the essential labs’ and LADs’ information for confirmation, to provide a full set of volunteer’s information for TRP TRS requirement development.

# 2	Confirmed test lab and device information for lab alignment activity

The test lab and device information in the table below are confirmed for 3GPP TRP TRS performance development activity:

Table 1: Test lab and device information for lab alignment activity

| Activities | Volunteers |
| --- | --- |
| TRP TRS lab alignment Campaign | 1. CAICT, contact: Xuan Yi, yixuan@caict.ac.cn (test lab City: Beijing, China) 2. Sporton, Contact: Alex Ho (Alexander@sporton.com.tw), Will Ni (WillNi@sporton-usa.com) (test lab City: Milpitas, CA) 3. Huawei, contact: Hai Zhou, hai.zhou1@huawei.com, Li Jinxing, lijinxing3@huawei.com (test lab City: Shanghai, China) 4.ELEMENT Materials Technology DC LLC (Previously dba PCTEST Engineering Laboratory LLC), Contact: Nik Bankov, (Nik.Bankov@element.com) (test lab City: San Jose, CA) 5. vivo, contact: Ruixin Wang, ruixin.wang@vivo.com (test lab City: Dongguan, Guangdong Province, China) 6.CMCC, contact: Yichen Zhao, zhaoyichen@cmdc.chinamobile.com (test lab City: Beijing, China) 7. SRTC, Contact: Gong Jian, gongjian1@srtc.org.cn (test lab City: TBD) 8. OPPO, contact: Qifei Liu, liuqifei@oppo.com (test lab City: Dongguan, Guangdong Province, China) |
| Lab Alignment Device (LAD) information | 1.vivo, contact: Ruixin Wang, ruixin.wang@vivo.com; LAD information: - 2 devices, named as LAD1 and LAD2; - Power class: PC2; - Size 1 (Wide size >72mm); - Supporting bands: NR SA: n1/n3/n5/n8/n28/n41/n77/n78; - TAS OFF with primary antenna locked. |

Proposal: Confirm the Test lab and Device information in Table 1 for FR1 TRP TRS lab alignment activity.

# Conclusion

In this paper, we propose the confirmation of Test lab and device information for lab alignment activity.

Proposal: Confirm the Test lab and Device information in Table 1 for FR1 TRP TRS lab alignment activity.

# 4	References

- R4-2203074, Working procedure for TRP TRS requirement development, vivo, RAN4#101-bis-e, Jan 17-25, 2022