3GPP TSG-RAN WG4 Meeting # 104-e 	R4-2212333

# Electronic Meeting, Aug. 2022

Source: Qualcomm, vivo

Title: 	 Work plan for FR2 UE multi-Rx chain DL reception

Agenda item:	11.8.1

Document for:	Discussion

# Introduction

The overall objective of the multi-Rx chain DL reception WI is to enable a UE to receive up to 4L ‘with simultaneous DL reception with two different QCL TypeD RSs on single component carrier’. In this contribution we draw up a high-level timeline of work towards setting UE RF requirements for this feature.

# Discussion

The core requirements pertaining to this feature are scheduled to be completed by RAN#101 in September 2023. There are seven meetings in RAN4 until then. The primary WI objective for UE RF is “Specify RF requirements, mainly spherical coverage requirements, for devices with simultaneous reception from different directions with different QCL TypeD RSs” [1].

Several system and UE-level assumptions have to be first discussed and established as common understanding, given that RAN4 has not discussed RF performance in an mTRP context before.

| RAN 4 meeting | Date | Discussion | Work progress goal |
| --- | --- | --- | --- |
| RAN4#104 | Aug. 2022 | Discussion on system assumptions, UE assumptions | Agree on system assumptions |
| RAN4#104-Bis | Oct. 2022 | UE hardware assumptions | Agree on UE assumptions |
| RAN4#105 | Nov. 2022 | Requirement concept |  |
| RAN4#106 | Feb. 2023 | Requirement concept and Simulation discussion | Agree on details pertaining to simulation effort |
| RAN4#106-Bis | Apr. 2023 | Simulation results discussion | Draft CR? |
| RAN4#107 | May 2023 | Requirement Parameter details | Draft CR |
| RAN4#108 | Aug. 2023 | Requirement Parameter details | Feature CR |

Proposal: Agree on workplan as discussed above

# Reference

[1]	RP-221753, ‘Requirement for NR frequency range 2 (FR2) multi-Rx chain DL reception’, Qualcomm, RAN#96, Jun. 2022