3GPP TSG-RAN WG4 Meeting # 106															R4-2301929

Athens, Greece, 27th February – 3rd March 2023

Agenda item:			9.28.1

Source:	Samsung

Title:	Work plan for Rel-18 WI on MIMO evolution

Document for:	Discussion

Introduction

The latest WID on Rel-18 MIMO evolution for downlink and uplink includes following objectives for RAN1 [1]:

- Study, and if justified, specify CSI reporting enhancement for high/medium UE velocities by exploiting time-domain correlation/Doppler-domain information to assist DL precoding, targeting FR1, as follows: - Rel-16/17 Type-II codebook refinement, without modification to the spatial and frequency domain basis - UE reporting of time-domain channel properties measured via CSI-RS for tracking - Specify extension of Rel-17 Unified TCI framework for indication of multiple DL and UL TCI states focusing on multi-TRP use case, using Rel-17 unified TCI framework. - Study, and if justified, specify larger number of orthogonal DMRS ports for downlink and uplink MU-MIMO (without increasing the DM-RS overhead), only for CP-OFDM, - Striving for a common design between DL and UL DMRS - Up to 24 orthogonal DM-RS ports, where for each applicable DMRS type, the maximum number of orthogonal ports is doubled for both single- and double-symbol DMRS - Study, and if justified, specify enhancements of CSI acquisition for Coherent-JT targeting FR1 and up to 4 TRPs, assuming ideal backhaul and synchronization as well as the same number of antenna ports across TRPs, as follows: - Rel-16/17 Type-II codebook refinement for CJT mTRP targeting FDD and its associated CSI reporting, taking into account throughput-overhead trade-off - SRS enhancement to manage inter-TRP cross-SRS interference targeting TDD CJT via SRS capacity enhancement and/or interference randomization, with the constraints that 1) without consuming additional resources for SRS; 2) reuse existing SRS comb structure; 3) without new SRS root sequences - Note: the maximum number of CSI-RS ports per resource remains the same as in Rel-17, i.e. 32 - Study, and if justified, specify UL DMRS, SRS, SRI, and TPMI (including codebook) enhancements to enable 8 Tx UL operation to support 4 and more layers per UE in UL targeting CPE/FWA/vehicle/Industrial devices - Note: Potential restrictions on the scope of this objective (including coherence assumption, full/non-full power modes) will be identified as part of the study. - Study, and if needed, specify the following items to facilitate simultaneous multi-panel UL transmission for higher UL throughput/reliability, focusing on FR2 and multi-TRP, assuming up to 2 TRPs and up to 2 panels, targeting CPE/FWA/vehicle/industrial devices (if applicable) - UL precoding indication for PUSCH, where no new codebook is introduced for multi-panel simultaneous transmission - The total number of layers is up to four across all panels and total number of codewords is up to two across all panels, considering single DCI and multi-DCI based multi-TRP operation. - UL beam indication for PUCCH/PUSCH, where unified TCI framework extension in objective 2 is assumed, considering single DCI and multi-DCI based multi-TRP operation - For the case of multi-DCI based multi-TRP operation, only PUSCH+PUSCH, or PUCCH+PUCCH is transmitted across two panels in a same CC. - Study, and if justified, specify the following - Two TAs for UL multi-DCI for multi-TRP operation - Power control for UL single DCI for multi-TRP operation where unified TCI framework extension in objective 2 is assumed. For the case of simultaneous UL transmission from multiple panels, the operation will only be limited to the objective 6 scenarios.

RAN4 is also mentioned to specify necessary core requirements for the enhancements listed in the WID [1]. Based on the initial analyses of the impact on RF and RRM core requirements in [2, 3], overall RAN4 work plan for Rel-18 MIMO evolution WI is provided in this contribution.

Discussion

Following WI objectives and considering RAN1 progress, the potential impact on RAN4 core and performance requirements can be summarized as Table 1.

Table 1: Potential impact on RAN4 core and performance requirements

| Topic | Sub-topic | UE RF | RRM | Demod/CSI |
| --- | --- | --- | --- | --- |
| Multi-TRP enhancement | Unified TCI framework extension for multi-TRP | FFS | YES | FFS |
|  | Two TAs for multi-DCI | - | YES | - |
| CSI enhancement | CSI reporting enhancement for high/medium UE velocities | - | - | YES |
|  | Enhancement of CSI acquisition for CJT | - | FFS | YES |
|  | Time domain channel property (TDCP) |  |  | YES |
| Reference signal enhancement | Increased number of orthogonal DMRS ports | - | - | FFS |
|  | SRS enhancement targeting TDD CJT (up to 4 Tx) |  | FFS | - |
| Enhanced uplink transmission | UL precoding indication for multi-panel transmission | YES | FFS | FFS (BS demod) |
|  | SRI/TPMI/SRS/DMRS enhancement for enabling 8 TX UL transmission | FFS | - | FFS (BS demod) |

Based on the assigned TU, general RAN4 work plan for Rel-18 MIMO evolution WI is proposed:

| Meeting | Target Plan |  |
| --- | --- | --- |
| RAN4#106 (Feb, ’23) | - Agree overall work plan for core and performance part - Discuss and identify potential impact on UE RF requirements - Discuss and identify potential impact on RRM core requirements - Rely LS to RAN1 if any conclusion reached (for R1-2205639 and R1-2205593) |  |
| RAN4#106-Bis (Apr, ’23) | UE RF | - Initiate discussion on UE RF requirements of identified impact - Continue to check other impact on UE RF requirement |
|  | RRM Core | - Discuss and identify which RRM requirements need to be developed to support MIMO evolution |
| RAN4#107 (May, ’23) | UE RF | - Continue to discuss UE RF requirements of identified impact |
|  | RRM Core | - Further discussions on UE RRM requirements impact for MIMO evolution features - Discuss the possible signalling impact (e.g. UE capabilities, network flag) |
| RAN4#108 (Aug, ’23) | UE RF | - Continue to discuss and define UE RF requirements of identified impact |
|  | RRM Core | - Continue to discuss and decide the solution for the RRM enhancement - Provide draft CR on TS38.133 for the RRM enhancement |
| RAN4#108-Bis (Oct, ’23) | UE RF | - Continue to discuss and define UE RF requirements of identified impact - Review draft CRs for endorsement if any |
|  | RRM Core | - Provide draft CR on TS38.133 for RRM core part, endorsed if possible. - Discuss and decide test case lists and related parameters |
|  | RRM Perf | - Initial discussion on RRM performance part requirements impact |
|  | Demod | - Initial discussion on demod/CSI requirements, discuss and identify which demod/CSI requirements need to be extended |
| RAN4#109 (Nov, ’23) | UE RF | - Agree RAN4 CR to finalize the RF core requirements |
|  | RRM Core | - Agree RAN4 CR to finalize the RRM core requirements |
|  | RRM Perf | - Further discussion on RRM performance part for MIMO evolution, provide draft CR on TS38.133 if any |
|  | Demod | - Further discussion on demod/CSI requirements, define scenario parameters in order to align simulation cases |
| RAN4#110 (Feb, ’24) | RRM perf | - Further discussion on RRM performance part for MIMO evolution, provide draft CR on TS38.133 if any |
|  | Demod | - Further discussion on demod/CSI requirements, provide initial simulation results to align results from companies, provide draft CR if any |
| RAN4#110-bis (Apr, ’24) | RRM perf | - Provide draft CR on TS38.133 for RRM performance part, endorsed if possible. |
|  | Demod | - Provide simulation results and continue to discuss demod/CSI requirements, provide draft CR, endorsed if possible. |
| RAN4#111 (May, ’24) | RRM perf | - Further work on the draft CRs and Agree RAN4 CR to finalize the RRM performance part |
|  | Demod | - Further work on the draft CRs and Agree RAN4 CR to finalize the demod/CSI part |

Note: The work plan for performance parts including RRM and demodulation/CSI can be updated pending on the progress of core part discussions.

Conclusion

This contribution provides overall RAN4 work plan for Rel-18 MIMO evolution core and performance parts.

Reference

[1] 	RP-223276, WID Update: MIMO Evolution for Downlink and Uplink, RAN#98-e

[2] R4-2302501, Discussion on impact of MIMO Evolution to RF requirements, RAN4#106

[3] R4-2301006, Discussion on RRM impact on Rel-18 MIMO evolution for downlink and uplink, RAN4#106