3GPP TSG-RAN WG4 Meeting #106bis-e	R4-2304086

Electronic Meeting, 9 May – 20 May 2022

Agenda Item:	5.12.4

Source:	KDDI, Ericsson

Title:	Work plan for demodulation performance part of WI intra-band non-colocated EN-DC/NR-CA deployment

Document for:	Approval

1	Work plan for UE demodulation performance

According to RAN plenary decision on TU allocation, the UE demodulation performance part of WI intra-band non-colocated EN-DC/NR-CA deployment starts from RAN4#106bis-e and completes in RAN Pleanry #102 (December 2023) [1], we propose the work plan of the UE demodulation performance part as follows [2].

- RAN4#106bis-e, April 2023 (0.25 TU)

  - Discuss the scope of UE demodulation requirements.

- RAN4#107, May 2023 (0.25 TU)

  - Continue to discuss the scope of UE demodulation requirements, according to the core part conclusion.

  - Agree with the initial simulation assumption.

- RAN4#108, August 2023 (0.25 TU)

  - Collect the initial simulation results.

  - Finalize the test parameters for UE demodulation requirements, and update the simulation assumption if necessary.

  - Decide the CR work split.

- RAN4#108bis, October 2023 (0.25 TU)

  - Update the simulation assumption if necessary.

  - Continue the alignment of the simulation results.

  - Review the draft CRs for TS38.101-4.

- RAN4#109, November 2023 (0.25 TU)

  - Collect the simulation results if necessary.

  - Endorse the draft CRs for TS38.101-4.

2	CR work split proposal

To be added after RAN4 agree with the scope of UE demodulation perforamcen requirements.

References

- RP-230742, “New WID: Support of intra-band non-collocated EN-DC/NR-CA deployment”, KDDI