3GPP TSG-RAN WG4 Meeting # 106bis-e	R4-2304700

# Online, April 17 – 26, 2023

Source:	LG Electronics, OPPO

Title:	Revised Work Plan for RRM part on Rel-18 NR Sidelink Evolution

Agenda item:	5.31.1

Document for:	Approval

Introduction

In RAN#99, revised WID [1] was approved, and NR sidelink CA operation was included in RAN4 works as below:

- Specify mechanism to support NR sidelink CA operation based on LTE sidelink CA operation [RAN2, RAN1, RAN4] - Support only LTE sidelink CA features for NR (i.e., SL carrier (re-)selection, synchronization of aggregated carriers, power control for simultaneous sidelink TX, packet duplication) - The work is limited to intra-band CA for the ITS band in FR1 (Band n47). - No specific enhancements of Rel-17 sidelink features with sidelink CA support. - This feature is backwards compatible in the following regards - A Rel-16/Rel-17 UE can receive Rel-18 sidelink broadcast/groupcast transmissions with CA for the carrier on which it receives PSCCH/PSSCH and transmits the corresponding sidelink HARQ feedback (when SL-HARQ is enabled in SCI) - Only Mode 2 operation - Same subcarrier spacing (SCS) among CA carriers to avoid resource selection enhancements and AGC issues - Time resources for PSFCH are aligned among the carriers for CA - No enhancement related to SCI transmissions on PSCCH/PSSCH, PSFCH transmission, RSRP feedback, CSI feedback and congestion control compared to Rel-16 (i.e., per-carrier operation) - SL resource indication remains to be per-resource pool and per-carrier basis (no cross-carrier scheduling in SCI) - UE transmits SL HARQ feedback on the same carrier on which it receives the associated PSSCH - No consideration for limited transmission and reception capability - No primary/secondary carrier differentiation - Reuse the LTE sidelink CA design for the following aspects: - Sidelink carrier (re-)selection, synchronization of aggregated carriers, Tx power split for simultaneous sidelink transmissions, packet duplication - The CA band combination work in RAN4 is limited to intra-band contiguous CA in Rel-18. - Note: The SL CA work in Rel-18 mainly targets some V2X use cases

In this contribution, the work plan for NR SL Evolution is revised based on [2].

Revised Work Plan on Rel-18 NR Sidelink Evolution for RRM part

| Meeting | Works |
| --- | --- |
| RAN4#106 | Core part - Discussion and approvement on work plan - Discussion and identification of impact on the existing RRM requirements due to sidelink unlicensed spectrum and co-channel coexistence for LTE sidelink and NR sidelink |
| RAN4#106-bis-e | Core part - Sidelink on unlicensed spectrum - Additional discussion on RRM impact due to sidelink unlicensed spectrum - Initial discussion on identified issues - Co-channel coexistence for LTE sidelink and NR sidelink - Discussion and agreement on whether there are RRM issues on co-channel coexistence for LTE sidelink and NR sidelink - Sidelink CA operation - Discussion and identification of impact on the RRM requirements |
| RAN4#107 | Core part - Sidelink on unlicensed spectrum - Discussion on identified issues - Agreement on technical aspects of identified issues if needed - Co-channel coexistence for LTE sidelink and NR sidelink - Discussion on identified issues if RRM issues are identified - Sidelink CA operation - Discussion on identified issues - Agreement on technical aspects of identified issues if needed |
| RAN4#108 | Core part - Discussion and finalization CR work split - Sidelink on unlicensed spectrum - Discussion on identified issues - Agreement on technical aspects of identified issues - Co-channel coexistence for LTE sidelink and NR sidelink - Continue discussion if RRM issues are identified - Sidelink CA operation - Discussion on identified issues - Agreement on technical aspects of identified issues |
| RAN4#108-bis | Core part - Initial draft CR submission - Sidelink on unlicensed spectrum - Discussion on remaining issues - Agreement on technical aspects of remaining issues - Co-channel coexistence for LTE sidelink and NR sidelink - Continue discussion if RRM issues are identified - Agreement on technical aspects of identified issues if needed - Sidelink CA operation - Discussion on remaining issues - Agreement on technical aspects of remaining issues Performance part - Initial discussion on the list of test cases |
| RAN4#109 | Core part - Sidelink on unlicensed spectrum - Discussion and conclusion on remaining issues - Agreement on final CRs - Finalization of the core part - Co-channel coexistence for LTE sidelink and NR sidelink - Discussion and conclusion on remaining issues if RRM issues are identified - Agreement on final CRs if needed - Finalization of the core part - Sidelink CA operation - Discussion and conclusion on remaining issues - Agreement on final CRs - Finalization of the core part Performance part - Discussion and finalization on the list of test cases |
| RAN4#110 | Performance part - Discussion and finalization of CR work split - Discussion on test cases based on the finalized list |
| RAN4#110-bis | Performance part - Initial draft CR submission - Discussion on remaining issues |
| RAN4#111 | Performance part - Discussion and conclusion on remaining issues - Agreement on final CRs - Finalization of the performance part |

Conclusion

In this contribution, we provide the revised work plan on Rel-18 NR sidelink evolution including CA operation for the RRM part, and we propose

- Proposal 1: Approve the revised work plan on Rel-18 NR sidelink evolution including CA operation for the RRM part

Reference

[1] RP-230077, “WID revision: NR sidelink evolution,” OPPO.

[2] R4-2300947, “Work plan for RRM part on Rel-18 NR sidelink Evolution,” LG Electronics, OPPO