3GPP TSG-RAN WG4 Meeting # 108		  			  			                R4-2313900

Toulouse, France, August 21 – August 25 , 2023

Title: 	WF for Rel-18 MIMO OTA

Agenda Item:	8.16.6

Source: 	CAICT

Document for:	Approval

Topic #1: FR1 MIMO OTA

Sub-topic 1-1 FR1 MIMO OTA requirements related work

Issue 1-1-1: Volunteer labs and PAD delivery scheme for FR1 lab alignment activity

<Agreement>:

- Update volunteer labs for Rel-18 FR1 MIMO OTA lab alignment as below:

| Volunteer lab | City | Contact |
| --- | --- | --- |
| Apple | Cupertino, California, USA | Istvan Szini, Istvan@apple.com |
| CAICT | Beijing, China | Xuan Yi, yixuan@caict.ac.cn |
| CMCC&BUPT joint lab | Beijing, China | Yichen Zhao, zhaoyichen@cmdc.chinamobile.com Xiaohang Yang, yangxiaohang@caict.ac.cn |
| MediaTek | Beijing, China | Shuang Zhang, Allen.zhang@mediatek.com |
| Xiaomi | Beijing, China | Shengxiang Guo, guoshengxiang@xiaomi.com |
| OPPO | Dongguan, China | Qifei Liu, liuqifei@oppo.com |

- Adjust the PAD delivery scheme accordingly as below:

  - Labs in Beijing -> The Lab in Dongguan -> (transfer the PADs at Oct RAN4) -> Labs outside Asia

    - Note: The PADs can be tested in different labs located in the same country in parallel during the same period.

Issue 1-1-3: PADs for FR1 lab alignment activity

<Agreement>:

- Confirm the PADs for FR1 MIMO OTA lab alignment as below:

| Provider | How many PADs | Supported FR1 bands | PAD current location | When will the PAD(s) be ready |
| --- | --- | --- | --- | --- |
| vivo | 1 | n28, others | Dongguan, China | [Late August] |
| Xiaomi | 2 | n28, others | Beijing, China | [Late August] |

Issue 1-1-4: Minimum amount of data per band for deriving FR1 performance requirements

<Agreement>:

- The minimum number can be [15-20], 20 is preferred. Make the decision based on the feedback from volunteer labs and the total number of target bands.

Issue 1-1-5: Whether/how to down-select the bands for specifying FR1 performance requirements

<Agreement>:

- Bands n1, n5, n28 are prioritized in Rel-18 MIMO OTA WI.

Sub-topic 1-2 FR1 MIMO OTA test with Hand phantoms

Issue 1-2-2: Feasibility of FR1 MIMO OTA test with hand phantoms

<Agreement>:

- It is not feasible to specify FR1 MIMO OTA test methodology with hand phantom in Rel-18.

Issue 1-2-3 How to treat the study on FR1 MIMO OTA test with Hand phantoms in RAN4?

<Agreement>:

- Further informational discussions on FR1 MIMO OTA test with hand phantoms should be allowed in Rel-18.

Topic #2: FR2 MIMO OTA

Sub-topic 2-1 Framework for FR2 MIMO OTA

Issue 2-1-1: Simulation activities for FR2 MIMO OTA

<Agreement>:

- Down-selection can be made that the pure measurement approach is adopted for FR2 measurement campaign.

Issue 2-1-2: How to process the PAD measurement results to be included into FR2 MIMO OTA data pool

<Agreement>:

- FFS how to process the PAD measurement results to be included into FR2 MIMO OTA data pool.

Sub-topic 2-2 FR2 MIMO OTA lab alignment activity

Issue 2-2-1: PAD delivery scheme and time plan

<Agreement>:

- Adjust the PAD delivery scheme for FR2 MIMO OTA lab alignment activity as below:

  - Keysight’s two PADs and Samsung’s one PAD: Huawei -> CMCC -> CAICT -> (transfer the PADs at Oct or Nov RAN4) -> Apple -> ETS-Lindgren -> Return to Keysight and Samsung

    - Note: The PADs can be tested in different labs located in the same country in parallel during the same period.

  - Huawei’s one PAD: (transfer the PAD at Aug RAN4) -> Apple -> ETS-Lindgren -> (transfer the PAD at Oct or Nov RAN4) -> CAICT -> CMCC -> Huawei

- Adjust the time plan for FR2 MIMO OTA lab alignment activity as below:

  - Collect all lab alignment measurement results from lab volunteers based on the contribution-driven manner in RAN4#109-bis (Jan 2024). Conclude the lab alignment outcome in RAN4#109-bis. Measurement Campaign can start after RAN4#109-bis immediately, if ≥ 3 labs are aligned.  (Lab volunteers that fail to complete PAD measurement and/or reach alignment at RAN4#109-bis, if any, can have a chance to submit the PAD measurement results to RAN4#110 (Feb 2024) and be confirmed as aligned labs.)

Issue 2-2-2: Channel model validation results submission

Proposal:

- CAICT respectfully requests the opportunity to submit the remaining part of channel model validation results after RAN4#108, and then participate in the FR2 MIMO OTA lab alignment.

<Agreement>:

- The proposal is agreed.

Topic #3: Rel-17 MIMO OTA maintenance

Sub-topic 3-1 FR1 MIMO OTA performance metrics

Issue 3-1: FR1 MIMO OTA performance metrics

<Agreement>:

- Keep the substitution approach as it is in TS 38.151.

Sub-topic 3-2 FR2 MIMO OTA channel model validation

Issue 3-2-1: FR2 power validation pass/fail limit

<Agreement>:

- Further discuss the pass/fail limit of FR2 power validation.

- Inputs from system integrators and CE venders are encouraged.

References

- R4-2314267, “Topic summary for [108][331] NR_MIMO_OTA_enh”, Moderator (CAICT), 3GPP TSG-RAN WG4 Meeting # 108, Aug. 2023.

- R4-2313885, “Ad-hoc minutes for R18 MIMO OTA”, Moderator (CAICT), 3GPP TSG-RAN WG4 Meeting # 108, Aug. 2023.