3GPP TSG-RAN WG4 Meeting # 110-bis                                                         R4-2404692

# Changsha, China, Apirl 15 – Apirl 19, 2024

Agenda item:	9.8.1

Source: 	CMCC

Title: 	(NR_ATG_enh-Core) Work plan on Rel-19 enhancements for ATG

Document for:	Approval

# 1. Introduction

RAN#103 meeting approved RP-240839 [1] New WID on Enhancements for Air-to-ground network for NR in Rel-19. It is proposed to agree on the work plan for Rel-19 ATG.

# 2. Workplan

## 2.1. WID Objective

The core part of this work item includes

- Specify the RF and RRM core requirements for intra-band co-located and inter-band co-located DL CA [RAN4]:

  - FR1 intra-band contiguous CA

    - Example band combination: n79

  - FR1+FR1 inter-band CA

    - Example band combination: n3+n39

- Specify the RF requirements for support of UL MIMO with 2TX for single CC for UE. [RAN4]

- Specify signaling and UE capabilities if necessary [RAN2].

The performance part of the work item includes:

- Specify corresponding RRM performance and demodulation requirements for intra-band co-located and inter-band co-located DL CA.

- Specify corresponding demodulation requirements for support of UL MIMO with 2TX for single CC for UE with dual-polarization antenna.

## 2.2. Timeline

Table 1: Work plan for ATG

| WG | Meeting Number | TU | Task |
| --- | --- | --- | --- |
| RAN4 | #110bis | Core RF 0.5 | - Agreement on ATG work plan. - Discussion on the example CA band combination for ATG - Discussion on the which RF requirements need to be specified for ATG UE - Discussion on the which RF requirements need to be specified for ATG BS |
| RAN4 | #111 | Core RF 0.5 | - Define the ATG example CA bands. - Discussion on the which RF requirements need to be specified for ATG UE - Discussion on the which RF requirements need to be specified for ATG BS |
| RAN4 | #112 | Core RF 0.5 | - Identify necessary RF requirements for ATG UE - Identify necessary RF requirements for ATG BS |
|  |  | Core RD 0.5 | - Start the discussion on the RRM core requirements for ATG - Discussion on which RRM core requirement need to be specified for ATG with CA - Discussion on which RRM core requirement need to be specified for ATG with UL MIMO |
| RAN4 | #112bis | Core RF 0.5 | - Discussion on UE RF core requirements for ATG UE with DL CA - Discussion on UE RF core requirements for ATG UE with UL-MIMO - Discussion on BS RF core requirements for ATG BS with CA |
|  |  | Core RD 0.5 | - Further discuss the RRM core requirements for ATG - Discussion on which RRM core requirement need to be specified for ATG with CA - Discussion on which RRM core requirement need to be specified for ATG with UL MIMO |
| RAN4 | #113 | Core RF 0.5 | - Further discussion on UE RF core requirements for ATG UE with DL CA - Further discussion on UE RF core requirements for ATG UE with UL-MIMO - Further discussion on BS RF core requirements for ATG BS with CA |
|  |  | Core RD 0.5 | - Identify necessary RRM core requirements for ATG with CA/UL MIMO |
| RAN4 | #114 | Core RF 0.5 | - Further discussion on UE RF core requirements for ATG UE with DL CA - Further discussion on UE RF core requirements for ATG UE with UL-MIMO - Further discussion on BS RF core requirements for ATG BS with CA |
|  |  | Core RD 0.5 | - Further discuss the RRM core requirements for ATG for DL CA or UL MIMO - Discussion on CR work split |
| RAN4 | #114bis | Core RF 0.5 | - Further discussion on UE RF core requirements for ATG UE with DL CA - Further discussion on UE RF core requirements for ATG UE with UL-MIMO - Further discussion on BS RF core requirements for ATG BS with CA - Discussion on CR work split |
|  |  | Core RD 0.25 | - Agree the RRM core requirements for ATG DL CA or UL MIMO - Start to draft CRs |
|  |  | Perf RD 0.25 | - For RRM perf - Discuss RRM test case list, related parameters and test requirements - Discussion on CR work split - For Demod perf - Discuss the test scope and test setups for UE demod and BS demod, simulation assumptions if necessary. - Discuss the CR work split |
| RAN4 | #115 | Core RF 0.5 | - Agree on the ATG UE RF core requirements for DL CA - Agree on the ATG UE RF core requirements for UL-MIMO - Agree on the ATG BS RF core requirements for CA - Drafting CRs |
|  |  | Core RD 0.25 | - Address all remaining issues if any - Drafting CRs |
|  |  | Pref RD 0.25 | - For RRM perf - Further discuss remaining issues - Provide draft CRs - For Demod perf - Further discuss the test setups for UE demod and BS demod - Simulation results collection - Provide draft CRs |
| RAN4 | #116 | Core RF 0.5 | - Endorse CRs |
|  |  | Core RD 0.25 | - Endorse CRs |
|  |  | Pref RD 0.25 | - For RRM perf - Address all remaining issues - Endorse CRs - For Demod perf - Address all remaining issues - Simulation results collection - Endorse CRs |

# 3. References

[1] RP-240839, New WID on Enhancements for Air-to-ground network for NR