3GPP TSG-RAN4 Meeting #110bis	R4-240xxxx

# ChangSha, China, April 15th – April 19th , 2024

Agenda Item:	9.6.1

Source: 	Ericsson

Title:	Work plan for NR Radio Resource Management (RRM) Phase 5_Objective 1

Document for:	Approval

- Introduction

The WI NR Radio Resource Management (RRM) enhancements for Rel-19 was approved at RAN#103 meeting. The RRM core-part objective is as below [1]:

- FR2-1 SSB based L3 measurement delay reduction for connected mode - For UE supporting multiple-Rx simultaneous reception on single carrier: - Study suitable scenarios and conditions and, if feasible, introduce methods to reduce FR2-1 L3 measurement delay by optimizing: - Rx beam sweeping factor - For UE not in multiple-Rx simultaneous reception mode: - Study suitable scenarios and conditions and, if feasible, introduce methods to reduce FR2-1 L3 measurement delay by optimizing: - CSSF outside gap in CA/DC scenarios - Baseline assumption on number of searchers is 2 - Fast SCell activation for UE supporting Rel-18 EMR - Study and, if feasible, to reduce the SCell activation delay with valid EMR reporting - Apply fast scell activation in FR1 and FR2-1 - Note: RAN4 to start this work from Q3’2024 and aim for completion in Dec’2024. Workplan for this bullet can be discussed in May’2024

According to the WID [1], RAN4 is required to complete all the necessary RRM core and performance requirements related to the RRM enhancement phase 5 by RAN #116 meeting [2].

This contribution provides the work plan on objective 1, FR2-1 SSB based L3 measurement delay reduction for connected mode, including the timeline outlining the expected work to ensure timely completion of the core- and performance part of the WI.

# Work plan and timeline

- RAN4#110bis:

  - Objective 1 FR2-1 SSB based L3 measurement delay reduction for connected mode

    - Work plan discussion and agreement

- RAN4#111:

  - Objective 1 FR2-1 SSB based L3 measurement delay reduction for connected mode

    - Initial discussion to identify the scenarios and conditions under which the L3 FR2-1 measurement delay reductions are feasible

      - For UE supporting multiple-Rx simultaneous reception on single carrier using enhanced/faster Rx beam sweeping factor.

      - For UE not in multiple-Rx simultaneous reception mode using CSSF.

- RAN4#112

  - Objective 1 FR2-1 SSB based L3 measurement delay reduction for connected mode

    - Continue the discussion to identify the scenarios and conditions under which the L3 FR2-1 measurement delay reductions are feasible

      - For UE supporting multiple-Rx simultaneous reception on single carrier using enhanced/faster Rx beam sweeping factor.

        - Further discuss the criteria/conditions to reduce of Rx beam sweeping factor

      - For UE not in multiple-Rx simultaneous reception mode using CSSF.

        - Further discuss criteria/conditions to enhance the CSSF.

- RAN4#112 bis

  - Objective 1 FR2-1 SSB based L3 measurement delay reduction for connected mode

    - Continue the discussion on the corresponding core requirements:

      - The procedures/measurements with respect to the agreed scenarios/conditions and methods, for UE supporting multiple-Rx simultaneous reception on single carrier using enhanced/faster Rx beam sweeping factor.

      - The procedures/measurements with respect to the agreed scenarios/conditions and methods, for UE not in multiple-Rx simultaneous reception mode using CSSF.

- RAN4#113

  - Objective 1 FR2-1 SSB based L3 measurement delay reduction for connected mode

    - Continue discussion on the remaining issues for the core requirements

    - Discussion for potential signalling enhancement needed from other working group and trigger the LS work.

- RAN4#114

  - Objective 1 FR2-1 SSB based L3 measurement delay reduction for connected mode

    - Continue discussion on the remaining issues for the core requirements

    - Discussion for potential signalling enhancement needed from other working group and trigger the LS work.

    - Initial discussion on the Draft CRs

- RAN4#114 bis

  - Objective 1 FR2-1 SSB based L3 measurement delay reduction for connected mode

    - Agreement on the enhanced measurement delay requirements, and side conditions if needed.

    - Agreement on CRs to update the requirements and side conditions.

    - Initial discussion on RRM performance test case list proposals

- RAN4#115

  - Objective 1 FR2-1 SSB based L3 measurement delay reduction for connected mode

    - Agreement on RRM performance test case list and work split

    - Check the feasibility of applying the CSSF solution for FR2-1 to FR1.

- RAN4#116

  - Objective 1 FR2-1 SSB based L3 measurement delay reduction for connected mode

    - Agreement on CRs for RRM performance test case

    - Conclusion of the feasibility of applying the CSSF solution for FR2-1 to FR1.

# References

- RP-240830, New WID: WI resulting from discussion on RRM enhancements, vivo (Moderator)